COMPUTER CENTRE TANZANIA LIMITED (CCTZ)

Odoo 16 Custom Modules
Functional & User Documentation

Comprehensive End-User & Administrator Manual covering Overview, Prerequisites & Access Rights, Navigation & UI Breakdown, Step-by-Step Workflows, Custom Field Glossaries, and Troubleshooting across all 15 Core CCTZ, Project, Sales, Tender, HR, and Finance Custom Modules.

| Document Title | CCTZ Odoo 16 Custom Modules — Master Functional User Guide |
| --- | --- |
| Target Platform | Odoo 16.0 (Community & Custom Enterprise Add-ons) |
| Organization | Computer Centre Tanzania Limited (CCTZ) |
| Audience | General Employees, Project & Sales Teams, BU Managers, Finance, HR, Executive Approvers & System Administrators |
| Modules Covered | 15 Custom Odoo Modules |
| Document Version | 1.0 (Production Release) |

# Master Directory of Documented Custom Modules

This master manual contains full functional documentation for the 15 custom Odoo modules listed below. Each module chapter follows a standardized 6-part structure: (1) Overview, (2) Prerequisites & Access Rights, (3) Navigation & UI Breakdown, (4) Step-by-Step Workflows, (5) Custom Field Definitions, and (6) Troubleshooting / Notes.

| Chapter | Technical Module Name | Module Functional Title |
| --- | --- | --- |
| Chapter 01 | cctz_contract_signing | Contract Signing Management |
| Chapter 02 | cctz_forecast | Sales Forecast App |
| Chapter 03 | cctz_hr | CCTZ HR Extensions & Alerts |
| Chapter 04 | cctz_kpi_management | Employee KPI Management |
| Chapter 05 | cctz_request_form | Change Request Management |
| Chapter 06 | cctz_warranty | Warrant Plus — Warranty & HPE Support |
| Chapter 07 | custom_cctz | Custom CCTZ — Core CRM, Sales, Procurement & Licenses |
| Chapter 08 | project_management_custom | Project Management Customizations |
| Chapter 09 | project_report | Project & Business Unit Reporting Suite |
| Chapter 10 | project_task_reminder | Project Task Deadline Reminders & Escalations |
| Chapter 11 | sales_custom_disabled | Sales Margin List View Extension |
| Chapter 12 | tender | Tender Management & Lead Conversion |
| Chapter 13 | loan_form | Employee Loan Request & Repayment Management |
| Chapter 14 | payment_voucher | Payment Voucher & Petty Cash Workflow |
| Chapter 15 | feedback_custom | Customer Feedback Management |

# Module 01: Contract Signing Management (cctz_contract_signing)

| Display Name | cctz_contract_signing (Summary: Contract Signing Management) |
| --- | --- |
| Technical Name | cctz_contract_signing |
| Version | 0.1 |
| Author | Computer Centre |
| License | AGPL-3 |
| Dependencies (`depends`) | base, mail, crm, hr, sale, sale_margin |
| Primary Purpose | Digital contract submission and multi-level, role-based approval workflow linked to Sales Orders, Business Units (crm.team), and Pre-Sales Engineers, complete with automated email notifications and overdue approval reminders. |
| Target Audience | Back Office / Contract Managers (owners), Business Unit Managers, Pre-Sales Engineers, Sales Operations Manager, Financial Controller (Finance Manager), Head of Legal (Legal Officer), Head of Sales & Business Development, Chief Technology Officer (CTO), Chief Executive Officer (CEO), and System/Contract Administrators. |
| Key Features / Custom Models | • cctz.contract.signing (_name = "cctz.contract.signing", _inherit = ["mail.thread", "mail.activity.mixin"]) — Main Contract Signing record. • cctz.contract.approval (_name = "cctz.contract.approval", _inherit = ["mail.thread", "mail.activity.mixin"]) — Individual approval line per approver for a contract. |

## 1. Overview

cctz_contract_signing streamlines the internal review and sign-off process for client contracts before execution. When a Back Office user creates a contract and links a Sales Order, Business Units, and Pre-Sales Engineers, the system automatically builds an approval matrix consisting of:

1. Six Core Executive/Management Roles (matched dynamically by hr.employee.job_title):

◦ Sales Operations Manager

◦ Financial Controller

◦ Head of Legal

◦ Head of Sales & Business Development

◦ Chief Technology Officer

◦ Chief Executive Officer

2. Dynamic Approvers based on selected Business Units (business_unit_ids.user_id) and Pre-Sales Engineers (pre_sales_ids).

It provides visibility into the linked Sales Order's lines, Total Amount, Margin, and Margin %, tracks individual approval statuses (pending, approved, rejected), enforces that the CEO can only approve after all non-CEO approvers have approved, notifies the Contract Owner upon each approval, and runs a daily cron job to remind overdue approvers.

## 2. Prerequisites & Access Rights

### Module Dependencies & Employee Job Title Prerequisites

• Requires base, mail, crm, hr, sale, sale_margin.

• Critical HR Setup Prerequisite: Core approvers are looked up via hr.employee records whose Job Title (job_title) exactly matches:

◦ Sales Operations Manager

◦ Financial Controller

◦ Head of Legal

◦ Head of Sales & Business Development

◦ Chief Technology Officer

◦ Chief Executive Officer

Each of these employees must have a linked user_id (res.users) and work_email.

• Business Units (crm.team) must have a Team Leader (user_id) set for BU Manager approvals to sync.

### Security Category & Groups (security/contract_signing_security.xml)

• Category: Contract Signing (cctz_contract_signing.module_category_contract_signing, sequence 10)

• Groups (res.groups):

1. Back Office (cctz_contract_signing.group_contract_manager): Can create, edit, and submit contracts for approval; sees only their own contracts (note: in code _approve_role_employee, group_contract_manager is also granted allow_admin_approve_all privileges to approve on behalf of role employees if they have access to the button/record).

2. Sales Operations Manager (cctz_contract_signing.group_sales_ops_manager): Approves at SOM level; sees all contracts.

3. Business Unit Manager (cctz_contract_signing.group_bu_manager): Approves for their Business Units; sees only contracts with their BU.

4. Pre-Sales Engineer (cctz_contract_signing.group_presales_engineer): Approves assigned contracts; sees only assigned contracts.

5. Finance Manager (cctz_contract_signing.group_finance_manager): Approves at Finance level; sees all contracts.

6. Legal Officer (cctz_contract_signing.group_legal_officer): Approves at Legal level; sees all contracts.

7. Head of Sales (cctz_contract_signing.group_head_of_sales): Approves at HOS level; sees all contracts.

8. Chief Technology Officer (cctz_contract_signing.group_cto): Approves at CTO level; sees all contracts.

9. Chief Executive Officer (cctz_contract_signing.group_ceo): Final approval; sees all contracts.

10. Contract Signing Administrator (cctz_contract_signing.group_contract_admin): Implies base.group_system. Full administrative access; can approve on behalf of any approver.

### Model Access (security/ir.model.access.csv)

| Access ID | Model | Group | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- |
| access_cctz_contract_signing_cctz_contract_signing | cctz.contract.signing | base.group_user | 1 | 1 | 1 | 1 |
| access_cctz_contract_signing_cctz_contract_signing_approver | cctz.contract.approval | base.group_user | 1 | 1 | 1 | 1 |

### Record Rules (ir.rule)

• On cctz.contract.signing:

◦ contract_signing_backoffice_rule (Back Office: See Own Contracts): Group group_contract_manager, Domain [('user_id', '=', user.id)] (Read: True, Write: True, Create: True, Unlink: False).

◦ contract_signing_bu_manager_rule (BU Manager: See Contracts with Their BU): Group group_bu_manager, Domain [('business_unit_ids.user_id', '=', user.id)] (Read: True, Write: True, Create: False, Unlink: False).

◦ contract_signing_presales_rule (Pre-Sales: See Assigned Contracts): Group group_presales_engineer, Domain [('pre_sales_ids', 'in', [user.id])] (Read: True, Write: True, Create: False, Unlink: False).

◦ contract_signing_senior_approvers_rule (Senior Approvers: See All Contracts): Groups group_sales_ops_manager, group_finance_manager, group_legal_officer, group_head_of_sales, group_cto, group_ceo, Domain [(1, '=', 1)] (Read: True, Write: True, Create: False, Unlink: False).

◦ contract_signing_admin_rule (Admin: Full Access to Contracts): Group base.group_system, Domain [(1, '=', 1)] (Read/Write/Create/Unlink: True).

• On cctz.contract.approval:

◦ contract_approval_backoffice_rule: Group group_contract_manager, Domain [('contract_id.user_id', '=', user.id)] (Read: True, Write/Create/Unlink: False).

◦ contract_approval_bu_manager_rule: Group group_bu_manager, Domain [('contract_id.business_unit_ids.user_id', '=', user.id)] (Read/Write: True, Create/Unlink: False).

◦ contract_approval_presales_rule: Group group_presales_engineer, Domain [('contract_id.pre_sales_ids', 'in', [user.id])] (Read/Write: True, Create/Unlink: False).

◦ contract_approval_senior_approvers_rule: Groups SOM, FM, LO, HOS, CTO, CEO, Domain [(1, '=', 1)] (Read/Write: True, Create/Unlink: False).

◦ contract_approval_admin_rule: Group base.group_system, Domain [(1, '=', 1)] (Read/Write/Create/Unlink: True).

## 3. Navigation & UI Breakdown

### Menu Hierarchy (views/contract_signing_views.xml)

• Contract Signing (menu_contract_root, sequence 10)

◦ Contracts (menu_contract_main, sequence 10) → Action action_contract_signing (cctz.contract.signing, view_mode="tree,form")

### Views

1. Form View (view_contract_signing_form on cctz.contract.signing):

◦ Header Buttons:

▪ Submit for Approval (action_submit): Visible in draft state (class="btn-primary", confirmation dialog: "Are you sure you want to submit this contract for approval?").

▪ Approve (SOM) (action_approve_som): Visible in under_review for group_sales_ops_manager when som_approval_status != 'approved' and current_user_approved == False.

▪ Approve (FM) (action_approve_fm): Visible in under_review for group_finance_manager when fm_approval_status != 'approved' and current_user_approved == False.

▪ Approve (LO) (action_approve_lo): Visible in under_review for group_legal_officer when lo_approval_status != 'approved' and current_user_approved == False.

▪ Approve (HOS) (action_approve_hos): Visible in under_review for group_head_of_sales when hos_approval_status != 'approved' and current_user_approved == False.

▪ Approve (CTO) (action_approve_cto): Visible in under_review for group_cto when cto_approval_status != 'approved' and current_user_approved == False.

▪ Approve (CEO) (action_approve_ceo): Visible in under_review for group_ceo when ceo_approval_status != 'approved'.

▪ Approve (BU) (action_approve_bu_manager): Visible in under_review for group_bu_manager when current_user_approved == False.

▪ Approve (PRS) (action_approve_presales): Visible in under_review for group_presales_engineer when current_user_approved == False.

◦ Statusbar: state (statusbar_visible="draft,under_review,approved"). Also supports rejected state.

◦ Sheet Title: contract_number (h1), name (h2, placeholder "Contract Name").

◦ Main Groups:

▪ Left group: procuring_entity_id (no_create), duration, date, contract_deadline, user_id (many2one_avatar_user), approval_deadline.

▪ Right group: business_unit_ids (many2many_tags, no_create), pre_sales_ids (many2many_tags, no_create), sale_order_id (no_create), supported_attachment_ids (many2many_binary, labeled "Supporting Document").

◦ Notebook Pages:

▪ Page 1: Sales Order Lines (name="sale_order_lines"): Read-only tree of sale_order_line_ids (sequence, product_id, name, product_uom_qty, product_uom, price_unit, discount, price_subtotal, qty_delivered, qty_invoiced) and subtotal footer showing sale_order_amount_total ("Total Amount") and sale_order_margin + sale_order_margin_percent ("Margin (%)").

▪ Page 2: Approvals (name="approvals"): Read-only tree of approval_ids (approver_id, status badge, approval_date, approved_by) with row decorations (success for approved, danger for rejected, warning for pending).

◦ Chatter: message_follower_ids, activity_ids, message_ids.

2. Tree/List View (view_contract_signing_tree on cctz.contract.signing):

◦ Columns: contract_number, name, procuring_entity_id, date, state (badge).

◦ Decorations: info (draft), warning (under_review), success (approved), danger (rejected).

3. Search View (view_contract_signing_search on cctz.contract.signing):

◦ Search fields: name, procuring_entity_id, state.

◦ Filters: Draft, Under Review, Approved, Rejected.

◦ Group By: Status (state), Client (procuring_entity_id).

## 4. Step-by-Step Workflows

### Workflow 1: Creating and Submitting a Contract for Approval (Back Office)

1. Navigate to Contract Signing → Contracts and click New.

2. Enter the Contract Name (name), select the Client (procuring_entity_id), and set the Contract Start Date (date).

3. Optionally set Contract Deadline Date (contract_deadline, which auto-computes Contract Duration (days)) and Approval Deadline (approval_deadline).

4. Select all relevant Business Units (business_unit_ids), Pre-Sales Engineers (pre_sales_ids), and the linked Sales Order (sale_order_id).

5. Upload the contract/supporting files under Supporting Document (supported_attachment_ids).

6. Click Save. The system assigns a sequence number (CS0001, etc.) and populates the Approvals tab with the 6 core role approvers plus any BU Managers and Pre-Sales Engineers.

7. Click Submit for Approval (action_submit) and confirm the prompt.

◦ State Transition: draft → under_review.

◦ Side Effects: Posts a chatter message and sends email notifications (email_template_contract_submit) to all 6 core role employees, BU Managers, and Pre-Sales Engineers.

### Workflow 2: Reviewing and Approving a Contract (Approvers & CEO)

1. Each assigned approver opens the contract in under_review state.

2. Depending on their security group, the approver clicks their respective header button:

◦ Sales Ops Manager clicks Approve (SOM) (action_approve_som).

◦ Finance Manager clicks Approve (FM) (action_approve_fm).

◦ Legal Officer clicks Approve (LO) (action_approve_lo).

◦ Head of Sales clicks Approve (HOS) (action_approve_hos).

◦ CTO clicks Approve (CTO) (action_approve_cto).

◦ Business Unit Manager clicks Approve (BU) (action_approve_bu_manager).

◦ Pre-Sales Engineer clicks Approve (PRS) (action_approve_presales).

3. Upon each approval:

◦ The corresponding line in the Approvals tab updates to approved with timestamp approval_date and approved_by.

◦ The Contract Owner (user_id) receives an email notification (email_template_approval_notification) showing who approved and how many pending approvals remain.

◦ When all non-CEO approvers have approved (all_non_ceo_approved == True), a chatter message is posted: "All required approvals received. Awaiting CEO final approval."

4. Final CEO Approval:

◦ Once all non-CEO approvers have approved, the CEO opens the record and clicks Approve (CEO) (action_approve_ceo).

◦ State Transition: When required_approvals_done (Legal Officer, Finance Manager, CTO, and CEO) are all approved, the contract state automatically transitions under_review → approved and posts "All required approvals completed. Contract fully approved!" in the chatter.

◦ (Note: Although `action_reject` exists in Python on both `cctz.contract.signing` and `cctz.contract.approval` to transition to `rejected`, there is no Reject button exposed in `contract_signing_views.xml`).

## 5. Custom Field Definitions

### Model: cctz.contract.signing

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Name | name | Char (Required, Tracked) | Enter the descriptive title of the contract. |
| contract Number | contract_number | Char (Required, Readonly) | Auto-generated sequence (CS0001) upon creation. Defaults to "New". |
| Client | procuring_entity_id | Many2one (res.partner, Required, Tracked) | Select the customer/client signing the contract. |
| Contract Duration (days) | duration | Integer (Computed) | Automatically calculated as (contract_deadline - date).days. |
| Contract File | contract_file | Binary | Binary field defined in model (not placed on form; supported_attachment_ids is used instead). |
| Pre-Sales Engineers | pre_sales_ids | Many2many (res.users) | Select Pre-Sales Engineers who must review and approve this contract. |
| Contract Owner | user_id | Many2one (res.users, Readonly, Stored) | Defaults to the user who created the contract; receives approval emails. |
| State | state | Selection (Tracked) | Options: draft (Draft), under_review (Under Review), approved (Approved), rejected (Rejected). |
| Attachments | attachment_ids | One2many (ir.attachment, res_id) | Underlying attachments linked to this record. |
| Supporting Document | supported_attachment_ids | Many2many (ir.attachment, Computed/Inverse) | Upload contract PDFs and supporting documents here. |
| Supported Attachment Count | supported_attachment_ids_count | Integer (Computed) | Count of attachments. |
| Business Units | business_unit_ids | Many2many (crm.team) | Select the Sales Teams / Business Units involved; their Team Leaders (user_id) become required approvers. |
| Comment | comment | Text | Optional internal comment field. |
| Contract Start Date | date | Datetime (Required) | Select the start date and time of the contract. |
| Contract Deadline Date | contract_deadline | Datetime (Stored) | Select the end/expiration date and time of the contract. Must not be earlier than date. |
| Approval Deadline | approval_deadline | Date | Target date by which all internal approvals should be completed. Used by the daily reminder cron. |
| Approvers | approver_ids | Many2many (res.users) | Auxiliary M2M relation field in model. |
| Approvals | approval_ids | One2many (cctz.contract.approval, contract_id) | Tracks individual approval statuses per approver in the Approvals tab. |
| Sales Order | sale_order_id | Many2one (sale.order, Tracked) | Link the originating Sales Order to display its lines, total amount, and margin. |
| Order Lines | sale_order_line_ids | Many2many (sale.order.line, Computed) | Read-only display of lines from sale_order_id. |
| Currency | currency_id | Many2one (res.currency, Related) | Related to sale_order_id.currency_id. |
| Total Amount | sale_order_amount_total | Monetary (Computed) | Total amount from the linked Sales Order. |
| Margin | sale_order_margin | Monetary (Computed) | Margin amount from the linked Sales Order. |
| Margin (%) | sale_order_margin_percent | Float (Computed) | Calculated as (margin / amount_untaxed) * 100. |
| All Approved | all_approved | Boolean (Computed, Stored) | True when all approval_ids have status approved. |
| All Non CEO Approved | all_non_ceo_approved | Boolean (Computed, Stored) | True when every approver except the CEO has approved. |
| Required Approvals Done | required_approvals_done | Boolean (Computed, Stored) | True when Head of Legal, Financial Controller, CTO, and CEO have all approved. |
| SOM / FM / LO / HOS / CTO / CEO Approval Status | som_approval_status, fm_approval_status, lo_approval_status, hos_approval_status, cto_approval_status, ceo_approval_status | Selection (Computed, Stored) | Options: pending, approved, rejected. Tracks each executive role's status to control button visibility. |
| BU / Presales Approvals Done | bu_approvals_done, presales_approvals_done | Boolean (Computed, Stored) | True when all BU managers / Pre-Sales engineers have approved. |
| Deadline Reminder Sent | deadline_reminder_sent | Boolean | Flag (default False). |
| Current User Approved | current_user_approved | Boolean (Computed) | True if the logged-in user has already approved this contract. |

### Model: cctz.contract.approval

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Contract | contract_id | Many2one (cctz.contract.signing, Required, Cascade) | Parent contract record. |
| Approver | approver_id | Many2one (res.users, Required) | The user assigned to approve. |
| Approval Date | approval_date | Datetime (Readonly) | Timestamp when approved or rejected. |
| Status | status | Selection (Tracked) | Options: pending (Pending), approved (Approved), rejected (Rejected). Default pending. |
| Comments | comment | Text | Optional approval/rejection comments. |
| Approved By | approved_by | Many2one (res.users) | The user who actually clicked approve (e.g., if an admin approved on behalf of the approver). |
| Reminders Sent | reminder_sent_count | Integer (Readonly) | Incremented each time the cron job sends an overdue reminder to this approver. |
| Last Reminder Date | last_reminder_date | Datetime (Readonly) | Timestamp of the last overdue reminder email sent. |

## 6. Troubleshooting / Notes

• Constraints & Validation Errors:

◦ @api.constrains("date", "contract_deadline") (_check_dates): Raises ValidationError("Contract deadline (%s) cannot be earlier than contract date (%s).") if contract_deadline < date.

◦ SQL Constraint unique_approver_per_contract: unique(contract_id, approver_id) — "Each approver can only approve a contract once."

◦ action_submit: Raises UserError("Only draft contracts can be submitted.") if state != 'draft'.

◦ _approve_role_employee:

▪ Raises UserError("Approver not found in the system.") if no hr.employee with the exact required job_title (or linked user_id) exists.

▪ Raises UserError("You are not authorized to approve as %s.") if the current user is neither base.group_system, group_contract_manager, nor the target role user.

◦ action_approve_ceo & action_approve_on_behalf: Raises UserError("CEO can only approve after all other approvers have approved.") if all_non_ceo_approved is False (unless acting user is base.group_system or group_contract_manager).

◦ action_approve_bu_manager / action_approve_presales: Raises UserError if no pending approval exists for the user or if the user lacks permission for that contract's BU/Pre-Sales list.

• Automated Cron Jobs (data/contract_signing_cron.xml):

◦ Name: Contract approval reminders (ir_cron_send_approval_reminders)

◦ Model: cctz.contract.signing

◦ Method: model._send_approval_reminders()

◦ Interval: Every 1 days (numbercall = -1, active = True).

◦ Logic: Finds contracts where approval_deadline < today and state not in ('approved', 'rejected'), calculates hours_overdue, sends email_template_approval_reminder to every pending approver, and increments reminder_sent_count.

• Automated Email Templates (data/contract_signing_email.xml & data/contract_signing_reminder.xml):

1. email_template_contract_submit (Contract: submitted for approval): Sent on submission to core approvers, BU managers, and Pre-Sales engineers. Subject: Contract {{ object.name }} - action required.

2. email_template_approval_notification (Contract Approval Notification to Owner): Sent to object.user_id.email each time an approver approves. Note: Uses legacy Mako syntax ${object.name} in subject/email fields alongside QWeb <t t-esc="..."/> in body.

3. email_template_approval_reminder (Contract Approval Reminder): Sent by the daily cron to pending approvers on overdue contracts. Subject: Reminder: Contract Approval Required - {{ object.name }}.

# Module 02: Sales Forecast App (cctz_forecast)

| Display Name | Forecast App (Summary: Forecast App Development) |
| --- | --- |
| Technical Name | cctz_forecast |
| Author | Computer Center |
| License | AGPL-3 |
| Dependencies (`depends`) | base, mail, crm, sale, web |
| Primary Purpose | Weekly and Monthly Sales & Gross Profit (GP) forecasting, Annual Target tracking, automatic CRM Lead / Sale Order expected revenue aggregation, and an interactive OWL Forecast Dashboard. |
| Target Audience | Salespersons / Account Managers / Recurring Business Executives (Forecast User), Business Unit Managers (Business Unit Manager), and Department Heads (Department Head). |
| Key Features / Custom Models | • cctz.forecast.weekly (_name = "cctz.forecast.weekly", _inherit = ["mail.thread"]) — Weekly Forecast records & Dashboard data provider. • cctz.forecast.monthly (_name = "cctz.forecast.monthly", _inherit = ["mail.thread"]) — Monthly Forecast records linked to annual targets. • cctz.forecast.target (_name = "cctz.forecast.target", _inherit = ["mail.thread"]) — Annual User Revenue & GP Targets. • cctz.forecast.leads (_name = "cctz.forecast.leads") — Helper model for querying eligible CRM Leads and Monthly Sale Order Quotes. • cctz.forecast.stage (_name = "cctz.forecast.stage") — Kanban stages (by month) for Monthly Forecasts. • cctz.forecast.weekly_stage (_name = "cctz.forecast.weekly_stage") — Kanban stages (Week 1–Week 5) for Weekly Forecasts. • cctz.forecast (_name = "cctz.forecast", _inherit = ["mail.thread"]) — Legacy/placeholder model (all fields commented out in models/forecast.py). • cctz.forecast.reminder (_name = "cctz.forecast.reminder") — Incomplete helper model for weekly reminders. |

## 1. Overview

cctz_forecast enables sales personnel and Business Unit Managers to submit and track Weekly Forecasts and Monthly Forecasts for both Revenue (forecast_amount) and Gross Profit (forecast_gp), and later record Actual Revenue (actual_amount) and Actual GP (actual_gp) against strict calendar submission windows. It automatically pulls qualifying high-probability (>= 70%) CRM Opportunities that have linked Quotations (sale.order) closing within the current week or month to compute Total Expected Revenue (converted to USD). Monthly Forecasts also divide the user's annual Forecast Target (cctz.forecast.target) by 12 to benchmark monthly Forecasts and Actuals against Monthly Target Budget & GP. An OWL-based Forecast Dashboard provides real-time KPI cards, achievement progress bars, weekly breakdowns, and yearly monthly trends.

## 2. Prerequisites & Access Rights

### Module Dependencies & External Field Notes

• Requires base, mail, crm, sale, web.

• Important Custom CRM/Sale Field Dependencies in Code:

◦ forecast_leads.py, forecast_monthly.py, and forecast_weekly.py search crm.lead using custom fields pre_sale_id, account_manager, source, and renewable_subscription (for users whose job_title is "recurring business executive"), and search sale.order.line using business_unit_id. Ensure the custom CRM/Sale modules defining those fields are installed in the environment.

### Security Category & Groups (security/forecast_security.xml & security/target_security.xml)

• Category: Forecast Management (cctz_forecast.module_category_forecast, sequence 50)

• Groups (res.groups):

1. Normal User (cctz_forecast.group_normal_user)

2. Forecast User (cctz_forecast.group_forecast_user)

3. Business Unit Manager (cctz_forecast.group_forecast_bu_manager) — Implies group_forecast_user.

4. Department Head (cctz_forecast.group_forecast_department_head) — Implies group_forecast_bu_manager.

### Model Access (security/ir.model.access.csv, forecast_security.xml, target_security.xml)

| Access ID | Model | Group | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- |
| cctz_forecast.access_cctz_forecast | cctz.forecast | base.group_user | 1 | 1 | 1 | 1 |
| cctz_forecast_monthly.access_cctz_forecast_monthly | cctz.forecast.monthly | base.group_user | 1 | 1 | 1 | 1 |
| cctz_forecast_weekly.access_cctz_forecast_weekly | cctz.forecast.weekly | base.group_user | 1 | 1 | 1 | 1 |
| access_forecast_leads | cctz.forecast.leads | (All / Global) | 1 | 1 | 1 | 1 |
| access_forecast_stage | cctz.forecast.stage | (All / Global) | 1 | 1 | 1 | 1 |
| access_forecast_weekly_stage | cctz.forecast.weekly_stage | (All / Global) | 1 | 1 | 1 | 1 |
| access_forecast_target | cctz.forecast.target | (All / Global) | 1 | 1 | 1 | 1 |
| access_forecast_user | cctz.forecast.monthly | group_forecast_user | 1 | 0 | 1 | 0 |
| access_forecast_bu_manager | cctz.forecast.monthly | group_forecast_bu_manager | 1 | 1 | 1 | 1 |
| access_forecast_department_head | cctz.forecast.monthly | group_forecast_department_head | 1 | 1 | 1 | 1 |
| access_res_company | res.company | group_forecast_user | 1 | 0 | 0 | 0 |
| access_forecast_target_user | cctz.forecast.target | group_forecast_user | 1 | 0 | 1 | 0 |
| access_forecast_target_bu_manager | cctz.forecast.target | group_forecast_bu_manager | 1 | 1 | 1 | 1 |
| access_forecast_target_department_head | cctz.forecast.target | group_forecast_department_head | 1 | 1 | 1 | 1 |

(Note: Because `ir.model.access.csv` grants `base.group_user` full `1,1,1,1` on `cctz.forecast.monthly` and global `1,1,1,1` on `cctz.forecast.target`, Odoo's additive ACL logic gives internal users write access even though `forecast_security.xml` / `target_security.xml` specify `perm_write=0` for `group_forecast_user`.)

### Record Rules (ir.rule)

• Weekly Forecasts (cctz.forecast.weekly):

◦ weekly_forecast_user_rule: group_forecast_user → [('user_id', '=', user.id)]

◦ weekly_forecast_bu_manager_rule: group_forecast_bu_manager → ['|', ('user_id', '=', user.id), ('user_id.department_id.manager_id', '=', user.id)]

◦ weekly_forecast_department_head_rule: group_forecast_department_head → [(1, '=', 1)]

• Monthly Forecasts (cctz.forecast.monthly):

◦ monthly_forecast_user_rule: group_forecast_user → [('user_id', '=', user.id)]

◦ monthly_forecast_bu_manager_rule: group_forecast_bu_manager → ['|', ('user_id', '=', user.id), ('user_id.department_id.manager_id', '=', user.id)]

◦ monthly_forecast_department_head_rule: group_forecast_department_head → [(1, '=', 1)]

• Targets (cctz.forecast.target):

◦ target_forecast_user_rule: group_forecast_user → [('user_id', '=', user.id)]

◦ target_forecast_bu_manager_rule: group_forecast_bu_manager → ['|', ('user_id', '=', user.id), ('department.manager_id', '=', user.id)]

◦ target_forecast_department_head_rule: group_forecast_department_head → [(1, '=', 1)] (Note: has <field name="global" eval="True"/> in XML alongside groups).

## 3. Navigation & UI Breakdown

### Menu Hierarchy

• Forecast (menu_forecast_root, sequence 10, group group_forecast_user, default action action_weekly_forecast)

◦ Dashboard (menu_forecast_dashboard, sequence 1, group group_forecast_user) → Client Action forecast_dashboard_client_action (OWL tag cctz_forecast.forecast_dashboard)

◦ Sales Forecasts (menu_forecast, sequence 10, group group_forecast_user) → Action action_forecast

▪ Monthly Forecasts (menu_forecast_monthly, parent menu_forecast, sequence 15) → Action action_monthly_forecast (cctz.forecast.monthly, kanban,tree,form, default view monthly_forecast_tree_view)

▪ Weekly Forecasts (menu_forecast_weekly, parent menu_forecast, sequence 20) → Action action_weekly_forecast (cctz.forecast.weekly, kanban,tree,form, default view weekly_forecast_tree_view)

◦ Targets (menu_target, parent menu_forecast_root, sequence 20, overridden by views/target_view.xml) → Action action_forecast_target (cctz.forecast.target, tree,form)

### Views & Dashboard

1. Forecast Dashboard (OWL Component ForecastDashboard, template cctz_forecast.ForecastDashboard):

◦ Weekly Section (Current Week):

▪ 4 KPI Cards: Submitted This Week (weekly_count), Forecast Amount (weekly_total_forecast + GP), Actual Amount (weekly_total_actual + GP), Achievement Rate (actual / forecast % progress bar). Clicking the first 3 cards opens cctz.forecast.weekly list/form view.

◦ Monthly Section (Current Month):

▪ 4 KPI Cards: Submitted This Month (monthly_count), Forecast Amount (monthly_total_forecast + GP), Actual Amount (monthly_total_actual + GP), vs Monthly Target (forecast / target % progress bar + Target amount). Clicking the first 3 cards opens cctz.forecast.monthly list/form view.

◦ Detail Panels:

▪ Left panel (This Month — by Week): Lists Weeks 1–5 with Forecast and Actual totals; clicking any week opens Weekly Forecasts.

▪ Right panel (Monthly Trend — Current Year): Table with columns Month, Forecast, Actual, Target, and color-coded Ach. % badge (>=100% green, >=50% yellow, <50% red).

2. Monthly Forecast Views (views/monthly_forecast_view.xml on cctz.forecast.monthly):

◦ Tree View (monthly_forecast_tree_view): forecast_number, month, year, user_id ("Sales Person", avatar), forecast_amount, forecast_gp, actual_amount, actual_gp.

◦ Kanban View (monthly_forecast_kanban_view): Grouped by stage_id (Month stages), displays month, user_id, year.

◦ Form View (monthly_forecast_form):

▪ Title: forecast_number.

▪ Left Group: forecast_type, month (readonly unless is_month_editable == True, i.e., day >= 27), year, user_id (avatar), currency_id, total_expected_revenue (readonly monetary), target_budget_amount (monetary), target_budget_gp (monetary).

▪ Right Group: forecast_amount, forecast_gp, actual_amount, actual_gp (all monetary).

▪ Notebook Tabs:

▪ Page 1: Leads Information: forecast_leads_ids (name "Lead Name", partner_id "Customer Name", date_deadline "Lead Deadline").

▪ Page 2: Quotations: forecast_quotes_ids (name "Quote Name", partner_id "Customer", date_order "Date").

▪ Chatter: message_follower_ids, message_ids.

3. Weekly Forecast Views (views/weekly_forecast_view.xml on cctz.forecast.weekly):

◦ Tree View (weekly_forecast_tree_view): forecast_number, week, week_date, month, year, user_id ("Sales Person"), forecast_amount, forecast_gp, actual_amount, actual_gp, forecast_leads_ids (one2many_list).

◦ Kanban View (weekly_forecast_kanban_view): Grouped by stage_id (Week 1–Week 5), displays forecast_number, user_id, week_date.

◦ Form View (weekly_forecast_form):

▪ Title: forecast_number.

▪ Left Group: forecast_type, week (readonly unless is_department_head), week_date, month, year, user_id (readonly unless is_department_head), total_expected_revenue (readonly).

▪ Right Group: forecast_amount, forecast_gp, actual_amount (invisible when both forecast_amount == 0 and forecast_gp == 0), actual_gp (invisible when both forecast_amount == 0 and forecast_gp == 0).

▪ Notebook Tab: Leads Information (forecast_leads_ids: name, partner_id, date_deadline).

▪ Chatter: message_follower_ids, message_ids.

4. Target Views (views/target_view.xml on cctz.forecast.target):

◦ Tree View (view_forecast_target_tree): target_number, user_id, department, year, budget_amount, budget_gp.

◦ Form View (view_forecast_target_form): target_number (h1), user_id, department, year, currency_id, budget_amount, budget_gp, plus Chatter.

## 4. Step-by-Step Workflows

### Workflow 1: Setting Annual Sales Targets

1. A BU Manager or Department Head navigates to Forecast → Targets and clicks New.

2. Select the User (user_id); Department (department) and Year (year) auto-populate.

3. Select the Currency (currency_id) and enter the annual Budget Amount (budget_amount) and Budget GP (budget_gp).

4. Click Save. These annual figures are automatically divided by 12 on the user's Monthly Forecasts (target_budget_amount and target_budget_gp).

### Workflow 2: Submitting and Updating a Weekly Forecast

1. On Monday of the week (required for non-Department Heads), navigate to Forecast → Sales Forecasts → Weekly Forecasts and click New.

2. The system defaults week_date to today, computes week (Week 1 to Week 5 based on day of month), sets month and year, and computes Total Expected Revenue (total_expected_revenue) and Leads Information (forecast_leads_ids) from qualifying CRM opportunities closing this week.

3. Enter Forecast Amount (forecast_amount) and Forecast GP (forecast_gp). Initially leave actual_amount and actual_gp at 0.00.

4. Click Save. The record receives sequence number FRCxxxx.

5. Updating Actuals: During the week (up until the Monday of the following week, i.e., week_date + 7 days), reopen the Weekly Forecast and enter Actual Amount (actual_amount) and Actual GP (actual_gp), then click Save.

### Workflow 3: Submitting and Updating a Monthly Forecast

1. Between the 1st and 6th of the month, OR from the 27th to the end of the month (required for non-Department Heads), navigate to Forecast → Sales Forecasts → Monthly Forecasts and click New.

◦ (Note: If created on or after the 28th, `month` defaults to the next month; if created on or after the 27th, the `month` field is editable).

2. Review the auto-computed Total Expected Revenue, Target Budget Amount (Annual Target / 12), Target Budget GP (Annual Target GP / 12), Leads Information tab, and Quotations tab.

3. Enter Forecast Amount (forecast_amount) and Forecast GP (forecast_gp), and click Save (generates sequence FRCxxxx).

4. Updating Actuals: Enter Actual Amount and Actual GP before the 6th of the following month and click Save.

### Workflow 4: Monitoring Performance on the Forecast Dashboard

1. Navigate to Forecast → Dashboard.

2. Review the current week's submission count, total forecast, total actuals, and achievement rate percentage.

3. Review the current month's submission count, total forecast, total actuals, and % vs Monthly Target.

4. Click any KPI card or week row in This Month — by Week to drill down into the underlying Weekly or Monthly Forecast records.

## 5. Custom Field Definitions

### Model: cctz.forecast.weekly

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Forecast Number | forecast_number | Char (Readonly, Required) | Auto-generated sequence (FRC0001). |
| Week | week | Selection (Computed, Stored) | Options: 1 (Week 1: days 1–7), 2 (Week 2: days 8–14), 3 (Week 3: days 15–21), 4 (Week 4: days 22–28), 5 (Week 5: days 29–31). Editable only by Department Heads. |
| Date | week_date | Date (Readonly, Stored) | Defaults to creation date (context_today). Used to calculate week and actuals deadline (week_date + 7 days). |
| Month | month | Selection (Readonly, Required) | Options: 01 (January) through 12 (December). Defaults to current month. |
| Year | year | Selection (Readonly, Required) | Options: 2020 to 2030. Defaults to current year. |
| Forecast Type | forecast_type | Char (Readonly, Required) | Defaults to "Weekly Forecast". |
| Forecast User | user_id | Many2one (res.users, Readonly) | Salesperson owning the forecast. Editable only by Department Heads. |
| Business Unit | unit_id | Many2one (hr.department, Related, Stored) | Related to user_id.department_id. |
| Company | company_id | Many2one (res.company) | Defaults to current company. |
| Forecast Amount | forecast_amount | Float (Required, Tracked) | Projected revenue for the week. Can only be created/edited on Mondays (unless Department Head). |
| Forecast GP | forecast_gp | Float (Required, Tracked) | Projected Gross Profit for the week. Can only be created/edited on Mondays (unless Department Head). |
| Actual Amount | actual_amount | Float (Required, Tracked) | Actual revenue achieved for the week. Visible once Forecast Amount/GP is non-zero; editable until the following Monday. |
| Actual GP | actual_gp | Float (Required, Tracked) | Actual Gross Profit achieved for the week. Editable until the following Monday. |
| Total Expected Revenue | total_expected_revenue | Float (Computed, Stored) | Sum of untaxed amounts (in USD) of quotations linked to user's opportunities (probability >= 70%, active stages, deadline in current week). |
| Forecast Leads | forecast_leads_ids | One2many (crm.lead, Computed) | Displays qualifying CRM leads for the user/team closing this week. |
| Is Department Head | is_department_head | Boolean (Computed) | True if current user belongs to group_forecast_department_head. |
| Stage | stage_id | Many2one (cctz.forecast.weekly_stage, Computed, Stored) | Auto-assigned kanban stage (week_1 to week_5). |

### Model: cctz.forecast.monthly

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Forecast Number | forecast_number | Char (Readonly, Required) | Auto-generated sequence (FRC0001). |
| Forecast Type | forecast_type | Char (Readonly, Required) | Defaults to "Monthly Forecast". |
| Month | month | Selection (Required) | Options: 01 (January) through 12 (December). Defaults to current month (or next month if day >= 28). Editable on/after the 27th of the month. |
| Year | year | Selection (Readonly, Required) | Options: 2020 to 2030. Defaults to current year. |
| Forecast User | user_id | Many2one (res.users, Readonly, Stored) | Defaults to current user. |
| Company | company_id | Many2one (res.company) | Defaults to current company. |
| Currency | currency_id | Many2one (res.currency) | Defaults to company currency. |
| Forecast Amount | forecast_amount | Float (Required, Tracked) | Projected monthly revenue. |
| Forecast GP | forecast_gp | Float (Required, Tracked) | Projected monthly Gross Profit. |
| Actual Amount | actual_amount | Float (Required, Tracked) | Actual monthly revenue achieved. |
| Actual GP | actual_gp | Float (Required, Tracked) | Actual monthly Gross Profit achieved. |
| Total Expected Revenue | total_expected_revenue | Float (Computed, Stored) | Expected revenue in USD for the month (from BU sale order lines for BU Managers, or from >=70% probability CRM leads with quotes for Forecast Users). |
| Target Forecast | target_id | Many2one (cctz.forecast.target, Computed, Stored) | Matched annual target record for user_id and year. |
| Target Budget Amount | target_budget_amount | Float (Computed, Stored) | Monthly revenue target (target_id.budget_amount / 12). |
| Target Budget GP | target_budget_gp | Float (Computed, Stored) | Monthly GP target (target_id.budget_gp / 12). |
| Forecast Leads | forecast_leads_ids | Many2many (crm.lead, Computed) | Qualifying CRM opportunities closing in the current month. |
| Forecast Quotes | forecast_quotes_ids | Many2many (sale.order, Computed) | Qualifying Quotations for BU Managers in the current month. |
| Subtotal Amount | subtotal_amount | Float (Computed) | Sum of price_subtotal on lines belonging to the current BU Manager's Business Unit. |
| Stage | stage_id | Many2one (cctz.forecast.stage, Computed, Stored) | Kanban stage matching the forecast month (january–december). |
| Category | category | Selection | Options: january through december (default january). |
| Lead Name | lead_name | Many2one (crm.lead, Computed, Stored) | Always computed as False (legacy field). |
| Is Department Head / BU Manager / Month Editable | is_department_head, is_bu_manager, is_month_editable | Boolean (Computed) | UI helper booleans (is_month_editable is True when today.day >= 27). |

### Model: cctz.forecast.target

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Target Number | target_number | Char (Readonly, Required, Stored) | Defaults to "New". (Note: Sequence cctz.forecast.target / TRG is defined in XML, though create() is not overridden in forecast_target.py to advance it). |
| User | user_id | Many2one (res.users, Required) | Select the salesperson/user for this annual target. |
| Department | department | Many2one (hr.department, Related, Readonly, Stored) | Related to user_id.employee_ids.department_id. |
| Year | year | Selection (Readonly, Required) | Options: 2020 to 2099. Defaults to current year. |
| Currency | currency_id | Many2one (res.currency) | Defaults to company currency. |
| Budget Amount | budget_amount | Monetary (Tracked) | Enter the full-year target revenue amount. |
| Budget GP | budget_gp | Monetary (Tracked) | Enter the full-year target Gross Profit amount. |

### Helper Models (cctz.forecast.leads, cctz.forecast.stage, cctz.forecast.weekly_stage)

• cctz.forecast.leads: Fields weekly_forecast_id, monthly_forecast_id, lead_ids, name (crm.lead), partner_id (res.partner), date_deadline, quote_ids (sale.order), user_id (res.users). Used as a service model to fetch leads/quotes.

• cctz.forecast.stage & cctz.forecast.weekly_stage: Fields name (computed from category), forecast_ids, sequence, condition, fold, category (january–december or week_1–week_5).

## 6. Troubleshooting / Notes

• Strict Date/Day Validation Errors (Bypassed only by group_forecast_department_head):

◦ Weekly Forecast Creation (cctz.forecast.weekly.create):

▪ If today.weekday() > 0 (i.e., any day after Monday), raises ValidationError("You cannot add a new weekly forecast after Monday of the week.").

◦ Weekly Forecast Editing (cctz.forecast.weekly.write):

▪ If record.user_id != self.env.user, raises ValidationError("You can only edit your own weekly forecasts.").

▪ If modifying forecast_amount or forecast_gp when today.weekday() > 0, raises ValidationError("You can only edit forecast amounts on Monday.").

▪ If modifying actual_amount or actual_gp when today.date() > week_date + 7 days, raises ValidationError("You can only edit actual amounts until the Monday of the following week.").

▪ If modifying user_id, raises ValidationError("You are not allowed to change the Forecast User.").

◦ Monthly Forecast Creation (cctz.forecast.monthly.create):

▪ If not (1 <= today.day <= 6) and not (today.day >= 27), raises ValidationError("You can only create a forecast from the 1st to the 6th, or from the 27th to the end of each month.").

◦ Monthly Forecast Actuals (cctz.forecast.monthly.write & _check_actuals):

▪ Note on implementation: Computes first_day_next_month relative to today ((today.replace(day=28) + timedelta(days=4)).replace(day=1)) and checks if today > first_day_next_month + timedelta(days=5) (which is always False since first_day_next_month is in the future relative to today), intended to prevent editing actuals after the 6th of the next month.

• Target Sequence Note: cctz.forecast.target defines seq_target_number (TRGxxxx) in data/forecast_sequence.xml, but models/forecast_target.py does not override create() to call next_by_code('cctz.forecast.target'), so target_number remains "New".

• Reminder Model Note: models/forecast_reminder.py (cctz.forecast.reminder) contains placeholder references ("your_module_name.forecast_user_group", "forecast_reminder.forecast_reminder_email_template") and a syntax bug in the search domain (missing comma between tuples) and is not wired to any ir.cron in XML.

# Module 03: CCTZ HR Extensions & Alerts (cctz_hr)

| Display Name | CCTZ HR (Summary: CCTZ HR Module) |
| --- | --- |
| Technical Name | cctz_hr |
| Version | -110 |
| Author | Nathaniel Anania (https://cctz.co.tz) |
| Dependencies (`depends`) | base_setup, mail, hr, hr_contract, resource, web (Note: also inherits `hr_holidays.hr_leave_view_form` and `hr.leave`, so `hr_holidays` / Time Off must be installed) |
| Primary Purpose | Extends Employees (hr.employee), Contracts (hr.contract), and Time Off / Leave Requests (hr.leave) with TIN Numbers, Probation End Dates, Contract Document attachments, Backup Person on Leaves, and automated email alerts for contract/probation expiry and leave validation. |
| Target Audience | HR Officers/Managers, General Manager, Service Desk Team (servicedesk@cctz.co.tz), and all Employees submitting Time Off requests. |
| Key Features / Custom Models (`_inherit`) | • _inherit = 'hr.employee' (models/hr_employee_inherit.py) • _inherit = 'hr.contract' (models/hr_contract_inherit.py) • _inherit = 'hr.leave' (models/hr_leave.py) |

## 1. Overview

cctz_hr adds three focused HR enhancements for Computer Centre Tanzania (CCTZ):

1. Employee TIN Number: Adds a TIN Number field to the Employee Personal Information tab.

2. Contract & Probation Expiry Management: Adds a Probation End Date and multi-file Contract Document attachment widget to HR Contracts, backed by daily scheduled actions (ir.cron) that email the contract's HR Responsible (hr_responsible_id) when an open contract's End Date (date_end) or Probation End Date (probation_end_date) is within the next 45 days.

3. Time Off Backup Person & Approval Notifications: Requires employees requesting leave (hr.leave) to select a Backup Person (backup_id), and replaces the standard Validate button action with action_validate_with_email so that validating a leave request automatically emails both the General Manager (matched by job_title = 'General Manager') and the Service Desk (servicedesk@cctz.co.tz, with CC to the Backup Person).

## 2. Prerequisites & Access Rights

• Required Modules: In addition to base_setup, mail, hr, hr_contract, resource, web listed in depends, hr_holidays (Time Off) must be installed because views/hr_leave_inherit_view.xml inherits hr_holidays.hr_leave_view_form and models/hr_leave.py inherits hr.leave.

• Required Employee / Contract Setup:

◦ An hr.employee record must have job_title set to 'General Manager' and a valid work_email for the General Manager leave notification to send.

◦ Each hr.contract must have an HR Responsible (hr_responsible_id) with an email address set to receive contract/probation expiry alerts.

• Security Groups & Access Rights:

◦ No custom res.groups, ir.model.access.csv, or ir.rule records are added by this module.

◦ Field-level security: tin_number on hr.employee is restricted to groups="hr.group_hr_user".

## 3. Navigation & UI Breakdown

No new menu items or window actions are created; this module modifies three existing standard Odoo Form views:

1. Employee Form View (views/hr_employee_form_inherit.xml inheriting hr.view_employee_form):

◦ In the Personal Information tab (//page[@name='personal_information']), places tin_number (TIN Number) immediately after identification_id (Identification No).

2. Contract Form View (views/hr_contract_form_inherit.xml inheriting hr_contract.hr_contract_view_form):

◦ Places probation_end_date (Probation End Date) immediately after date_end (End Date).

◦ Places supported_attachment_ids (widget="many2many_binary", labeled Contract Document) immediately after hr_responsible_id (HR Responsible).

3. Time Off / Leave Form View (views/hr_leave_inherit_view.xml inheriting hr_holidays.hr_leave_view_form):

◦ Places backup_id (Backup Person, readonly when state not in ('draft', 'confirm')) immediately before name (Description).

◦ Changes the Validate button's method attribute from name="action_validate" to name="action_validate_with_email".

## 4. Step-by-Step Workflows

### Workflow 1: Recording Employee TIN Number

1. Navigate to Employees → Employees and open an employee profile.

2. Go to the Personal Information tab.

3. Under Citizenship / Identification No, enter the employee's TIN Number (tin_number) and click Save.

### Workflow 2: Managing Contract Documents & Probation / Expiry Alerts

1. Navigate to Employees → Contracts and open or create an employee contract.

2. Set the End Date (date_end) and/or Probation End Date (probation_end_date).

3. Ensure HR Responsible (hr_responsible_id) is set to an HR user with a valid email address.

4. Upload signed contract files under Contract Document (supported_attachment_ids) and set the contract status to Running (state = 'open').

5. Automated Daily Check: Every day, the scheduled actions check all running contracts (state = 'open'). If date_end or probation_end_date falls between today and today + 45 days, an email alert is automatically sent to the HR Responsible.

### Workflow 3: Requesting and Validating Time Off with Backup Person Notification

1. Navigate to Time Off and create a new Time Off request.

2. Select a Backup Person (backup_id, required) who will cover duties during the leave, fill in dates and description, and submit/save the request (draft / confirm).

3. When the approver clicks Validate (action_validate_with_email):

◦ Standard Odoo leave validation (super().action_validate()) executes.

◦ An email (cctz_hr.leave_notification) is sent to the General Manager's work_email with a direct link to the leave record.

◦ An email (cctz_hr.leave_notification_servicedesk) is sent to servicedesk@cctz.co.tz with CC to the Backup Person (backup_id.email).

## 5. Custom Field Definitions

### Model: hr.employee (Inherited)

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| TIN Number | tin_number | Char (groups="hr.group_hr_user") | Enter the employee's Tax Identification Number (visible to HR Users). |

### Model: hr.contract (Inherited)

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Probation End Date | probation_end_date | Date | Select the date when the employee's probation period ends. Triggers daily alert emails starting 45 days before expiry. |
| Attachments | attachment_ids | One2many (ir.attachment, res_id) | Underlying attachments linked to the contract. |
| Contract Document | supported_attachment_ids | Many2many (ir.attachment, Computed/Inverse) | Upload scanned/signed employment contract files here. |
| Supported Attachment Count | supported_attachment_ids_count | Integer (Computed) | Number of attached contract documents. |

### Model: hr.leave (Inherited)

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Backup Person | backup_id | Many2one (res.users, Required, Stored) | Select the colleague covering for the employee during their leave. Editable in draft and confirm states; CC'd on the Service Desk notification email. |
| Return Date | return_date | Date | Defined in model (models/hr_leave.py), not placed on the XML form view. |
| General Manager | general_manager_id | Many2one (hr.employee, Computed) | Automatically finds the employee with job_title == 'General Manager' to receive leave validation emails. |

## 6. Troubleshooting / Notes

• Validation / UserErrors:

◦ contract_expiry_alert() & birthday_alert(): Raises UserError("Email template 'mail_template_contract_expiery_alert' not found. Please create the template.") if template cctz_hr.mail_template_contract_expiery_alert is missing.

◦ contract_probation_expiry_alert(): Raises UserError("Email template 'mail_template_contract_probation_expiery_alert' not found. Please create the template.") if template cctz_hr.mail_template_contract_probation_expiery_alert is missing.

• Note on 45 days vs Comment 30 days: Although code comments in hr_contract_inherit.py say "Find contracts that are about to expire in the next 30 days", the actual code uses timedelta(days=45) and sends an email every day during that 45-day window while state == 'open'.

• Duplicate Cron Records in XML:

◦ views/hr_contract_expiry_alert.xml and views/hr_contract_expiry_alert _probation.xml both define <record id="ir_cron_data_contract_expiry_alert" model="ir.cron"> (the second file overwrites the first XML ID with model.contract_probation_expiry_alert()).

◦ Additionally, data/scheduled_actions.xml defines two separate crons:

1. cron_send_contract_probation_expiry (HR Contract Probabtion Expiry Alert): Runs every 1 days (numbercall = -1), calls model.contract_probation_expiry_alert() on hr.contract.

2. cron_send_contract_expiry (HR Contract Expiry Alert): Runs every 1 days (numbercall = -1), calls model.contract_expiry_alert() on hr.contract.

• Automated Email Templates (data/mail_template.xml & data/mail_template_probation.xml):

1. mail_template_contract_expiery_alert (Contract Expiry Alert Notification): Model hr.contract, To {{ object.hr_responsible_id.email_formatted }}, Subject Contract Expiry Notification: {{ object.name }}.

2. mail_template_contract_probation_expiery_alert (Contract Probation Expiry Alert Notification): Model hr.contract, To {{ object.hr_responsible_id.email_formatted }}, Subject Contract Probation Expiry Notification: {{ object.name }}.

3. leave_notification_servicedesk (Leave Email Notification): Model hr.leave, From {{ object.create_uid.email }}, To servicedesk@cctz.co.tz (passed via email_values), CC {{ object.backup_id.email }}, Subject Leave Email Notification.

4. leave_notification (Leave Email Notification): Model hr.leave, From {{ object.create_uid.email }}, To general_manager_id.work_email (passed via email_values), Subject Leave Email Notification.

# Module 04: Employee KPI Management (cctz_kpi_management)

| Display Name | CCTZ KPI Management (Summary: Monthly employee KPI templates, scoring and manager approval workflow) |
| --- | --- |
| Technical Name | cctz_kpi_management |
| Version | 16.0.1.4.1 |
| Category | Human Resources |
| Author | Computer Centre Tanzania / Churchy Codes (https://www.cctz.co.tz) |
| License | LGPL-3 |
| Dependencies (`depends`) | base, hr, mail |
| Primary Purpose | End-to-end monthly employee KPI performance management—featuring versioned KPI templates (matched by Employee, Job Position, or Department), 5 automated scoring calculation methods (including configurable Band Rules), evidence attachment enforcement, a single-tier Manager approval workflow (with HR automatic notification), SQL-view-based Employee Ranking & Score History, PDF evaluation reports, and an interactive OWL KPI Dashboard. |
| Target Audience | All Employees (KPI User), Line/Department Managers (KPI Manager), HR Personnel (KPI HR), and KPI Administrators (KPI Administrator). |
| Key Features / Custom Models | • cctz.kpi.period (_name = "cctz.kpi.period", _inherit = ["mail.thread", "mail.activity.mixin"]) — Monthly Evaluation Period and lifecycle controller. • cctz.kpi.category (_name = "cctz.kpi.category") — KPI Categories (Reporting, Training, Sales, Forecast, ROI, SLA, Customer, Management). • cctz.kpi.scoring.rule (_name = "cctz.kpi.scoring.rule") & cctz.kpi.scoring.rule.line (_name = "cctz.kpi.scoring.rule.line") — Band-based scoring rules and value ranges. • cctz.kpi.template (_name = "cctz.kpi.template", _inherit = ["mail.thread", "mail.activity.mixin"]) & cctz.kpi.template.line (_name = "cctz.kpi.template.line") — Versioned KPI Templates and weighted KPI lines. • cctz.kpi.evaluation (_name = "cctz.kpi.evaluation", _inherit = ["mail.thread", "mail.activity.mixin"]) & cctz.kpi.evaluation.line (_name = "cctz.kpi.evaluation.line") — Monthly Employee KPI Evaluations and scored lines. • cctz.kpi.score.history (_name = "cctz.kpi.score.history", _auto = False) — PostgreSQL View calculating ROW_NUMBER() rankings (rank_no) and score_band (excellent, good, average, low) per period and company. • cctz.kpi.generate.wizard (_name = "cctz.kpi.generate.wizard", TransientModel) — Wizard to batch-generate KPI evaluations for selected employees. • Inherited models: hr.employee (_inherit = "hr.employee") and hr.employee.public (_inherit = "hr.employee.public"). |

## 1. Overview

cctz_kpi_management provides a structured monthly KPI evaluation cycle where evaluations created in the current month assess performance for the previous month (e.g., an evaluation created in July evaluates June, with default Employee Submission Deadline on the 15th and Manager Review Deadline on the 18th of the current month).

• Template Selection Priority: When an evaluation is created or generated for an employee, the system automatically selects the active template in priority order:

1. Direct employee assignment (employee.cctz_kpi_template_id)

2. Job Position match (template.job_id == employee.job_id)

3. Department match (template.department_id == employee.department_id and job_id == False)

4. General company template (job_id == False and department_id == False).

• Pre-loaded Data: Ships with 8 KPI Categories, 3 Band Scoring Rules (FORECAST_ACCURACY, ROI_AM, ROI_PRESALES), and 4 complete 100%-weight Templates (Account Manager KPI Template, Presales / Technosales KPI Template, Service / Network Delivery KPI Template, Project Coordinator KPI Template).

• Approval Philosophy: Only the Manager approves or returns a KPI (draft → submitted → manager_approved or returned). HR has view-all & notification-only rights—receiving an automatic To-Do activity once a manager approves an evaluation.

## 2. Prerequisites & Access Rights

### Security Category & Groups (security/kpi_security.xml)

• Category: CCTZ KPI (cctz_kpi_management.module_category_cctz_kpi, sequence 25)

• Groups (res.groups):

1. KPI User (cctz_kpi_management.group_kpi_user): Normal employees; can create, edit, and submit their own KPI evaluations and view their own score history.

2. KPI Manager (cctz_kpi_management.group_kpi_manager): Implies group_kpi_user. Can view, review, return, or approve direct reports' / department team members' KPI evaluations, and run the Generate Evaluations wizard.

3. KPI HR (View & Notifications Only) (cctz_kpi_management.group_kpi_hr): Implies group_kpi_user. Can view all KPI evaluations and score histories across the company and add HR Notes (hr_comment), and receives automatic activity notifications upon manager approval. Does not approve KPIs.

4. KPI Administrator (cctz_kpi_management.group_kpi_admin): Implies group_kpi_manager and group_kpi_hr (auto-assigned to base.user_admin). Full access to configure Periods, Templates, Categories, Scoring Rules, Employee Template Assignments, reset/cancel evaluations, and edit locked records.

### Model Access (security/ir.model.access.csv)

| Model | group_kpi_user | group_kpi_manager | group_kpi_hr | group_kpi_admin |
| --- | --- | --- | --- | --- |
| cctz.kpi.period | Read (1,0,0,0) | Read (1,0,0,0) | (Read via user) | Full (1,1,1,1) |
| cctz.kpi.category | Read (1,0,0,0) | (Read via user) | (Read via user) | Full (1,1,1,1) |
| cctz.kpi.scoring.rule | Read (1,0,0,0) | (Read via user) | (Read via user) | Full (1,1,1,1) |
| cctz.kpi.scoring.rule.line | Read (1,0,0,0) | (Read via user) | (Read via user) | Full (1,1,1,1) |
| cctz.kpi.template | Read (1,0,0,0) | Read (1,0,0,0) | (Read via user) | Full (1,1,1,1) |
| cctz.kpi.template.line | Read (1,0,0,0) | (Read via user) | (Read via user) | Full (1,1,1,1) |
| cctz.kpi.evaluation | R/W/C (1,1,1,0) | R/W/C (1,1,1,0) | Read (1,0,0,0)* | Full (1,1,1,1) |
| cctz.kpi.evaluation.line | R/W/C (1,1,1,0) | R/W/C (1,1,1,0) | Read (1,0,0,0)* | Full (1,1,1,1) |
| cctz.kpi.generate.wizard | None | Full (1,1,1,1) | None | (Full via manager) |
| cctz.kpi.score.history | Read (1,0,0,0) | Read (1,0,0,0) | Read (1,0,0,0) | Read (1,0,0,0) |

(Note: Since `group_kpi_hr` implies `group_kpi_user`, ACL permissions are unioned with `group_kpi_user`'s `1,1,1,0`, while record rules grant HR visibility to all records.)

### Record Rules (ir.rule in security/kpi_security.xml)

• On cctz.kpi.evaluation & cctz.kpi.evaluation.line:

◦ Own Records (rule_kpi_evaluation_own, rule_kpi_evaluation_line_own — group_kpi_user): [('employee_id.user_id', '=', user.id)] (and evaluation_id.employee_id.user_id = user.id). Read/Write/Create: True, Unlink: False.

◦ Manager Team (rule_kpi_evaluation_manager, rule_kpi_evaluation_line_manager — group_kpi_manager): ['|', ('manager_id.user_id', '=', user.id), ('department_id.manager_id.user_id', '=', user.id)]. Read/Write/Create: True, Unlink: False.

◦ Approvers All (rule_kpi_evaluation_approvers_all, rule_kpi_evaluation_line_approvers_all — group_kpi_hr, group_kpi_admin): [(1, '=', 1)].

• On cctz.kpi.score.history:

◦ Own Records (rule_kpi_score_history_own — group_kpi_user): [('employee_id.user_id', '=', user.id)] (Read-only).

◦ Manager Team (rule_kpi_score_history_manager — group_kpi_manager): ['|', ('manager_id.user_id', '=', user.id), ('department_id.manager_id.user_id', '=', user.id)] (Read-only).

◦ Approvers All (rule_kpi_score_history_approvers_all — group_kpi_hr, group_kpi_admin): [(1, '=', 1)] (Read-only).

## 3. Navigation & UI Breakdown

### Menu Hierarchy (views/kpi_menu_views.xml)

• KPI Management (menu_cctz_kpi_root, sequence 35, group group_kpi_user)

◦ Dashboard (menu_cctz_kpi_dashboard, sequence 10, groups group_kpi_manager,group_kpi_hr,group_kpi_admin) → Client Action action_cctz_kpi_dashboard_client (cctz_kpi_dashboard_tag)

◦ My Workspace (menu_cctz_kpi_my_workspace, sequence 20, group group_kpi_user)

▪ My KPIs (menu_cctz_kpi_my, sequence 10) → action_cctz_kpi_evaluation_my (tree,form,pivot,graph, domain [('employee_id.user_id', '=', uid)])

▪ My Performance History (menu_cctz_kpi_my_history, sequence 20) → action_cctz_kpi_my_score_history (tree,graph,pivot, domain [('employee_id.user_id','=',uid)])

◦ Team Management (menu_cctz_kpi_team_management, sequence 30, groups group_kpi_manager,group_kpi_hr,group_kpi_admin)

▪ Pending Approvals (menu_cctz_kpi_team, sequence 10, groups group_kpi_manager,group_kpi_admin) → action_cctz_kpi_evaluation_team (tree,form,pivot,graph, default filter submitted)

▪ All Evaluations (menu_cctz_kpi_all, sequence 20, groups group_kpi_hr,group_kpi_admin) → action_cctz_kpi_evaluation_all (tree,form,pivot,graph)

▪ Generate Evaluations (menu_cctz_kpi_generate, sequence 30, groups group_kpi_manager,group_kpi_admin) → action_cctz_kpi_generate_wizard (modal form)

◦ Reports (menu_cctz_kpi_reporting, sequence 40, groups group_kpi_manager,group_kpi_hr,group_kpi_admin)

▪ Employee Ranking (menu_cctz_kpi_reporting_ranking, sequence 10) → action_cctz_kpi_employee_ranking (cctz.kpi.score.history, tree,graph,pivot, domain [('state','=','manager_approved')])

▪ Employee Score History (menu_cctz_kpi_reporting_history, sequence 20) → action_cctz_kpi_employee_score_history (cctz.kpi.score.history, tree,graph,pivot)

◦ Configuration (menu_cctz_kpi_config, sequence 100, group group_kpi_admin)

▪ KPI Setup (menu_cctz_kpi_config_operations, sequence 10)

▪ Evaluation Periods (menu_cctz_kpi_period, sequence 10) → action_cctz_kpi_period (cctz.kpi.period, tree,form)

▪ KPI Templates (menu_cctz_kpi_template, sequence 20) → action_cctz_kpi_template (cctz.kpi.template, tree,form)

▪ Employee Template Assignment (menu_cctz_kpi_employee_template, sequence 30) → action_cctz_kpi_employee_template_assignment (hr.employee, custom editable tree + standard form)

▪ Scoring Setup (menu_cctz_kpi_config_scoring, sequence 20)

▪ KPI Categories (menu_cctz_kpi_category, sequence 10) → action_cctz_kpi_category (cctz.kpi.category, editable tree,form)

▪ Scoring Rules (menu_cctz_kpi_scoring_rule, sequence 20) → action_cctz_kpi_scoring_rule (cctz.kpi.scoring.rule, tree,form)

### Views, Dashboards, Wizards & Reports

1. KPI Dashboard (CctzKpiDashboard OWL component, template cctz_kpi_management.Dashboard):

◦ Header: Displays current Period Name and State pill, plus action buttons: Refresh, Generate Evaluations (managers/admin), Approvals (managers/admin), and HR Overview (HR/admin).

◦ 5 Clickable Summary Cards:

1. Awaiting Employee (counts.pending_employee) → opens action_cctz_kpi_evaluation_all

2. Awaiting Manager Approval (counts.pending_manager) → opens action_cctz_kpi_evaluation_team

3. Approved (counts.approved) → opens action_cctz_kpi_evaluation_all

4. Total Evaluations (counts.total) → opens action_cctz_kpi_evaluation_all

5. Average Score (avg_score%) → opens action_cctz_kpi_employee_ranking

◦ 2 Visual Panels:

▪ Score Distribution — This Period: Horizontal bar chart across 4 bands (Excellent (90-100%), Good (75-89%), Average (50-74%), Low (<50%)).

▪ Average Score Trend — Last Periods: Horizontal bar chart of average scores over the last 6 periods.

◦ Top Performers Table: Shows top 5 approved performers (#, Employee, Department, Score) with a View Full Ranking link button.

2. KPI Evaluation Views (views/kpi_evaluation_views.xml on cctz.kpi.evaluation):

◦ Form View (view_cctz_kpi_evaluation_form):

▪ Header Buttons:

▪ Generate Lines (action_generate_lines): Visible in draft,returned when line_ids is empty (group_kpi_manager,group_kpi_admin).

▪ Refresh KPI Values (action_compute_lines): Visible in draft,returned,submitted.

▪ Submit (action_submit): Visible in draft,returned.

▪ Return to Employee (action_return): Visible in submitted (group_kpi_manager,group_kpi_admin).

▪ Approve (action_manager_approve): Visible in submitted (group_kpi_manager,group_kpi_admin).

▪ Reset to Draft (action_reset_to_draft): Visible when state != 'draft' (group_kpi_admin).

▪ Cancel (action_cancel): Visible when state != 'cancel' (group_kpi_admin).

▪ Statusbar: state (statusbar_visible="draft,submitted,manager_approved"). Also supports returned and cancel.

▪ Main Sheet Groups:

▪ Employee: employee_id, manager_id (readonly), department_id (readonly), job_id (readonly).

▪ KPI Setup: period_id, template_id (readonly), company_id (readonly).

▪ Score Summary: total_weight (readonly), total_score_percent ("Final Score %", readonly), pending_required_evidence (hidden when 0).

▪ Notebook Tabs:

▪ Page 1: KPI Lines: Inline editable tree (create="false" delete="false", row colors: red <40%, yellow 40–79.9%, green >=80%) and popup form for line_ids. Shows name ("KPI"), category_id, weight_percent ("Weight %"), scoring_type ("Scoring Method"), target_value ("Target"), actual_value ("Actual Value"), evidence_required, employee_score_percent ("Auto Score %"), employee_comment, manager_score_set ("Use Manager Score"), manager_score_percent ("Manager Score %"), manager_comment, final_score_percent ("Final Score %"), and an Actual refresh button (action_compute_actual_value) for auto_compute lines. Opening a line form allows uploading Evidence Attachments (evidence_attachment_ids via many2many_binary).

▪ Page 2: Comments: employee_comment, manager_comment (managers/admin), hr_comment ("HR Notes", HR/admin).

▪ Page 3: Details: employee_deadline, manager_deadline, template_family_code, template_version, submitted_date, manager_review_date.

◦ Tree, Pivot, Graph & Search Views: Full analytical views plus a list Action Menu binding KPI: Manager Approve Selected (action_cctz_kpi_bulk_manager_approve) for bulk approval.

3. KPI Period Form & Tree Views (views/kpi_period_views.xml on cctz.kpi.period):

◦ Header Buttons: Open (action_open), Generate Evaluations (action_generate_evaluations), Close Employee Submission (action_close_employee_submission), Close Manager Review (action_close_manager_review), Approve Period (action_approve_period).

◦ Statusbar: draft,open,employee_closed,manager_closed,approved.

◦ 3 Smart Buttons: Evaluations (action_view_evaluations), Awaiting Employee (action_view_pending_employee), Awaiting Manager (action_view_pending_manager).

4. KPI Template Views (views/kpi_template_views.xml on cctz.kpi.template):

◦ Header button: Create New Version (action_create_new_version, admin only).

◦ Tree view highlights templates in red if total_weight != 100 and green if is_effective_today == True.

5. Employee Extensions (views/hr_employee_views.xml on hr.employee):

◦ Adds smart button KPI Evaluations (action_view_cctz_kpi_evaluations, admin only) and group KPI Configuration with field cctz_kpi_template_id (Default KPI Template) to the Employee Form.

◦ Adds a dedicated multi-edit list view Employee Template Assignment (view_hr_employee_tree_cctz_kpi_assignment) to bulk-assign default templates to employees.

6. Generate KPI Evaluations Wizard (wizard/kpi_generate_wizard_views.xml):

◦ Modal form with period_id, template_id (optional), employee_ids (many2many_tags), generate_lines, overwrite_existing ("Skip Existing Evaluations"), and button Generate (action_generate).

7. QWeb PDF Report (report/kpi_report_actions.xml & kpi_report_templates.xml):

◦ Print menu action KPI Evaluation (action_report_kpi_evaluation) on cctz.kpi.evaluation, rendering Reference, Period, Employee, Manager, Department, Status, KPI Lines table with totals, and Employee/Manager/HR comments.

## 4. Step-by-Step Workflows

### Workflow 1: Configuring Templates & Periods (KPI Administrator)

1. Navigate to KPI Management → Configuration → Scoring Setup → KPI Categories and Scoring Rules to review or define categories and band rules (e.g., Forecast Accuracy Bands, ROI Bands).

2. Navigate to KPI Management → Configuration → KPI Setup → KPI Templates to create or update a template. Ensure the sum of Weight % (weight_percent) across all KPI Lines equals 100%.

◦ To create a new version of an existing template without altering historical evaluations, click Create New Version (action_create_new_version).

3. Navigate to KPI Management → Configuration → KPI Setup → Employee Template Assignment to assign a Default KPI Template (cctz_kpi_template_id) directly to specific employees (or leave blank to match by Job Position / Department).

4. Navigate to KPI Management → Configuration → KPI Setup → Evaluation Periods to review or open the monthly period. Clicking Generate Evaluations (action_generate_evaluations) on a draft or open period automatically creates KPI evaluations for all active employees with a linked user in that company.

### Workflow 2: Completing and Submitting a Monthly KPI (Employee)

1. Navigate to KPI Management → My Workspace → My KPIs.

2. Open the generated Draft evaluation for the period—or click New (which automatically selects your employee record, the previous month's KPI Period, your matched KPI Template, and populates all KPI Lines).

3. In the KPI Lines tab, enter your Actual Value (actual_value) for each KPI line:

◦ For Count Target / Actual / Target Percentage (manual), Auto Score % (employee_score_percent) calculates as (Actual / Target) * 100 (capped at max_score_percent).

◦ For Actual Is Percentage (ratio_percent), Auto Score % equals Actual Value.

◦ For Achieved / Not Achieved (binary), enter 1 (or >= target_value) for 100%, or 0 for 0%.

◦ For Band Rule (band), enter the band value (e.g., forecast accuracy % or ROI code 1=Red, 2=Pink, 3=Yellow, 4=Green); the rule automatically assigns the band's score %.

4. If any KPI line has Evidence Required checked (evidence_required == True), click the line to open its detail popup form and upload supporting files under Evidence Attachments (evidence_attachment_ids). Also add any line-level or overall Employee Comment (employee_comment).

5. Click Save, then click Submit (action_submit).

◦ State Transition: draft (or returned) → submitted.

◦ Side Effects: Records submitted_date and schedules a To-Do activity (KPI pending manager review) for the employee's manager (manager_id.user_id).

### Workflow 3: Manager Review, Return, or Approval (KPI Manager)

1. Navigate to KPI Management → Team Management → Pending Approvals (or click the Awaiting Manager Approval card on the Dashboard).

2. Open a Submitted evaluation and review the employee's Actual Values, Auto Scores, and Evidence Attachments.

3. Optional Manager Score Override: On any KPI line, check Use Manager Score (manager_score_set) and enter a custom Manager Score % (manager_score_percent) and Manager Comment. When checked, final_score_percent uses the Manager Score instead of the Auto Score.

4. If corrections are needed:

◦ Enter an overall Manager Comment on the Comments tab (mandatory when returning).

◦ Click Return to Employee (action_return).

◦ State Transition: submitted → returned. Schedules a To-Do activity (KPI returned for correction) for the employee to revise and resubmit.

5. If approved:

◦ Click Approve (action_manager_approve) on the form—or select multiple submitted evaluations in the list view and click Action → KPI: Manager Approve Selected (action_bulk_manager_approve).

◦ State Transition: submitted → manager_approved.

◦ Side Effects: Sets manager_review_date and schedules an informational To-Do activity (KPI approved by manager) for all users in the KPI HR group (group_kpi_hr).

### Workflow 4: Closing and Approving the KPI Period (KPI Administrator)

1. On the Evaluation Period form (cctz.kpi.period), once the employee submission phase ends, click Close Employee Submission (action_close_employee_submission): open → employee_closed.

2. Once all submitted evaluations have been reviewed by managers (pending_manager_count == 0), click Close Manager Review (action_close_manager_review): employee_closed → manager_closed.

3. Once all evaluations in the period are either manager_approved or cancel, click Approve Period (action_approve_period): manager_closed → approved.

## 5. Custom Field Definitions

### Model: cctz.kpi.period

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Name | name | Char (Required, Tracked) | Defaults to previous month and year (e.g., "September 2026"). Auto-updates when date_from changes. |
| Date From | date_from | Date (Required, Tracked) | Start date of the evaluated month (1st of previous month). |
| Date To | date_to | Date (Required, Tracked) | End date of the evaluated month (last day of previous month). |
| Employee Submission Deadline | employee_deadline | Date (Required, Tracked) | Defaults to the 15th of the month following date_from. Must be after date_to. |
| Manager Review Deadline | manager_deadline | Date (Required, Tracked) | Defaults to the 18th of the month following date_from. Must be >= employee_deadline. |
| Company | company_id | Many2one (res.company, Required) | Defaults to current company. |
| Active | active | Boolean (Tracked) | Defaults to True. |
| Status | state | Selection (Required, Tracked) | Options: draft (Draft), open (Open), employee_closed (Employee Submission Closed), manager_closed (Manager Review Closed), approved (Approved). |
| Evaluations / Awaiting Employee / Awaiting Manager / Approved | evaluation_count, pending_employee_count, pending_manager_count, approved_count | Integer (Computed) | Smart button and pipeline counters for evaluations in this period. |

### Model: cctz.kpi.template & cctz.kpi.template.line

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Name | name (Template) | Char (Required, Tracked) | Title of the KPI Template. |
| Code | code | Char (Tracked) | Unique code per company (e.g., ACCOUNT_MANAGER). |
| Template Family Code | template_family_code | Char (Tracked) | Shared code across multiple versions of the same template. Defaults to code. |
| Version | version | Char (Required, Tracked) | Version label (default "1.0"). Auto-incremented by Create New Version. |
| Previous Version | previous_version_id | Many2one (cctz.kpi.template, Readonly) | Links to the prior template version. |
| Effective From / To | effective_from, effective_to | Date (Tracked) | Optional validity date range for this template version. |
| Is Effective Today | is_effective_today | Boolean (Computed, Searchable) | True if active and today is within effective_from–effective_to. |
| Department / Job | department_id, job_id | Many2one (hr.department, hr.job) | Used for automatic template matching when an employee has no direct template assigned. |
| Total Weight | total_weight | Float (Computed, Stored) | Sum of line_ids.weight_percent. Must equal 100.0 to generate evaluations. |
| KPI (Line) | name (Line) | Char (Required) | Name/objective of the individual KPI item. |
| Category | category_id | Many2one (cctz.kpi.category) | Category grouping (Reporting, Sales, ROI, SLA, etc.). |
| Weight % | weight_percent | Float (Required) | Percentage weight of this KPI line toward the total 100% score. |
| Scoring Type | scoring_type | Selection (Required) | Options: manual (Manual Percentage / Actual ÷ Target %), count_target (Count Target), ratio_percent (Actual Is Percentage), binary (Achieved / Not Achieved), band (Band Rule). |
| Target Value | target_value | Float | Numeric target for manual, count_target, or binary KPIs. |
| Max Score Percent | max_score_percent | Float | Maximum score cap for this line (default 100.0). |
| Scoring Rule | scoring_rule_id | Many2one (cctz.kpi.scoring.rule) | Required when scoring_type == 'band'. |
| Evidence Required | evidence_required | Boolean | If True, employee cannot submit the evaluation without attaching a file on this line. |
| Auto Compute / Source Model / Domain / Actual Field | auto_compute, source_model, source_domain, actual_field | Boolean, Char, Text, Char | Technical fields (Admin only) to auto-compute actual_value via search_count or field sum on another Odoo model. |

### Model: cctz.kpi.evaluation & cctz.kpi.evaluation.line

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Reference | name | Char (Readonly, Tracked) | Auto-generated sequence (KPI/YYYY/00001). |
| Employee | employee_id | Many2one (hr.employee, Required, Tracked) | Defaults to current user's employee. |
| Manager / Department / Job / Company | manager_id, department_id, job_id, company_id | Many2one (Tracked) | Auto-populated from employee_id. |
| Period | period_id | Many2one (cctz.kpi.period, Required, Tracked) | Defaults to previous month's KPI period (auto-created if missing). |
| Template | template_id | Many2one (cctz.kpi.template, Required, Tracked) | Auto-selected based on Employee, Job, Department, or Company. |
| Template Family / Version | template_family_code, template_version | Char (Related, Stored, Readonly) | Stored from template_id for version analytics. |
| Total Weight | total_weight | Float (Computed, Stored) | Sum of line weights (100%). |
| Final Score % | total_score_percent | Float (Computed, Stored) | Weighted sum: sum(weight_percent * final_score_percent / 100.0). |
| Missing Evidence | pending_required_evidence | Integer (Computed, Stored) | Number of lines where evidence_required is True but evidence_attachment_ids is empty. |
| Employee / Manager / HR Notes | employee_comment, manager_comment, hr_comment | Text | Overall evaluation comments by Employee, Manager, and HR. |
| Submitted Date / Approved On | submitted_date, manager_review_date | Datetime (Readonly) | Audit timestamps for submission and manager approval. |
| Status | state | Selection (Required, Tracked) | Options: draft (Draft), submitted (Submitted), returned (Returned), manager_approved (Approved), cancel (Cancelled). |
| Actual Value (Line) | actual_value | Float | Employee-entered achievement value (editable in draft and returned). |
| Auto Score % (Line) | employee_score_percent | Float (Computed, Stored) | Score % automatically calculated from actual_value and scoring_type. |
| Use Manager Score (Line) | manager_score_set | Boolean | Checked by Manager in submitted state to override employee_score_percent. |
| Manager Score % (Line) | manager_score_percent | Float | Override score % entered by Manager when manager_score_set is True. |
| Final Score % (Line) | final_score_percent | Float (Computed, Stored) | Equals manager_score_percent if manager_score_set is True, else employee_score_percent (capped at max_score_percent). |
| Evidence Attachments (Line) | evidence_attachment_ids | Many2many (ir.attachment) | Supporting files uploaded by the employee for a specific KPI line. |

### Other Models (cctz.kpi.category, cctz.kpi.scoring.rule, cctz.kpi.score.history, cctz.kpi.generate.wizard, hr.employee)

• cctz.kpi.category: name, code (unique), sequence, active, description.

• cctz.kpi.scoring.rule & .line: name, code (unique), active, description, line_ids (sequence, name, from_value, to_value, score_percent, color [red, pink, yellow, green, blue], note).

• cctz.kpi.score.history (SQL View): evaluation_id, employee_id, manager_id, department_id, job_id, period_id, period_date_from, period_date_to, template_id, template_family_code, template_version, total_score_percent, state, rank_no (1-based rank per period & company), score_band (excellent >=90, good >=75, average >=50, low <50), company_id.

• cctz.kpi.generate.wizard: period_id, template_id, employee_ids, generate_lines (default True), overwrite_existing ("Skip Existing Evaluations", default True).

• hr.employee / hr.employee.public: cctz_kpi_template_id ("Default KPI Template"), cctz_kpi_evaluation_count ("KPI Evaluations").

## 6. Troubleshooting / Notes

• Validation & UserError Conditions:

◦ Uniqueness:

▪ cctz.kpi.evaluation: unique(employee_id, period_id, company_id) — "This employee already has a KPI evaluation for this period."

▪ cctz.kpi.period: unique(date_from, date_to, company_id) — "A KPI period already exists for these dates and company."

▪ cctz.kpi.template: unique(code, company_id) — "Template code must be unique per company."

◦ Template Weight Check (_check_weight_ready): Raises ValidationError if a template has no lines or if abs(total_weight - 100.0) > 0.01.

◦ Submission Checks (_check_ready_for_submission):

▪ Period must be in open or draft state, otherwise raises UserError("This KPI period is not open for employee submission.").

▪ (Note: The `employee_deadline` check in `_check_ready_for_submission` is currently commented out with note `TEMPORARILY DISABLED (2026-09-11)` to allow catch-up submissions).

▪ Total weight on the evaluation must equal 100%.

▪ Any line with evidence_required == True must have at least one attachment in evidence_attachment_ids, otherwise raises UserError listing all lines missing evidence.

◦ Return Check (action_return): Raises UserError("Please add a Manager Comment before returning the KPI.") if manager_comment is empty.

◦ Manager Approval Deadline (action_manager_approve): If today > manager_deadline and user is not group_kpi_admin, raises UserError("The manager review deadline for %(period)s was %(deadline)s. Please contact the KPI Administrator.").

◦ Edit/Delete Locks:

▪ manager_approved and cancel evaluations (and their lines) cannot be edited by non-admins (_ensure_editable).

▪ Only draft evaluations can be deleted (unlink).

• Automated Cron Jobs (data/kpi_cron.xml):

1. ir_cron_cctz_kpi_generate_monthly (KPI: Generate Previous Month Evaluations):

▪ Model: cctz.kpi.period, Interval: Every 1 months (numbercall = -1, active = True).

▪ Code: model.cron_generate_previous_month_kpis()

▪ Important Troubleshooting Note: The method cron_generate_previous_month_kpis() is referenced in data/kpi_cron.xml, but is not defined in models/kpi_period.py (which instead defines action_generate_evaluations()). Running this cron as-is will raise an AttributeError: 'cctz.kpi.period' object has no attribute 'cron_generate_previous_month_kpis' unless added or changed to model._get_current_period().action_generate_evaluations().

2. ir_cron_cctz_kpi_reminders (KPI: Send Deadline Reminders):

▪ Model: cctz.kpi.evaluation, Interval: Every 1 days (numbercall = -1, active = True).

▪ Code: model.cron_send_kpi_reminders()

▪ Logic: Schedules To-Do activities (mail.mail_activity_data_todo) once per evaluation:

▪ For draft/returned evaluations whose employee_deadline <= today + 3 days → reminds employee_id.user_id ("KPI pending submission").

▪ For submitted evaluations → reminds manager_id.user_id ("KPI pending manager approval").

# Module 05: Change Request Management (cctz_request_form)

| Display Name | Change Request form (Summary: Change Request form) |
| --- | --- |
| Technical Name | cctz_request_form |
| Author | Ebenezer $ Rahim |
| License | AGPL-3 |
| Dependencies (`depends`) | base, hr, mail |
| Primary Purpose | IT / Operational Change Request submission, risk & impact analysis, and two-stage approval workflow (First Approvers → Second Approvers) with automated email notifications to approvers, submitters, and the assigned implementation user. |
| Target Audience | All Internal Users (Submitters & Assigned Individuals), First Approvers, Second Approvers, and System Administrators. |
| Key Features / Custom Models | • request.form (_name = 'request.form', _inherit = 'mail.thread', _rec_name = 'request_number') — Change Request Form record. |

## 1. Overview

cctz_request_form digitizes the Change Management process. Any user can submit a Change Request specifying the CR Type (Enhancement or Defects), Priority, Assigned Team/Individual (team_assigned_id), Reason for Change, Risk Level, Impacted Department (hr.department), Impacts/Effects, and Fall Back Plan.

When saved, the Change Request automatically receives a sequential number (R000001), enters the To Approve (to_approve) state, and emails all members of the First Approvers group. Once validated by a First Approver, it moves to Second Approval (second_approval) and emails all Second Approvers. Upon second validation, it moves to Approved (approved) and notifies both the submitter and the user assigned to carry out the change.

## 2. Prerequisites & Access Rights

### Security Groups (views/change_request.xml & views/request_manage.xml)

• First Approvers (cctz_request_form.group_my_custom_group):

◦ Defined in views/change_request.xml with name Group and updated in views/request_manage.xml to name First Approvers, implying base.group_user.

◦ Can validate (action_validate1) or refuse (action_refuse1) Change Requests in to_approve state and access the Management menu.

• Second Approvers (cctz_request_form.group_custom_group):

◦ Defined in views/request_manage.xml with name Second Approvers, implying base.group_user.

◦ Can validate (action_validate2) or refuse (action_refuse2) Change Requests in second_approval state and access the Management menu.

• Administration (base.group_system):

◦ Can perform both First and Second approvals/refusals and access the Configurations menu.

### Model Access (security/ir.model.access.csv)

| Access ID | Model | Group | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- |
| access_request_form_manager | request.form | base.group_user | 1 | 1 | 1 | 1 |

• Record Rules (ir.rule): None defined. Instead, the My Requests window action uses a domain filter [('create_uid', '=', uid)], while the Management window action displays all records with context="{'create': False}".

## 3. Navigation & UI Breakdown

### Menu Hierarchy (views/change_request.xml & views/request_manage.xml)

• Change Request Form (menu_root, sequence 11, default action actions_request_form_view)

◦ My Requests (menu_change_requests, sequence 1) → Action actions_request_form_view (My Change Requests, model request.form, view_mode="tree,form", domain [('create_uid', '=', uid)])

◦ Management (menu_manage, sequence 2, groups base.group_system,cctz_request_form.group_my_custom_group,cctz_request_form.group_custom_group) → Action action_manage_view (All Change Requests, model request.form, view_mode="tree,kanban,form", default tree view_manage_list, context {'create': False})

◦ Configurations (menu_conf, sequence 3, group base.group_system) → Action base.action_res_groups (opens standard Odoo Groups configuration)

### Views

1. Form View (view_request_custom_form on request.form):

◦ Header Buttons:

▪ Validate (action_validate1, primary): Visible in to_approve state for base.group_system,cctz_request_form.group_my_custom_group.

▪ Refuse (action_refuse1): Visible in to_approve state for base.group_system,cctz_request_form.group_my_custom_group.

▪ Validate (action_validate2, primary): Visible in second_approval state for base.group_system,cctz_request_form.group_custom_group.

▪ Refuse (action_refuse2): Visible in second_approval state for base.group_system,cctz_request_form.group_custom_group.

◦ Statusbar: state (statusbar_visible="to_approve,approved", full states: draft, to_approve, second_approval, approved, rejected).

◦ Title: request_number ("Change Request Number").

◦ Top Groups:

▪ Left: submitter_name_id (readonly), cr_Type.

▪ Right: team_assigned_id, priority.

▪ (All form fields become `readonly` once `state` is in `['to_approve', 'second_approval', 'approved', 'rejected']`).

◦ Notebook Pages:

▪ Page 1: General Information: description_request, date_submitted, date_required, reason_for_change.

▪ Page 2: Risk Analysis: risk, department_impacted_id, impacts_effects, fall_back, additional_instructions.

◦ Chatter: message_follower_ids, message_ids.

2. My Requests List View (view_request_form_list on request.form):

◦ Columns: request_number, team_assigned_id, cr_Type, description_request, date_submitted, date_required, state (badge: green approved, yellow second_approval, red rejected).

3. Management List View (view_manage_list on request.form):

◦ Columns: request_number, submitter_name_id, team_assigned_id, cr_Type, description_request, date_submitted, date_required, state (badge), plus inline row action buttons:

▪ Validate (action_validate1, fa-check) and Refuse (action_refuse1, fa-times) for First Approvers.

▪ Validate (action_validate2, fa-check) and Refuse (action_refuse2, fa-times) for Second Approvers.

4. Management Kanban View (view_manage_kanban on request.form):

◦ Mobile-friendly cards displaying Submitter, Individual assigned, CR Type, Description, Date Submitted to Date Required, and Status.

5. Search View (request_view_search on request.form):

◦ Search fields: request_number, team_assigned_id, submitter_name_id, cr_Type, date_submitted.

◦ Search Panel (Left Sidebar): Filters by Status (state) and Department (department_impacted_id).

## 4. Step-by-Step Workflows

### Workflow 1: Submitting a Change Request (Any User)

1. Navigate to Change Request Form → My Requests and click New.

2. In the top section, select:

◦ Type of CR (cr_Type: Enhancement or Defects)

◦ Team / Individual assigned to carry out change (team_assigned_id)

◦ Priority (priority: Low, Medium, High, or Mandatory).

3. Under the General Information tab, fill in:

◦ Brief description of Request (description_request)

◦ Date Submitted (date_submitted, defaults to today)

◦ Date Required (date_required, required)

◦ Reason for change (reason_for_change, required).

4. Under the Risk Analysis tab, fill in:

◦ Risk Level (risk: No Risk, Low, Moderate, or High)

◦ Department Impacted (department_impacted_id, required)

◦ What is the Impacts/Effects (impacts_effects, required)

◦ Fall Back Plan (fall_back, required)

◦ Additional Instructions (additional_instructions, optional).

5. Click Save.

◦ Automatic State Transition: Even though the default state before saving is draft, create() automatically assigns sequence number Rxxxxxx (request.number), sets state = 'to_approve', locks all fields to read-only, and sends an email (email_template_first_approver) to all users in the First Approvers group (group_my_custom_group).

### Workflow 2: First-Level Approval or Refusal (First Approvers)

1. A member of First Approvers navigates to Change Request Form → Management (or clicks the link in their email).

2. Review the request in To Approve (to_approve) state.

3. Click Validate (action_validate1) either from the form header or directly on the Management list row:

◦ State Transition: to_approve → second_approval.

◦ Emails Sent: Sends a status update email (email_template_approval_status) to the Submitter (create_uid.email) and a validation request email (email_template_second_approver) to all users in the Second Approvers group (group_custom_group).

4. Alternatively, click Refuse (action_refuse1):

◦ State Transition: to_approve → rejected.

◦ Emails Sent: Sends email_template_approval_status to the Submitter and assigned_change_template to the assigned user.

### Workflow 3: Second-Level (Final) Approval or Refusal (Second Approvers)

1. A member of Second Approvers navigates to Change Request Form → Management and locates the request in Second Approval (second_approval) state.

2. Click Validate (action_validate2) on the form header or Management list row:

◦ State Transition: second_approval → approved.

◦ Emails Sent: Sends email_template_approval_status to the Submitter (create_uid.email) and assigned_change_template (Assigned To Perform change Request) to the assigned individual (team_assigned_id.email).

3. Alternatively, click Refuse (action_refuse2):

◦ State Transition: second_approval → rejected.

◦ Emails Sent: Sends email_template_approval_status and assigned_change_template.

## 5. Custom Field Definitions

### Model: request.form

| UI Label | Technical Name | Field Type | Selection / Details & User Instructions |
| --- | --- | --- | --- |
| Change Request Number | request_number | Char (Required, Readonly) | Auto-generated sequence (R000001 via request.number). Defaults to "New". |
| Submitter Name | submitter_name_id | Many2one (res.users, Required, Readonly) | Defaults to the logged-in user creating the request. |
| Type of CR | cr_Type | Selection (Required) | Options: enhancement (Enhancement), defects (Defects). Default enhancement. |
| Brief description of Request | description_request | Text | Summarize what change is being requested. |
| Date Submitted | date_submitted | Date (Required) | Defaults to today's date. |
| Date Required | date_required | Date (Required) | Select the target date when the change needs to be completed. |
| Priority | priority | Selection (Required) | Options: low (Low), medium (Medium), high (High), mandatory (Mandatory). Default low. |
| Team / Individual assigned to carry out change | team_assigned_id | Many2one (res.users, Required) | Select the person responsible for implementing the change once approved. |
| Reason for change | reason_for_change | Text (Required) | Explain the business or technical justification for the change. |
| Status | state | Selection (Required, Tracked) | Options: draft (Draft), to_approve (To Approve), second_approval (Second Approval), approved (Approved), rejected (Rejected). Automatically set to to_approve upon creation. |
| Active | active | Boolean (Readonly) | Defaults to True. |
| Risk Level | risk | Selection (Required) | Options: high (High), low (Low), moderate (Moderate), no_risk (No Risk). Default no_risk. |
| Department Impacted | department_impacted_id | Many2one (hr.department, Required) | Select the department affected by this change. |
| What is the Impacts/Effects | impacts_effects | Text (Required) | Describe the operational or system impact of performing the change. |
| Fall Back Plan | fall_back | Text (Required) | Describe the rollback/recovery steps if the change fails. |
| Additional Instructions | additional_instructions | Text | Optional extra notes or deployment instructions. |

## 6. Troubleshooting / Notes

• Constraints & Validation:

◦ There are no @api.constrains or custom UserError/ValidationError raises in request.py; validation relies on required fields (required=True) and state-based button visibility.

◦ Because create() immediately sets vals['state'] = 'to_approve' and all form fields have attrs="{'readonly': [('state', 'in', ['to_approve', 'second_approval', 'approved', 'rejected'])]}", a Change Request cannot be edited after clicking Save for the first time. Users must ensure all fields are accurate before saving.

• Note on Refusal Email (action_refuse1 / action_refuse2):

◦ Both action_refuse1 and action_refuse2 call self.action_send_email_assigned() in addition to self.action_send_email(). As a result, when a request is refused, assigned_change_template ("You have been assigned to perform a change request...") is also sent to team_assigned_id.

• Minor XML Typo in views/change_request.xml line 51:

◦ submitter_name_id has attrs="{'readonly': [('state', 'in', ['draft', 'second_approval','approved', 'to_approve' 'rejected'])]}" (missing comma between 'to_approve' and 'rejected', which Python concatenates to 'to_approverejected'), though submitter_name_id is already readonly=True at the Python field level.

• Automated Cron Jobs: None.

• Automated Email Templates (data/mail_tempelate.xml):

1. email_template_first_approver (First Approver Email Template): Sent on record creation to each user in cctz_request_form.group_my_custom_group (First Approvers). Subject: First Approver Change Request.

2. email_template_second_approver (Second Approver Email Template): Sent on action_validate1 to each user in cctz_request_form.group_custom_group (Second Approvers). Subject: Second Approver Change Request.

3. email_template_approval_status (Approval Status Email Template): Sent to {{ object.create_uid.email }} whenever the request is validated or refused (action_validate1, action_validate2, action_refuse1, action_refuse2). Subject: Approval Status Update.

4. assigned_change_template (Assigned change Email Template): Sent to {{ object.team_assigned_id.email }} on action_validate2 (and also called on action_refuse1/action_refuse2). Subject: Assigned To Perform change Request.

# Module 06: Warrant Plus — Warranty & HPE Support (cctz_warranty)

| Display Name | Warrant Plus |
| --- | --- |
| Technical Name | cctz_warranty |
| Version | -110 |
| Author | Nathaniel Anania (https://cctz.co.tz) |
| Category | Sales/Warranty |
| Dependencies (`depends`) | base_setup, sales_team, mail, calendar, resource, utm, web_tour, contacts, digest, phone_validation |
| Primary Purpose | End-to-end management of hardware warranty claims, HPE warranty & DRE orders, spare part returns/credits, customs/clearing landed cost calculations (CC Landed Cost vs. HPE Landed Cost), technician assignments, multi-level approval workflows, and bulk Excel payment reconciliations from HPE. |
| Target Audience | Warranty Support Engineers / Technicians, Enterprise BU Manager, Head of Enterprise, Service Desk, and Procurement/Accounting Team. |
| Key Features / Custom Models | • warranty.request (_inherit = ['mail.thread', 'mail.activity.mixin']) — Main warranty request & claim tracking model. • hpe.support (_inherit = ['mail.thread', 'mail.activity.mixin']) — HPE Support Technician directory linking Odoo users to HPE Passport Codes. • import.excel.wizard (TransientModel) — Wizard to preview and bulk-import HPE payment Excel sheets (WWCSNID, TOTAL, WARRANTY TYPE). |

## 1. Overview

cctz_warranty ("Warrant Plus") centralizes warranty service requests and reimbursement tracking for HPE enterprise equipment (Storage, Servers, Networking) and general Computer/UPS warranties. It tracks:

1. Incident & Equipment Details: Customer, fault reported, event numbers, serial/product numbers, and assigned HPE technicians.

2. Two-Stage Approval Workflow: Non-computer warranties (HPE Storage, HPE Server, HPE Networking) require two-tier approval (Enterprise BU Manager -> Head of Enterprise), whereas Computer/UPS (computer) warranties auto-approve upon confirmation.

3. Order Lifecycle & Landed Cost Calculation: Computes internal CC Landed Cost in USD from Tanzanian customs/clearing fees (TRA Fee, Regulatory-PT/TBS, Formal Clearance, Import Duty, Railway Development Levy, Customs Processing Fee, ECO Levy, GCLA Fee, Storage Fee) divided by Currency Rate and Parklist Number.

4. Bulk HPE Payment Import: Provides an Excel import wizard using pandas that matches WWCSNID against event_number on records in Pending Labor or Pending Landed Cost status, automatically updating actual_labour, hpe_landed_cost, or exceptional_landed_cost_value and advancing completed claims to Completed (warranty completed).

5. Automated Alerts: Scheduled jobs remind approvers every 2 hours, notify warranty owners of warranties expiring within 90 days, and send weekly summaries of unpaid DHL estimated payments due within the next 6 days to the Accountant.

## 2. Prerequisites & Access Rights

### Module Category (ir.module.category)

• Warranty Plus Management (cctz_warranty.module_category_warranty, sequence 45)

### Security Groups (res.groups)

1. User (cctz_warranty.group_warranty_user) — Standard warranty user.

2. Manager (cctz_warranty.group_warranty_manager) — Implies group_warranty_user. Can approve/reject warranty requests in the form header.

### Model Access Permissions (ir.model.access.csv)

| Access ID | Name | Model (model_id) | Group (group_id) | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- | --- |
| access_warranty_model | warranty.request | model_warranty_request (warranty.request) | base.group_user (Internal User) | 1 | 1 | 1 | 1 |
| access_hpe_support | hpe.support | model_hpe_support (hpe.support) | base.group_user (Internal User) | 1 | 1 | 1 | 1 |
| access_import_excel_wizard_user | access.import.excel.wizard | model_import_excel_wizard (import.excel.wizard) | base.group_user (Internal User) | 1 | 1 | 1 | 0 |

### Record Rules (ir.rule in security/security.xml)

1. See Own Warranty (cctz_warranty.user_record_rule):

◦ Model: warranty.request

◦ Group: cctz_warranty.group_warranty_user

◦ Domain: [('user_id', '=', user.id)] (Users only see warranty requests they created).

2. See All Warranty (cctz_warranty.manager_record_rule):

◦ Model: warranty.request

◦ Group: cctz_warranty.group_warranty_manager

◦ Domain: [(1, '=', 1)] (Managers see all warranty requests).

### Required Dependencies & HR Configuration

• Requires Python library pandas (and an Excel engine like openpyxl/xlrd) installed in the Odoo Python environment for Excel import.

• Relies on hr.employee records having exact job_title values for email routing (note: hr is used via self.env['hr.employee'] even though hr is not explicitly in depends):

◦ 'Enterprise BU Manager' (First-level approver & reminder recipient)

◦ 'Head of Enterprise' (Second-level approver & reminder recipient)

◦ 'Head of Procurement & Accountant' (Weekly DHL payment reminder recipient)

## 3. Navigation & UI Breakdown

### Menu Hierarchy (views/warranty_menu.xml)

• Warrant Plus (Root Menu: cctz_warranty.warranty_plus_menu_root, sequence 10)

◦ Warranty (cctz_warranty.warranty_plus_menu, sequence 10)

▪ Warranty Request (cctz_warranty.warranty_plus_action, sequence 10 -> triggers warranty_request_action)

▪ HPE Support (cctz_warranty.hpe_support_menu, sequence 11 -> triggers hpe_support_action)

### Window Actions (ir.actions.act_window)

1. Warrant Request (cctz_warranty.warranty_request_action): Model warranty.request, View Mode tree,form,kanban.

2. Loan Repayments (cctz_warranty.action_repayment): Unused/auxiliary action on warranty.request, View Mode tree,form, default filter {'search_default_my_warranty': 1}.

3. HPE Support (cctz_warranty.hpe_support_action): Model hpe.support, View Mode tree,form.

4. Import Excel file from HPE (cctz_warranty.action_import_excel_wizard): Model import.excel.wizard, View Mode form, Target new (modal dialog).

### Views Breakdown

#### A. warranty.request Views (views/warranty_request_views.xml)

• Tree View (warranty_request_view_tree):

◦ Header Button: Import HPE Payments (name="action_import_excel", class="btn-primary").

◦ Columns: name (IR Number), customer_id, fault_reported, event_number, hpe_landed_cost, actual_labour, technician_assigned, state (badge: green=approved, yellow=second_approval, blue=to_approve), date_received, event_end_date, labor_payment, order_status (badge: green=warranty completed, yellow=pending labor, blue=pending landed cost or pending part credit), warranty_status.

• Form View (warranty_request_view_form):

◦ Header Buttons:

▪ Confirm (action_submit): Visible when state == 'draft' and warranty_status != 'computer'.

▪ Approve (action_approve) & Reject (action_reject): Visible in to_approve state for cctz_warranty.group_warranty_manager.

▪ Approve (action_approve1) & Reject (action_reject1): Visible in second_approval state for cctz_warranty.group_warranty_manager.

◦ Dual Statusbars:

▪ Approval Statusbar (state): Shows to_approve -> second_approval -> approved. Hidden once state == 'approved' or when warranty_status == 'computer'.

▪ Order Statusbar (order_status): Clickable statusbar (open -> pending part credit -> pending labor -> pending labor and landed -> pending landed cost -> warranty completed). Only visible when state == 'approved'.

◦ Main Sheet Groups:

▪ Left Group: Customer, Event Number (required when order_status == 'pending labor'), Fault Reported, Date Received, Event End Date, Job Status, Technician Assigned (hidden if computer), Type of Job (hidden if computer), Equipment Type, Equipment Serial Number, Warranty Status, AWB Number (hidden if computer), Claim (hidden if computer), Warranty Center Assigned (only visible if computer), Supplier (only visible if computer), Onsite Technician Feedback (hidden if computer).

▪ Right Group: Order Quantity, HPE Sales Reference Number, HPE Invoice Number, HPE Invoice Date, HPE Invoice Price, Product Number, Clearing Agent, Clearing Agent Invoice Number, Clearing Agent Fees, TRA Reference Number (tra), and Payment Information section (cc_landed_cost, hpe_landed_cost, proposed_labour, actual_labour, expected_closing_labor, expected_closing_credit_note, tag_no_rma, is_exceptional_landed_cost, exceptional_landed_cost_value, location, warranty_end_date, hpe_case_id, dhl_estimated_payment, dhl_estimated_payment_date, dhl_estimated_payment_status). Most HPE/clearing fields hide when warranty_status == 'computer'.

◦ Notebook Tabs:

1. Part Info (hidden if warranty_status == 'computer'): part_number, part_description, part_arrive_date, part_return_date, part_return_awb, part_credit_received_date, part_credit_amount.

2. CC Landed Cost Information (hidden if warranty_status == 'computer'): tra_fee, regulatory_pt, formal_clearance, import_duty, railway_development_levy, customs_processing_fee, eco_levy_fee, gcla_fee, storage_fee, currency_rate, park_list_number.

3. Import History (visible only when order_status is in ['pending labor', 'warranty completed']): Informational banner explaining Excel import rules.

◦ Chatter: message_follower_ids, activity_ids, message_ids.

• Kanban View (warranty_request_view_kanban):

◦ Grouped by order_status by default (default_group_by="order_status").

◦ Includes an activity progress bar (planned/today/overdue), color picker, Customer name title, Technician, Event Number, Job Status, and user avatar.

• Search View (warranty_request_search):

◦ Searchable Fields: name, customer_id, event_number, technician_assigned.

◦ Filters: Pending Labor (order_status = 'pending labor'), Ready for Import (order_status = 'pending labor' and event_number != False), Completed (order_status = 'warranty completed'), My Warranty (user_id = uid).

◦ Group By: Order Status, Customer, Warranty Status, Technician.

#### B. hpe.support Views (views/hpe_support.xml)

• Tree View (hpe_support_view_tree): Columns name_id, passport_code.

• Form View (hpe_support_view_form): Sheet with name_id (left) and passport_code (right), plus Chatter.

• Search View (hpe_support_search): Search by name_id, passport_code.

#### C. import.excel.wizard Views (wizard/import_excel_wizard_views.xml)

• Form View (import_excel_wizard_view_form):

◦ File upload field excel_file (with filename="file_name"), warning alert explaining stage transitions, and footer buttons: Preview Data (action_preview_data), Import Payments (action_import), and Cancel.

## 4. Step-by-Step Workflows

### Workflow 1: Creating & Approving a Warranty Request

1. Navigate to Warrant Plus -> Warranty -> Warranty Request and click New.

2. Fill in Customer (customer_id), Warranty Status (warranty_status), Currency Rate (currency_rate — required field), and incident/equipment details (Event Number, Fault Reported, Date Received, Equipment Type, Equipment Serial Number, Product Number, Location).

◦ Note: Upon saving, IR Number (name) is automatically generated using sequence IR00001.

3. Branch A — Computer/UPS Warranty (warranty_status = 'computer'):

◦ Fill in Warranty Center Assigned and Supplier.

◦ Note that the Confirm button is hidden in the UI when warranty_status == 'computer' (though if action_submit is triggered programmatically, it sets state = 'approved').

4. Branch B — HPE Warranty (HPE Storage, HPE Server, HPE Networking):

◦ Click Confirm (action_submit).

◦ State changes from draft -> to_approve, approval_time is recorded, and an email (email_template_managed_service_approver) is sent to the employee with Job Title Enterprise BU Manager.

5. First-Level Approval (Enterprise BU Manager):

◦ A user in Warranty Plus Management / Manager (group_warranty_manager) opens the record in to_approve state and clicks Approve (action_approve) or Reject (action_reject).

◦ If Approve is clicked: State moves to second_approval, second_approval_time is stamped, and an email (email_template_head_of_enterprise_approver) is sent to the Head of Enterprise.

◦ If Reject is clicked: State moves to rejected and the creator is notified (email_warranty_approval_status).

6. Second-Level Approval (Head of Enterprise):

◦ A user in group_warranty_manager clicks Approve (action_approve1) or Reject (action_reject1).

◦ If Approve is clicked: State moves to approved, the creator receives an approval email, and the Approval Statusbar hides while the clickable Order Statusbar (order_status) appears.

### Workflow 2: Tracking Parts, Customs/Landed Costs & Order Stages

1. Once state is approved, manage the operational lifecycle using the clickable Order Status (order_status) bar at the top right (Open -> Pending Part Credit -> Pending Labor -> Pending labor and landed -> Pending Landed Cost -> Completed).

2. Under the Part Info tab, record spare part details (part_number, part_description, arrival/return dates, part_return_awb, credit reference/amount).

3. Under the CC Landed Cost Information tab, enter local clearing and customs charges (tra_fee, regulatory_pt, formal_clearance, import_duty, railway_development_levy, customs_processing_fee, eco_levy_fee, gcla_fee, storage_fee), the USD Currency Rate (currency_rate), and Parklist Number (park_list_number).

4. Odoo automatically computes CC Landed Cost (USD) (cc_landed_cost) as:

Formula: CC Landed Cost (USD) = (Sum of All 9 Customs & TRA Fees) ÷ (Currency Rate × Parklist Number)

5. When moving order_status to Pending Labor, ensure Event Number (event_number) is filled in (it becomes mandatory in the UI).

### Workflow 3: Bulk Importing HPE Payments from Excel

1. Navigate to the Warranty Request list/tree view and click the Import HPE Payments button in the list header.

2. In the Import HPE Payment Data modal wizard, upload an .xlsx or .xls file containing the required columns (case-insensitive): WWCSNID, TOTAL, and WARRANTY TYPE.

3. (Optional) Click Preview Data (action_preview_data):

◦ Validates columns, checks how many WWCSNID values match existing warranty requests in Pending Labor, breaks down counts by Warranty Type (Labor, Landed Cost, Exceptional Landed Cost), and displays a sticky notification with the first 3 rows.

4. Click Import Payments (action_import):

◦ Searches all warranty requests where order_status is in ['pending labor', 'pending landed cost'].

◦ Matches each row's WWCSNID against event_number.

◦ Updates fields based on WARRANTY TYPE:

▪ Contains 'labor' or 'labour': sets actual_labour = TOTAL.

▪ Contains 'landed', 'cost', or 'landed cost' (without 'exceptional'): sets hpe_landed_cost = TOTAL.

▪ Contains 'exceptional landed cost payment': sets is_exceptional_landed_cost = 'yes' and exceptional_landed_cost_value = TOTAL.

◦ Auto-Stage Transitions:

▪ If both actual_labour > 0 and hpe_landed_cost > 0, sets order_status = 'warranty completed'.

▪ If actual_labour > 0 and hpe_landed_cost == 0, sets order_status = 'pending landed cost'.

◦ Posts an internal note in the record's chatter logging the imported amount and displays a summary notification.

### Workflow 4: Printing the Warranty Plus PDF Report

1. Open any Warranty Request record (or select multiple in the list view).

2. Click Print -> Warranty Plus PDF.

3. Odoo generates a PDF (cctz_warranty.report_warranty_plus_template) titled Warranty Update, containing a 2-column table (DESCRIPTION / DETAILS) with Company, Location, Serial Number & Product Number, Equipment Type, Part Number, Part Description, IR Reference, Tracking Number (awb_number), Quantity, and Warranty End Date.

## 5. Custom Field Definitions

### Model: warranty.request (Warrant Request)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| IR Number | name | Char (Required, Readonly) | Default: 'New' (Auto-sequence IR#####) | Automatically assigned internal reference number upon creation. |
| Customer | customer_id | Many2one (res.partner, Required) | — | Select the client company requesting warranty service. |
| Event Number | event_number | Char | Required when order_status == 'pending labor' | Enter the HPE Event / WWCSNID number. Must match the WWCSNID column in HPE payment Excel imports. |
| Fault Reported | fault_reported | Char | — | Describe the hardware fault or issue reported by the customer. |
| Date Received | date_received | Date | — | Select the date the warranty claim/equipment was received. |
| Event End Date | event_end_date | Date | — | Select the date the warranty event/repair was closed. |
| Job Status | job_status | Selection | open (Open), unused (Unused), closed (Closed), landed paid (Landed paid), credit note (Credit note paid), labor paid (Labor paid) | Track the current operational/payment status of the job. |
| Job Category Name | job_category_name | Selection | Site support, Maintance, Normal | (Model field only, not placed on form) Categorizes the job type. |
| Technician Assigned | technician_assigned | Many2one (hpe.support) | Hidden if warranty_status == 'computer' | Select the HPE Support Technician assigned to this job. |
| Type of Job | type_of_job | Selection | in house work (In house work), Job site (Job site) | Specify whether the repair is performed in-house or at the customer's site. |
| Order Name | order_name | Char | — | (Model field only) Internal order name. |
| Order Type | order_type | Selection | warranty order (Warranty Order), dre order (DRE Order) | (Model field only) Specify whether this is a standard Warranty Order or DRE Order. |
| Order Status | order_status | Selection (Required) | open (Open), pending part credit (Pending Part Credit), pending labor (Pending Labor), pending labor and landed (Pending labor and landed), pending landed cost (Pending Landed Cost), warranty completed (Completed) | Clickable statusbar (visible after approval) tracking reimbursement stages. Also auto-updated by Excel import. |
| Order Quantity | order_quantity | Integer | — | Enter the quantity of parts/units ordered. |
| Product Number | product_number | Char | — | Enter the manufacturer product/model number. |
| Order Date | order_date | Datetime | — | (Model field only) Date and time the part order was placed. |
| HPE Sales Reference Number | hpe_sales_reference_number | Char | Hidden if computer | Enter the HPE Sales Reference Number. |
| HPE Reference Number | hpe_reference_number | Char | — | (Model field only) Secondary HPE reference. |
| HPE Invoice Number | hpe_invoice_number | Char | Hidden if computer | Enter the invoice number from HPE. |
| HPE Invoice Date | hpe_invoice_date | Datetime | Hidden if computer | Select the date/time of the HPE invoice. |
| HPE Invoice Price | hpe_invoice_price | Float | Hidden if computer | Enter the price stated on the HPE invoice. |
| Equipment Type | equipment_type | Char | — | Enter the type of hardware (e.g., ProLiant DL380 Gen10, Laptop). |
| Equipment Serial Number | equipment_serial_number | Char | — | Enter the serial number of the faulty equipment. |
| Warranty Status | warranty_status | Selection | HPE 3PAR Storage (HPE Storage), HPE Server warrant (HPE Server), HPE Aruba switch (HPE Networking), computer (Computer/UPS) | Select the warranty category. Selecting Computer/UPS hides HPE/customs tabs and skips the 2-level HPE approval. |
| Order Part Number | part_number | Char | In Part Info tab | Enter the spare part number ordered. |
| Part Description | part_description | Char | In Part Info tab | Enter the description of the replacement part. |
| Part Price | part_price | Float | — | (Model field only) Price of the replacement part. |
| Part Status In Stock | part_status | Selection | in stock (In Stock), ordered (Ordered), tagged (Tagged), used (Used) | (Model field only) Inventory status of the part. |
| Part Arrive Date | part_arrive_date | Datetime | In Part Info tab | Date/time the replacement part arrived. |
| Part Return Date | part_return_date | Datetime | In Part Info tab | Date/time the defective part was returned to HPE. |
| Part Return AWB | part_return_awb | Char | In Part Info tab | Air Waybill (AWB) tracking number for the returned defective part. |
| Part Credit Reference Number | part_credit_reference | Char | — | (Model field only) Reference number for the part credit note. |
| Part Credit Received Date | part_credit_received_date | Datetime | In Part Info tab | Date/time the part credit note was received. |
| Part Credit Amount | part_credit_amount | Float | In Part Info tab | Monetary value of the part credit received. |
| Part Warranty Status | part_warranty_status | Selection | Yes, No | (Model field only) Whether the part is under warranty. |
| Labor Warranty | labor_warranty | Char | — | (Model field only) Labor warranty details. |
| Labor Payment | labor_payment | Float | Shown in Tree view | Labor payment amount. |
| Worksheet Reference Number | worksheet_reference_number | Char | — | (Model field only) Technician worksheet reference. |
| AWB Number | awb_number | Char | Hidden if computer | Inbound shipment Air Waybill number (required for DHL payment reminders). |
| clearing_agent | clearing_agent | Selection | dhl (DHL), ups (UPS), bollore logistics (BOLLORE LOGISTICS) | Select the customs clearing courier/agent. |
| Clearing Agent Invoice Number | clearing_agent_invoice_number | Char | Hidden if computer | Enter the invoice number from the clearing agent. |
| Clearing Agent Fees | clearing_agent_fees | Char | Hidden if computer | Enter the clearing agent fee details. |
| Tag No/RMA | tag_no_rma | Char | Hidden if computer | Enter the RMA / Tag Number for the return. |
| CC Landed Cost (USD) | cc_landed_cost | Float (Computed, Stored) | Computed by _compute_cc_landed_cost | Automatically calculated in USD from all fees in the CC Landed Cost Information tab divided by currency_rate and park_list_number. |
| HPE Landed Cost (USD) | hpe_landed_cost | Float | Readonly when order_status == 'warranty completed' | Landed cost reimbursed by HPE (updated manually or via Excel import). |
| Landed Cost Reference | landed_cost_reference | Char | — | (Model field only) Reference for landed cost claim. |
| Landed Cost Date | landed_cost_date | Datetime | — | (Model field only) Date of landed cost reimbursement. |
| Proposed Labour | proposed_labour | Float | Hidden if computer | Enter the expected/proposed labor reimbursement amount. |
| Actual Labour | actual_labour | Float | Readonly when order_status == 'warranty completed' | Actual labor reimbursement paid by HPE (updated manually or via Excel import). |
| IR Number (Secondary) | ir_number | Char | — | (Model field only) Legacy/secondary IR number field. |
| Warranty (Owner) | user_id | Many2one (res.users, Computed, Stored) | Computed from create_uid | Automatically set to the user who created the record. Used for "See Own Warranty" record rules. |
| Color Index | color | Integer | Default: 0 | Kanban card color index. |
| Claim | claim | Selection | submited (Submited), not submited (Not Submited) | Select whether the warranty claim has been submitted to HPE. |
| Warranty Request Code | warranty_request_code | Char | — | (Model field only) Request code. |
| Case Number | case_number | Char | — | (Model field only) Case number. |
| Case Status | case_status | Char | — | (Model field only) Case status. |
| Location (of work to be done) | location | Char | — | Enter the physical location where the repair/support takes place. |
| Warranty End Date | warranty_end_date | Date | (Defined first as Datetime on line 122, overridden as Date on line 127) | Select the expiration date of the equipment's warranty. Used by the daily 90-day expiry cron. |
| Approval Time | approval_time | Datetime (Readonly) | Set on action_submit | Timestamp when the request entered to_approve. |
| Second Approval Time | second_approval_time | Datetime (Readonly) | Set on action_approve | Timestamp when the request entered second_approval. |
| Is there an Exceptional Landed Cost? | is_exceptional_landed_cost | Selection | yes (Yes), no (No). Default: 'no' | Select Yes if an exceptional landed cost applies (auto-set by Excel import if type is 'Exceptional Landed Cost Payment'). |
| Exceptional Landed Cost Value | exceptional_landed_cost_value | Float | Visible & required when is_exceptional_landed_cost == 'yes' | Enter the exceptional landed cost amount (or imported from Excel). |
| Approval Status | state | Selection | draft (Draft), to_approve (To Approve), second_approval (Second Approval), approved (Approved), rejected (Rejected) | Tracks the internal approval state of the warranty request. |
| TRA Fee | tra_fee | Float | In CC Landed Cost Information tab | Enter Tanzania Revenue Authority (TRA) fee in local currency. |
| Regulatory-PT (TBS) | regulatory_pt | Float | In CC Landed Cost Information tab | Enter TBS regulatory fee in local currency. |
| Formal Clearance (Processing Fee) | formal_clearance | Float | In CC Landed Cost Information tab | Enter formal customs clearance processing fee. |
| Import Duty | import_duty | Float | In CC Landed Cost Information tab | Enter customs import duty amount. |
| Railway Development Levy | railway_development_levy | Float | In CC Landed Cost Information tab | Enter railway development levy amount. |
| Customs Processing Fee (CPF) | customs_processing_fee | Float | In CC Landed Cost Information tab | Enter customs processing fee (CPF). |
| ECO Levy Fee | eco_levy_fee | Float | In CC Landed Cost Information tab | Enter ECO levy fee. |
| GCLA Fee | gcla_fee | Float | In CC Landed Cost Information tab | Enter Government Chemist Laboratory Authority (GCLA) fee. |
| Storage Fee | storage_fee | Float | In CC Landed Cost Information tab | Enter port/airport storage fee. |
| Currency Rate | currency_rate | Float (Required) | In CC Landed Cost Information tab | Enter the exchange rate (TZS per USD) used to convert local customs fees into USD. Mandatory field. |
| Parklist Number | park_list_number | Float | In CC Landed Cost Information tab | Enter the number of items on the packing list to prorate the landed cost across items. |
| HPE Case ID | hpe_case_id | Char | Hidden if computer | Enter the HPE Case ID. |
| DHL Estimated Payment | dhl_estimated_payment | Float | Hidden if computer | Enter the estimated payment due to DHL. |
| DHL Estimated Payment Date | dhl_estimated_payment_date | Date | Hidden if computer | Select the due date for the DHL payment. |
| DHL Estimated Payment Status | dhl_estimated_payment_status | Selection | paid (Paid), not paid (Not Paid) | Set to Not Paid to include in weekly accountant payment reminders; change to Paid once settled. |
| Warranty Center Assigned | warranty_center_assigned | Char | Visible only if warranty_status == 'computer' | Enter the third-party or internal warranty center handling the computer/UPS repair. |
| Supplier | supplier | Char | Visible only if warranty_status == 'computer' | Enter the supplier of the computer/UPS equipment. |
| Onsite Technician Feedback | onsite_technican | Char | Hidden if computer | Record feedback from the onsite technician. |
| Customer Company / Address / Email / Rep / Signature | customer_company, customer_address, customer_email, company_representative, company_signature | Char / Binary | (Model fields only) | Additional customer sign-off fields. |
| Expected Closing Labor | expected_closing_labor | Date | Hidden if computer | Expected date for labor claim closure. |
| Expected Closing Credit Note | expected_closing_credit_note | Date | Hidden if computer | Expected date for part credit note closure. |
| Requires Approval | requires_approval | Boolean (Computed) | True if warranty_status != 'computer' | Computed helper flag. |
| TRA Reference Number | tra | Char | — | Enter the TRA assessment/reference number. |

### Model: hpe.support (HPE Technician Support)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| HPE Technician | name_id | Many2one (res.users, Required) | — | Select the internal Odoo user who is an HPE certified technician. |
| HPE Passport Code | passport_code | Char | — | Enter the technician's HPE Passport ID/Code. |

### Model: import.excel.wizard (Import Excel Data Wizard)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Excel File | excel_file | Binary (Required) | .xlsx or .xls | Upload the HPE payment spreadsheet containing WWCSNID, TOTAL, and WARRANTY TYPE. |
| File Name | file_name | Char | Hidden | Stores the uploaded filename for extension validation. |

## 6. Troubleshooting / Notes

• Validation & UserError Conditions:

◦ Missing File / Invalid Extension: Wizard raises UserError if no file is uploaded or if the file extension is not .xlsx or .xls.

◦ Missing Excel Columns: Raises UserError if any of WWCSNID, TOTAL, or WARRANTY TYPE (case-insensitive, whitespace-trimmed) is missing from the uploaded sheet, displaying the list of available columns.

◦ No Pending Records on Import: If no warranty.request records are in order_status pending labor or pending landed cost, import_excel_data displays a warning notification: 'No warrant requests found in "Pending Labor or Pending Landed" stage.'

◦ Mandatory Fields: customer_id and currency_rate are required at the model level on warranty.request (note: currency_rate is inside the CC Landed Cost Information tab, which is hidden when warranty_status == 'computer', though Float fields default to 0.0 which satisfies Odoo's required check on Float unless constrained). event_number is required in the form view when order_status == 'pending labor', and exceptional_landed_cost_value is required when is_exceptional_landed_cost == 'yes'.

• Sequences (data/ir_sequence_data.xml):

◦ seq_warranty_request (Code: warranty.request): Prefix IR, Padding 5 (e.g., IR00001).

• Automated Cron Jobs (data/email_reminder_cron.xml):

1. Warranty: Approval Reminders (ir_cron_check_approval_reminders): Runs every 2 hours, calls model.check_approval_reminders(). Sends reminders for records stuck in to_approve or second_approval for more than 2 hours.

2. Warranty Reminder (ir_cron_warranty_reminder): Runs every 1 day, calls model.send_warranty_reminders(). Finds warranties with warranty_end_date within the next 90 days and sends a consolidated table email.

3. Send DHL Payment Reminders (ir_cron_dhl_payment_reminder): Runs every 1 week, calls model.send_dhl_email_reminders_to_accountant(). Finds records where dhl_estimated_payment_status = 'not paid', awb_number != False, customer_id != False, and dhl_estimated_payment_date is between today and today + 6 days, emailing the Head of Procurement & Accountant.

• Email Templates (data/email_template.xml & data/email_reminder_template.xml):

◦ email_warranty_approval_status: Sent to object.create_uid.email on approval or rejection.

◦ email_template_managed_service_approver: Sent to Enterprise BU Manager on submission.

◦ email_template_head_of_enterprise_approver: Sent to Head of Enterprise on first approval.

◦ email_template_managed_service_reminder: 2-hour reminder to Enterprise BU Manager (CC: servicedesk@cctz.co.tz).

◦ email_template_head_of_enterprise_reminder: 2-hour reminder to Head of Enterprise (CC: servicedesk@cctz.co.tz).

◦ email_template_warranty_end_date_reminder: Consolidated 90-day expiring warranties table sent to object.user_id.email.

◦ email_template_dhl_estimated_payment_reminder: Weekly DHL payment due table sent to Head of Procurement & Accountant (CC: {{ object.user_id.email }}, barka.mohamed@cctz.co.tz, michael@cctz.co.tz, lomayani@cctz.co.tz).

# Module 07: Custom CCTZ — Core CRM, Sales, Procurement & Licenses (custom_cctz)

| Display Name | Custom CCTZ |
| --- | --- |
| Technical Name | custom_cctz |
| Sequence | -110 |
| Author / Maintainer | Nathaniel Anania (https://churhcycodes.co.tz) |
| Category | CRM & Sales |
| License | LGPL-3 |
| Dependencies (`depends`) | base, crm, contacts, mail, purchase, sale_management, stock |
| Primary Purpose | Core enterprise customization suite for CCTZ covering CRM Opportunity qualification & tender checklists, duplicate tender prevention, automated NeST (National e-Procurement System of Tanzania) incoming email routing, dynamic CC Care support pricing on quotations, cost/margin-driven Sale Order pricing, Project confirmation validation, Purchase Order ETA & target arrival tracking, Customer credit risk rating, and Software License Delivery & Expiry management. |
| Target Audience | Salespersons, Pre-Sales Engineers, Account Managers, Business Unit Managers, Procurement & Logistics Officers, Inventory/Warehouse Team, and Service Desk. |
| Key Features / Custom Models |  |
| New Models (`_name`) | • license.delivery & license.delivery.line — Software License Delivery registration, seat/key tracking, proof of delivery, and automated expiry alerts. • nest.mail.inbox — Fallback inbox for unmatched incoming NeST tender emails. • sale.project.confirmation.wizard (TransientModel) — Pre-confirmation popup on Quotations verifying whether a project applies and enforcing a Service product line. • Lookup/Configuration Models: sector.info (Sectors), market.category (Market Category), customer.type (Customer Type), account.type (Account Type), purchase.time (Purchase Time Frame), payment.terms (CRM Payment Terms), manufacturer (Product Manufacturer), crm.status (CRM Status), estate.property (Placeholder model). |
| Extended Models (`_inherit`) | • crm.lead — Tender tracking, duplicate tender detection, NeST email matching, auto-renewal opportunity generation, CC Care enforcement, and 3 comprehensive qualification/tender/follow-up checklist tabs. • mail.thread — Custom message_route override routing NeST emails matching tender_number directly to crm.lead. • res.partner — VRN Number, Sector, Market Category, Customer Type, AvgPaymentDays, and Credit Rating / Credit Risk Level badge. • product.template — Part Number, Business Unit, Manufacturer, Supplier, and Renewal Duration. • sale.order & sale.order.line — Cost + Margin (%) unit price computation, automatic CC Care support line calculation (tiered by TZS Solution Value), manual currency rate, LPO number, credit risk badges, and License Delivery smart buttons. • purchase.order & purchase.order.line — SAP PO Number, Target Arrival baseline vs. Expected Arrival (date_planned) change counter, Sales Delivery Deadline, auto-completion when receipts are done, and automated emails to Sales, Procurement, and Logistics. • stock.picking & stock.move — Account Manager, Source, SAP PO, Sales Order, Part Number, Business Unit, and Manufacturer propagation, plus PO status auto-update on receipt validation. |

## 1. Overview

custom_cctz is the backbone operational module for CCTZ across CRM, Sales, Procurement, Inventory, and License Management:

1. CRM & Tender Governance: Enforces required roles (Pre-Sales Person, Account Manager, Opportunity Source, Business Unit, CC Care, Deal Reg, Renewable Subscription), prevents duplicate tenders via normalized alphanumeric matching (tender_number_normalized and source_tender_id), provides 60+ structured checklist fields across 3 tabs (Checklists, Tender Checklists, Follow-Up Checklist), and automatically creates [Renewal] opportunities for renewable quotation lines when an opportunity is marked Won.

2. NeST Incoming Email Router: Intercepts emails arriving on the nest.mail.inbox incoming mail server, normalizes the subject/body, and matches them against CRM tender_number (minimum 8 alphanumeric characters, longest unique match wins). Matched emails post directly to the CRM Opportunity's chatter; unmatched or ambiguous emails land in the Unmatched NeST Emails inbox (nest.mail.inbox).

3. CC Care Matrix & Margin Pricing on Quotations:

◦ Standard order lines compute price_unit from purchase_price + (purchase_price * margin_percent).

◦ Selecting a CC Care tier (Break and Fix, Install, Remote, Managed) automatically adds/updates the corresponding CC Care product line and prices it as a percentage (0.5% to 8.0%) of the order's non-CC Care Solution Value converted to TZS.

4. Project Confirmation Gate: Clicking Confirm on a quotation launches a wizard asking "Does this sale order have a project?" Selecting Yes blocks confirmation unless at least one line has Product Type = Service.

5. Procurement & Inventory Traceability: Propagates Part Number, Manufacturer, Business Unit, Account Manager, and Manual Currency Rate from Sales to Purchase Orders and Stock Pickings; locks the initial Target Arrival date on PO creation; logs every subsequent change to Expected Arrival (date_planned) with an increment counter; and transitions POs to Completed once all receipts are validated.

6. Software License Delivery (license.delivery): Tracks customer handovers of software licenses (Consumables/Services) against confirmed Sales Orders, computes license expiry dates, displays a calendar/pivot of expiries, and sends automated reminders at 60, 30, 15, 7, 1, 0 days before expiry.

## 2. Prerequisites & Access Rights

### Security Groups Used

custom_cctz does not define new res.groups records; instead, it leverages standard Odoo groups:

• base.group_user (Internal User)

• base.group_system (Administration / Settings — for viewing message_identifier in nest.mail.inbox)

• sales_team.group_sale_salesman (Sales / User: Own Documents Only)

• sales_team.group_sale_manager (Sales / Administrator)

• stock.group_stock_user (Inventory / User)

### Model Access Permissions (security/ir.model.access.csv)

| Access ID | Model (model_id) | Group (group_id) | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- |
| access_estate_property | model_estate_property (estate.property) | base.group_user | 1 | 1 | 1 | 1 |
| access_sector_info | model_sector_info (sector.info) | base.group_user | 1 | 1 | 1 | 1 |
| access_market_category | model_market_category (market.category) | base.group_user | 1 | 1 | 1 | 1 |
| access_customer_type | model_customer_type (customer.type) | base.group_user | 1 | 1 | 1 | 1 |
| access_account_type | model_account_type (account.type) | base.group_user | 1 | 1 | 1 | 1 |
| access_purchase_time | model_purchase_time (purchase.time) | base.group_user | 1 | 1 | 1 | 1 |
| access_payment_terms | model_payment_terms (payment.terms) | base.group_user | 1 | 1 | 1 | 1 |
| access_manufacturer | model_manufacturer (manufacturer) | base.group_user | 1 | 1 | 1 | 1 |
| access_crm_status | model_crm_status (crm.status) | base.group_user | 1 | 1 | 1 | 1 |
| access_sale_project_confirmation_wizard | model_sale_project_confirmation_wizard (sale.project.confirmation.wizard) | base.group_user | 1 | 1 | 1 | 1 |
| access_nest_mail_inbox_salesman | model_nest_mail_inbox (nest.mail.inbox) | sales_team.group_sale_salesman | 1 | 1 | 1 | 0 |
| access_nest_mail_inbox_manager | model_nest_mail_inbox (nest.mail.inbox) | sales_team.group_sale_manager | 1 | 1 | 1 | 1 |
| access_license_delivery_salesman | model_license_delivery (license.delivery) | sales_team.group_sale_salesman | 1 | 1 | 1 | 0 |
| access_license_delivery_manager | model_license_delivery (license.delivery) | sales_team.group_sale_manager | 1 | 1 | 1 | 1 |
| access_license_delivery_stock_user | model_license_delivery (license.delivery) | stock.group_stock_user | 1 | 1 | 1 | 0 |
| access_license_delivery_line_salesman | model_license_delivery_line (license.delivery.line) | sales_team.group_sale_salesman | 1 | 1 | 1 | 1 |
| access_license_delivery_line_manager | model_license_delivery_line (license.delivery.line) | sales_team.group_sale_manager | 1 | 1 | 1 | 1 |
| access_license_delivery_line_stock_user | model_license_delivery_line (license.delivery.line) | stock.group_stock_user | 1 | 1 | 1 | 1 |

### Required System / Database Prerequisites

1. HR Job Titles: Employees in hr.employee must be configured with exact job_title strings:

◦ 'Head of Procurement & Accountant' (PO creation & delayed PO escalation emails)

◦ 'Logistics' (Inventory receipt creation email on PO confirmation)

2. CRM Stages (crm.stage):

◦ 'Confirmed' (Enables contract_expiry_date visibility and contract expiry cron).

◦ 'Renewal Lead' (Target stage for auto-generated [Renewal] opportunities).

◦ 'None', 'Lead', 'Won', 'Lost', 'Dropped', 'Cancelled' (Used in stage constraints and onchange logic).

3. CC Care Products: Maps database IDs or product names:

◦ 58082 or name containing 'CC Care Break/Fix' -> Breake and Fix

◦ 58083 or name containing 'CC Care Install' -> Install

◦ 77780 or name containing 'CC Care Remote' -> Remote

◦ 54763 or name containing 'CC Care Managed- Annual managed service support' -> Managed

4. Incoming Mail Server (for NeST): To activate automatic NeST routing, configure an Incoming Mail Server whose Create a New Record model is set to nest.mail.inbox (Unmatched NeST Email).

5. External Module Note (tender.tender): crm.lead defines source_tender_id = fields.Many2one('tender.tender', ...). Ensure the module defining tender.tender is installed if that field is used, or keep it installed alongside custom_cctz.

## 3. Navigation & UI Breakdown

### Menu Hierarchy

1. Standalone App — Licenses:

◦ Licenses (Root Menu: custom_cctz.menu_license_root, sequence 86, groups: group_sale_salesman or group_stock_user)

▪ Operations (custom_cctz.menu_license_operations, sequence 10)

▪ License Deliveries (custom_cctz.menu_license_delivery, sequence 10 -> action_license_delivery)

▪ Delivered Licenses (custom_cctz.menu_license_tracking, sequence 20 -> action_license_delivery_line)

2. CRM Menus:

◦ CRM -> Sales -> NeST Emails (custom_cctz.menu_nest_mail_inbox, parent crm.crm_menu_sales, sequence 30, group group_sale_salesman -> action_nest_mail_inbox)

◦ CRM -> Configuration -> Account Type (custom_cctz.account_type_contact, parent crm.crm_menu_config -> crm_account_type_action)

◦ CRM -> Configuration -> Payment Terms (custom_cctz.crm_payment_terms_action_id, parent crm.crm_menu_config -> crm_payment_terms_action)

◦ CRM -> Configuration -> Purchase Time Frame (custom_cctz.purchase_time_frame_menu, parent crm.crm_menu_config -> crm_payment_time_frame_action)

◦ CRM -> Configuration -> CRM status (custom_cctz.crm_status_action_menu, parent crm.crm_menu_config -> crm_status_action)

3. Contacts Menus:

◦ Contacts -> Configuration -> Sectors (custom_cctz.sector_info_contact, parent contacts.res_partner_menu_config -> sector_info_action)

◦ Contacts -> Configuration -> Market Category (custom_cctz.market_category_contact, parent contacts.res_partner_menu_config -> market_category_action)

◦ Contacts -> Configuration -> Customer Type (custom_cctz.customer_typ_contact, parent contacts.res_partner_menu_config -> customer_type_action)

4. Purchase Menus:

◦ Purchase -> Configuration -> Product Manufacturer (custom_cctz.product_manufacturer_action_menu, parent purchase.menu_purchase_config -> product_manufacturer_action)

5. Inventory Menus:

◦ Inventory -> Operations -> License Deliveries (custom_cctz.menu_license_delivery_stock, parent stock.menu_stock_warehouse_mgmt, sequence 80, group group_stock_user -> action_license_delivery)

### Views Added or Inherited

1. CRM Lead/Opportunity Form (inherit_crm_lead_form_view inheriting crm.crm_lead_view_form):

◦ Header Button Added: Renewal (name="action_create_renewal", placed before action_set_lost).

◦ Main Sheet Fields Added: business_unit, pre_sale_id, account_manager, consultant_id, tender_status, conditional tender fields (tender_type, tender_validity, tender_submission_date, procurement_type, tender_number, tender_state), deal_reg, conditional deal_expiry_date, source, region, cc_margin, ranking, conditional contract_expiry_date (visible when stage is Confirmed), account_type_id, purchase_time_frame_id, payment_terms_id, cc_care (required), renewable_subscription, invoice_number, engagement_stage, and under Misc: reference_opportunity, renewal_product_refence.

◦ Notebook Tabs Added:

▪ Tab 1: Checklists — Divided into 4 groups: Procurement, IT, Deal Registration (with 5-star priority widget on deal_reg_percent), and POC.

▪ Tab 2: Tender Checklists — Divided into 6 groups: Commercial Evaluation – Eligibility, Financial Situation and Performance, Experience, Technical Specifications, Other Documentation, and Financial Evaluation.

▪ Tab 3: Follow‑Up Checklist — Divided into 10 groups: Opportunity Context, Qualification and Need Confirmation, Timeline and Urgency, Decision‑Making Process, Budget and Procurement, Objections and Concerns, Next Steps / Commitment, Value and ROI Reinforcement, Strategic Questions, and Price Objections.

2. Contacts / Partner Form (inherited_res_partner_view_form inheriting base.view_partner_form):

◦ After vat: vrn_number, account_manager_id, avg_payment_days, rating, credit_risk_level (badge: green=good, yellow=average, red=bad/very_bad).

◦ After website: industry_id (relabeled "Industry Category"), sector_id, market_category_id, customer_type_id.

3. Product Template Form (inherit_product_template_form inheriting product.product_template_only_form_view):

◦ After barcode: part_number, business_unit_id, manufacturer_id.

4. Sale Order Form (inherit_sale_order_form_view, sale_margin_sale_order_line, view_order_form_license_delivery inheriting sale.view_order_form):

◦ Header Button Added: Register License Delivery (action_register_license_delivery, visible when state in ('sale', 'done')).

◦ Smart Button Added: Licenses (action_view_license_deliveries, icon fa-key, showing license_delivery_count, visible when > 0).

◦ Header Fields Added: After payment_term_id: avg_payment_days (readonly), rating (readonly), credit_risk_level (readonly badge), lpo_number, manual_currency_rate, cc_care. Under Salesperson group: account_manager_id, pre_sale_id, opportunity_source_id.

◦ Order Lines Tree Additions: part_number_id, manufacturer_id, business_unit_id, cc_care, and optional hidden columns license_delivered_date and license_expiry_date. Also locks order_line when order_lines_locked == True.

5. Sale Project Confirmation Wizard (view_sale_project_confirmation_wizard_form):

◦ Modal form with radio field has_project (Yes / No) and buttons Continue Confirmation (action_confirm_sale_order) and Cancel.

6. Purchase Order Views (purchase_order_inherit.xml):

◦ Form View (purchase.purchase_order_form): Extends statusbar to draft,sent,purchase,completed; adds currency_rate (readonly), sap_po_number, salesperson, customer_name, target_arrival_date (readonly), sales_delivery_deadline (readonly), hidden eta_change_count & last_eta_change_date, and line columns part_number, manufacturer_id, business_unit_id.

◦ Tree Views (purchase.purchase_order_kpis_tree & purchase.purchase_order_view_tree): Adds sap_po_number, create_date, customer_name, target_arrival_date, sales_delivery_deadline, and badge styling on state.

7. Inventory / Stock Picking Views (stock_picking_inherit.xml):

◦ Form View (stock.view_picking_form): Adds account_manager_id and source_id after origin, and part_number, business_unit_id, manufacturer_id on move_ids_without_package tree.

◦ Tree View (stock.vpicktree): Adds sap_po_number and group_id after origin.

8. NeST Mail Inbox Views (nest_mail_inbox_views.xml):

◦ Tree View (view_nest_mail_inbox_tree): Columns create_date, name, email_from, matched_lead_id, state (yellow if unmatched, muted if resolved).

◦ Form View (view_nest_mail_inbox_form): Statusbar unmatched -> resolved, subject header, Email Information group (email_from, message_identifier [System Admin only], create_date), Routing group (matched_lead_id, routing_note), and Chatter containing the full original email and attachments.

◦ Search View (view_nest_mail_inbox_search): Search by name, email_from, matched_lead_id; Filters Unmatched (default) and Resolved.

9. License Delivery & Line Views (license_delivery_views.xml):

◦ license.delivery Form (view_license_delivery_form):

▪ Header Buttons: Confirm Delivery (action_confirm, in draft), Reload Order Lines (action_load_order_lines, in draft), Cancel (action_cancel, in draft,confirmed), Reset to Draft (action_draft, in cancel,confirmed).

▪ Statusbar: draft -> confirmed.

▪ Smart Button: Licenses (action_view_licenses, icon fa-key, count license_count).

▪ Tabs: Delivered Products (with Tick all as licenses and Untick all buttons + editable line tree), Proof of Delivery (attachment_ids), Notes (note).

◦ license.delivery Tree & Search: Lists deliveries with badge on state, filter by Draft, Confirmed, My Registrations.

◦ license.delivery.line Tree, Form (Dialog), Search, Pivot, Calendar:

▪ Tree (view_license_delivery_line_tree): Read-only overview of delivered licenses with color-coded license_state badge (active=green, expiring=yellow, expired=red).

▪ Pivot (view_license_delivery_line_pivot): Rows=partner_id, Columns=expiry_date:month, Measure=product_uom_qty.

▪ Calendar (view_license_delivery_line_calendar): Month calendar by expiry_date, colored by partner_id.

10. Lookup Table Editable Tree Views:

▪ account.type, payment.terms, purchase.time, crm.status, manufacturer, sector.info, market.category, and customer.type each have an inline editable="bottom" tree view.

## 4. Step-by-Step Workflows

### Workflow 1: Qualifying a CRM Opportunity, Managing Tenders & Preventing Duplicates

1. Open CRM and create or edit an Opportunity (crm.lead).

2. Fill in the mandatory role & categorization fields:

◦ Business Unit (business_unit), Pre-Sales Person (pre_sale_id), Account Manager (account_manager), Opportunity Source (source), Approved Deal Reg (deal_reg), Renewable Subscription (renewable_subscription), and CC Care (cc_care).

◦ Note: The selected Pre-Sales Person, Consultant, Account Manager, and Opportunity Source are automatically subscribed as followers of the opportunity.

3. If the opportunity involves a tender, set Tender Status (tender_status) to Yes:

◦ The form dynamically reveals and requires Tender Type (Government/Corporate), Tender Validity (tender_validity), and Tender Number (tender_number), along with optional Tender Submission Date, Procurement Type, and Tender State.

◦ As soon as you enter Tender Number, Odoo normalizes it (stripping slashes, spaces, and punctuation, e.g., TR152/2025/2026/NC/62 -> TR15220252026NC62) and checks all active and archived CRM records. If a match exists, an immediate popup warning appears and saving is blocked with a ValidationError showing the existing opportunity's name, customer, salesperson, and stage.

4. Complete the qualification tabs (Checklists, Tender Checklists, and Follow‑Up Checklist).

5. Creating a Quotation:

◦ Click New Quotation (action_sale_quotations_new).

◦ If CC Care is empty on the opportunity, Odoo blocks quotation creation with a UserError: "Please select CC Care on the opportunity before proceeding to create a quotation."

◦ When CC Care is set, the new Quotation automatically inherits cc_care and pre-populates the matching CC Care support line!

6. Marking Won or Lost & Generating Renewals:

◦ Before marking an opportunity Won, fill in Invoice Number (invoice_number) and ensure Expected Closing Date (date_deadline) is not in the future.

◦ When marked Won (or when clicking the Renewal button in the header), if any linked quotation/order has lines with is_renewal = True, Odoo automatically creates a new [Renewal] <Product> opportunity in the Renewal Lead stage with its deadline pushed forward by renewal_duration * 366 days.

◦ To mark an opportunity Lost, it must have no confirmed Sales Orders (state = 'sale') and, if past the 'Lead' stage, must have at least one quotation created. Marking it Lost automatically cancels all draft quotations.

### Workflow 2: Automatic NeST Email Routing & Resolving Unmatched Emails

1. When an email arrives via the NeST Incoming Mail Server (model = 'nest.mail.inbox'), MailThread.message_route() scans the subject and plaintext body.

2. It compares the normalized email text against all CRM opportunities that have a tender_number of at least 8 alphanumeric characters.

3. If a unique longest match is found: The email (with all attachments) is automatically routed and posted directly into the chatter of that crm.lead record.

4. If no match or multiple tied matches are found: A record is created in CRM -> Sales -> NeST Emails (nest.mail.inbox) with state Unmatched.

5. Sales users can open the unmatched record under CRM -> Sales -> NeST Emails, read the full email in the chatter, link it to the appropriate opportunity in Matched Opportunity (matched_lead_id), and update the statusbar to Resolved.

### Workflow 3: Creating & Confirming a Quotation (Margin Pricing, CC Care & Project Check)

1. On a Sales Quotation (sale.order), add product lines:

◦ Each product pulls its Part Number (part_number_id), Manufacturer (manufacturer_id), Business Unit (business_unit_id), and Supplier (supplier_id) from the product template (and editing them on the line writes back to the product).

◦ Enter Cost (purchase_price) and Margin (%) (margin_percent). Odoo automatically computes Margin (margin = margin_percent * purchase_price * qty) and Unit Price (price_unit = purchase_price + (purchase_price * margin_percent)).

2. CC Care Auto-Pricing:

◦ When CC Care (cc_care) is selected on the Sale Order header, Odoo calculates the Solution Value (sum of all non-CC Care lines), converts it to TZS (using manual_currency_rate if > 1.0, otherwise Odoo currency conversion or 2900.0), and applies the rate matrix:

▪ Below TZS 10M: Remote 0.5%, Break & Fix 1.0%, Managed / Install 3.0%

▪ TZS 10M – 50M: Remote 1.0%, Break & Fix 1.5%, Managed / Install 4.0%

▪ TZS 50M – 100M: Remote 2.0%, Break & Fix 3.0%, Managed / Install 6.0%

▪ Above TZS 100M: Remote 3.0%, Break & Fix 5.0%, Managed / Install 8.0%

◦ Whenever order lines or manual_currency_rate change, the CC Care line's unit price recalculates automatically.

3. Confirming the Quotation:

◦ Click Confirm (action_confirm).

◦ A popup wizard (Project Confirmation) appears asking: "Does this sale order have a project?" (Yes / No).

◦ If you select Yes and click Continue Confirmation, Odoo verifies that at least one order line has a product with Product Type = Service. If none exists, it raises a UserError blocking confirmation.

◦ Upon confirmation, if Purchase Orders were automatically generated (origin = order.name), Odoo emails procurement@cctz.co.tz (and CCs servicedesk@cc.co.tz if the customer has the 'AMC' contact tag).

### Workflow 4: Purchase Order Confirmation, ETA Tracking & Receipt Completion

1. When a Purchase Order (purchase.order) is created from a Sale Order:

◦ It automatically pulls currency_rate (from manual_currency_rate), customer_name, salesperson, sales_delivery_deadline, and captures the initial target_arrival_date (from the Sale Order's commitment_date or initial date_planned).

2. Whenever Procurement modifies Expected Arrival (date_planned):

◦ target_arrival_date stays locked as the baseline.

◦ eta_change_count increments by 1, last_eta_change_date updates to now, and a message is posted in the PO chatter showing Old Expected Arrival, New Expected Arrival, and Target Arrival.

3. When clicking Confirm Order (button_confirm) on the PO:

◦ Odoo verifies that inventory receipts (picking_ids) were generated (raising a UserError if none exist).

◦ Sends a confirmation email to the originating Salesperson (email_template_purchase_order_confirmation) and a receipt notification email to the employee with Job Title 'Logistics' (email_template_logistics_person_approver).

4. When Warehouse validates the receipt (stock.picking.button_validate):

◦ Once all pickings linked to the PO reach state == 'done', the Purchase Order's state automatically transitions to Completed (completed).

### Workflow 5: Registering & Tracking Software License Deliveries

1. Open a confirmed Sales Order (state in sale or done) and click Register License Delivery in the header (or go to Licenses -> Operations -> License Deliveries -> New and select the Sales Order).

2. By default, Load Products (product_filter) is set to Consumables only (consu), pulling all consumable lines from the Sales Order and pre-ticking Track as License (is_license = True).

◦ If a license was configured as a Service or Storable product, switch Load Products to Consumables & Services or All order lines and click Reload Order Lines (action_load_order_lines).

3. On each tracked line in the Delivered Products tab:

◦ Verify or adjust Actual Delivery Date (actual_delivery_date), License Start (start_date), Perpetual (is_perpetual), or Validity (validity_value + validity_uom: Days/Months/Years).

◦ Expiry Date (expiry_date) computes automatically from start_date + validity, or you can manually overwrite it to match the vendor certificate.

◦ Enter License Key / Serial (license_key), Vendor Reference (vendor_reference), and upload per-line Screenshots (attachment_ids).

◦ If this is a renewal of an already-tracked order line, tick Renewal (is_renewal).

4. Attach global handover documents under the Proof of Delivery tab.

5. Click Confirm Delivery (action_confirm):

◦ Reference number assigns automatically (LIC/YYYY/#### on creation), status changes from draft -> confirmed, and a summary note is posted on the Sales Order chatter.

6. Monitor all active/expiring/expired licenses via Licenses -> Operations -> Delivered Licenses (List, Calendar, or Pivot view) or via the Licenses smart button on the Sales Order.

## 5. Custom Field Definitions

### Model: crm.lead (CRM Lead / Opportunity)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Business Unit | business_unit | Many2one (crm.team, Required) | — | Select the Business Unit / Sales Team responsible for the opportunity. Required when stage is not None. |
| Pre-Sales Person | pre_sale_id | Many2one (res.users, Required) | — | Select the assigned Pre-Sales Engineer (auto-added as follower). |
| Account Manager | account_manager | Many2one (res.users, Required) | — | Select the Account Manager (auto-added as follower; required when stage is not None). |
| Consultant | consultant_id | Many2one (res.users) | — | Select an optional consultant (auto-added as follower). |
| Opportunity Source | source | Many2one (res.users, Required) | — | Select the user who sourced/originated the opportunity (auto-added as follower). |
| Tender Status | tender_status | Selection | Yes, No | Set to Yes if this opportunity is a formal tender to reveal tender fields. |
| Tender Type | tender_type | Selection | Government, Corporate | Visible and required when tender_status == 'Yes'. |
| Tender Validity | tender_validity | Date | Visible & required when tender_status == 'Yes' | Date the tender validity expires (triggers a 30-day advance email reminder). |
| Tender Validity Reminder Sent | tender_validity_reminder_sent | Boolean | Default: False | Internal flag reset whenever tender_validity changes. |
| Tender Submission Date | tender_submission_date | Datetime | Visible when tender_status == 'Yes' | Date and time the tender bid must be submitted. |
| Procurement Type | procurement_type | Selection | quote (Quote), mini_competition (Mini Competition), tender (Tender), rfp (RFP), framework_agreement (Framework Agreement), prequalification (Prequalification) | Select the procurement method (visible when tender_status == 'Yes'). |
| Tender Number | tender_number | Char (Indexed) | Visible & required when tender_status == 'Yes' | Official tender reference number. Checked for duplicates (case/punctuation-insensitive) and used for automatic NeST email routing. |
| Related Tender | source_tender_id | Many2one (tender.tender) | — | Links back to a Tender Management record; prevents converting the same tender twice. |
| Normalized Tender Number | tender_number_normalized | Char (Computed, Stored, Indexed) | Alphanumeric uppercase only | Internal computed field for duplicate detection and NeST matching. |
| Tender State | tender_state | Selection | received_intention_to_award (Received Intention to Award), received_award (Received Award), unsuccessful (Unsuccessful), contract_received (Contract Received) | Track post-submission tender outcome (visible when tender_status == 'Yes'). |
| Approved Deal Reg | deal_reg | Selection (Required) | Yes (Yes), No (No), pending (Pending), not_yet_done (Not Yet Done) | Indicate whether OEM Deal Registration is approved. |
| Deal Reg Expiry Date | deal_expiry_date | Datetime | Visible & required when deal_reg == 'Yes' | Expiration date/time of the approved Deal Registration. |
| Region | region | Selection | Dar es salaam, Mwanza, Arusha, Dodoma, Zanzibar (Default: Dar es salaam) | Select the geographical region for the opportunity. |
| CC Margin | cc_margin | Float | — | Enter the target or expected CCTZ margin. |
| Ranking | ranking | Char | Help: Enter Ranking Eg. 2/53 | Enter bid ranking if applicable. |
| Contract Expiration Date | contract_expiry_date | Datetime | Visible only when stage is Confirmed | Expiration date of the signed contract (triggers reminder 14 days before expiry). |
| Account Type | account_type_id | Many2one (account.type) | — | Select the CRM Account Type classification. |
| Purchase Time Frame | purchase_time_frame_id | Many2one (purchase.time) | — | Select the expected timeframe for customer purchase. |
| Payment Terms | payment_terms_id | Many2one (payment.terms) | — | Select the CRM payment terms. |
| Status | status_id | Many2one (crm.status) | — | (Model field) CRM status lookup. |
| CC Care | cc_care | Selection (Required on Form) | Breake and Fix (Break and Fix), Install (Install), Remote (Remote), Managed (Managed) | Mandatory before creating a quotation. Automatically adds and prices the matching CC Care line on quotations. |
| Renewable Subscription | renewable_subscription | Selection (Required) | None, New Recurring Opportunity, First Time Opportunity With Subscription, Re-occuring Opportunity With Subscription | Select the subscription renewal classification (required when stage is not None). |
| Invoice Number | invoice_number | Char | Required before marking stage Won | Enter the final invoice number (mandatory to mark opportunity as Won). |
| Engagement Stage | engagement_stage | Selection | not_yet (Not Yet), ongoing (Ongoing), closed (Closed) | Track current customer engagement status. |
| Reference Opportunity | reference_opportunity | Many2one (crm.lead) | Under Misc group | Links a generated [Renewal] opportunity back to its parent opportunity. |
| Reference Renewal Product | renewal_product_refence | Many2one (product.product) | Under Misc group | Product that triggered the renewal opportunity. |
| Is Renewal / Renewal Created | is_renewal, renewal_created | Boolean | Default: False | Internal flags tracking auto-generated renewal opportunities. |
| Checklists Tab — Procurement | proc_invite, proc_budget, proc_expected_release, proc_forum | Selection (Yes/No), Text, Date, Text | In Checklists tab | Fill in whether invited/shortlisted, budget details, expected RFP release/close date, and procurement forum. |
| Checklists Tab — IT | it_sizing, it_poc, it_spec, it_urgency, it_budgetary | Char | In Checklists tab | Fill in IT Sizing, IT POC, Technical Specification preparation, Urgency, and Budgetary quote notes. |
| Checklists Tab — Deal Reg & POC | deal_reg_percent, poc, poc_customer, poc_sizing | Selection (0=0% to 5=100% star priority; Yes/No for POC fields) | In Checklists tab | Rate Deal Reg % advantage (0% to 100%) and confirm whether POC, customer POC agreement, and sizing session were completed. |
| Tender Checklists Tab — Commercial Eligibility | ce_tender_delivery_period, ce_completion_period, ce_litigation_history, ce_tender_security_amount, ce_tender_securing_declaration, ce_power_of_attorney | Selection (Yes/No) | In Tender Checklists tab | Verify each Commercial Evaluation eligibility requirement (Yes/No). |
| Tender Checklists Tab — Financial Situation | fp_financial_statement, fp_access_to_financial_resources, fp_average_annual_turnover | Selection (Yes/No) | In Tender Checklists tab | Verify financial statement, sources of fund, and average annual turnover compliance. |
| Tender Checklists Tab — Experience & Tech Spec & Price | te_overall_firm_experience, te_specific_experience, te_current_contract_commitment, te_general_experience_key_activities, ts_conformance_to_tech_spec, fe_price_schedule | Selection (Yes/No) | In Tender Checklists tab | Verify experience, technical specification conformance, and price schedule readiness. |
| Tender Checklists Tab — Other Documentation (17 fields) | od_tender_security, od_qualifications_key_personnel, od_design_methodology, od_performance_capacity, od_degree_suitability, od_quality_operational_control, od_testing_quality_assurance, od_proposal_value_addition, od_maf, od_method_statement, od_spare_parts, od_work_programme, od_project_org_chart, od_risk_assessment, od_key_equipment_strategy, od_functional_guarantee, od_spare_parts2 | Selection (Yes/No) | In Tender Checklists tab | Checklist (Yes/No) for MAF, Method Statement, Key Personnel, Work Programme, Org Chart, Risk Assessment, etc. |
| Follow-Up Checklist Tab (29 fields) | fu_bigger_project, fu_wider_strategy, fu_objective, fu_challenges, fu_planned_volume, fu_changed_req, fu_new_internal, fu_alignment, fu_target_date, fu_deadline_event, fu_delay_impact, fu_stakeholders, fu_approval_steps, fu_budget_alloc, fu_quote_vs_budget, fu_proc_steps, fu_concerns, fu_solution_gaps, fu_perceived_risks, fu_needs_to_move, fu_next_meeting, fu_schedule_call, fu_key_value, fu_short_term_roi, fu_long_term_roi, fu_success_3_6m, fu_project_win, fu_price_why_high, fu_price_comparison, fu_cost_structure, fu_best_pricing | Selection (yes/no), Text, Char, Date, Boolean | In Follow-Up Checklist tab | Guided post-proposal sales discovery questionnaire covering context, timeline, decision-makers, budget, objections, next steps, ROI, and pricing objections. |

### Model: res.partner (Contact / Customer)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| VRN Number | vrn_number | Char | — | Enter the customer's VAT Registration Number (VRN). |
| Account Manager | account_manager_id | Many2one (res.users) | — | Assign the primary Account Manager for this partner. |
| Sector | sector_id | Many2one (sector.info) | — | Select the customer's industry sector. |
| Market Category | market_category_id | Many2one (market.category) | — | Select the market segment/category. |
| Customer Type | customer_type_id | Many2one (customer.type) | — | Select the customer classification type. |
| AvgPaymentDays | avg_payment_days | Integer | — | Average number of days the customer takes to pay invoices. |
| Rating | rating | Selection | VERY GOOD, AVERAGE, BAD, VERY BAD | Select or import the customer's credit rating. |
| Credit Risk Level | credit_risk_level | Selection (Computed, Stored) | good (Good), average (Average), bad (Bad), very_bad (Very Bad) | Automatically computed from rating and displayed as a color-coded badge on Partners and Sales Orders. |

### Model: product.template (Product)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Part Number | part_number | Char | — | Enter the OEM/manufacturer part number. |
| Business Unit | business_unit_id | Many2one (crm.team, Required) | — | Select the Business Unit owning this product. |
| Manufacturer | manufacturer_id | Many2one (manufacturer, Required) | — | Select the product's manufacturer. |
| Supplier | supplier_id | Many2one (res.partner) | — | (Model field) Default supplier for the product. |
| Renewal Duration | renewal_duration | Selection | 1 (1 Year), 2 (2 Years), 3 (3 Years), 4 (4 Years), 5 (5 Years) | (Model field) Default renewal period for subscription/renewable products. |
| Is Renewal / Renewal Visible | is_renewal, renewal_visible | Boolean | — | (Model fields) Flags whether the product triggers renewal opportunities. |

### Models: sale.order & sale.order.line (Sales Order & Lines)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| LPO Number (sale.order) | lpo_number | Char | — | Enter the customer's Local Purchase Order (LPO) reference number. |
| Currency Rate Used (sale.order) | manual_currency_rate | Float (12, 6) | Defaults to 1.0 if order currency equals company currency | Enter the manual exchange rate (e.g., TZS per USD) used for this quotation. Propagates to Purchase Orders and CC Care TZS conversion. |
| CC Care (sale.order & sale.order.line) | cc_care | Selection (Computed/Editable) | Breake and Fix (Break and Fix), Install (Install), Remote (Remote), Managed (Managed) | Inherited from the CRM Opportunity. Automatically adds/updates the CC Care support product line on the order. |
| Account Manager / Pre-Sales / Source (sale.order) | account_manager_id, pre_sale_id, opportunity_source_id | Many2one (res.users, Related, Readonly) | Related from opportunity_id | Automatically populated from the linked CRM Opportunity and printed on confirmed Sales Order PDFs. |
| AvgPaymentDays / Rating / Credit Risk Level (sale.order) | avg_payment_days, rating, credit_risk_level | Related from partner_id (Readonly) | — | Displays the customer's credit risk metrics directly on the quotation. |
| License Deliveries / Count (sale.order) | license_delivery_ids, license_line_ids, license_delivery_count | One2many / Integer (Computed) | — | Powers the Licenses smart button on the Sales Order. |
| Part Number (sale.order.line) | part_number_id | Char (Computed/Editable, Required) | Computed from product_id.part_number | Displays/updates the product's part number. |
| Manufacturer (sale.order.line) | manufacturer_id | Many2one (manufacturer, Computed/Editable, Required) | Computed from product_id.manufacturer_id | Displays/updates the product's manufacturer. |
| Business Unit (sale.order.line) | business_unit_id | Many2one (crm.team, Computed/Editable, Required) | Computed from product_id.business_unit_id | Displays/updates the product's business unit. |
| Supplier (sale.order.line) | supplier_id | Many2one (res.partner, Computed/Editable) | Computed from product_id.supplier_id | Displays the product's supplier (printed on confirmed SO PDF). |
| Cost (sale.order.line) | purchase_price | Float (Computed/Editable) | — | Unit cost of the item used to compute margin and selling price. |
| Margin (%) (sale.order.line) | margin_percent | Float | — | Enter the markup multiplier/percentage applied to purchase_price. |
| Margin (sale.order.line) | margin | Float (Computed, Stored) | (margin_percent * purchase_price) * product_uom_qty | Total line margin. |
| Unit Price (sale.order.line) | price_unit | Float (Computed, Readonly, Stored) | purchase_price + (purchase_price * margin_percent) (or CC Care matrix rate) | Automatically computed selling unit price. |
| License Delivered On / License Expiry (sale.order.line) | license_delivered_date, license_expiry_date | Date (Computed) | Optional hidden columns on SO lines | Shows the latest confirmed delivery date and expiry date from linked license.delivery.line records. |

### Models: purchase.order, purchase.order.line, stock.picking, stock.move

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| PO Number(SAP) (purchase.order) | sap_po_number | Char | — | Enter the SAP Purchase Order reference number (propagates to Stock Pickings). |
| Currency Rate (purchase.order) | currency_rate | Float (Computed, Readonly) | Pulled from originating sale.order.manual_currency_rate | Displays the manual exchange rate from the originating Sales Order. |
| Salesperson / Customer (purchase.order) | salesperson, customer_name | Many2one (Computed from origin SO) | — | Shows the Salesperson and Customer from the originating Sales Order. |
| Status (purchase.order) | state | Selection (selection_add) | Adds ('completed', 'Completed') | Automatically switches to Completed when all related inventory receipts are done. |
| Target Arrival (purchase.order) | target_arrival_date | Datetime (Readonly) | Captured once on PO creation | Baseline target arrival date from the Sale Order's commitment date or initial PO schedule. Never overwritten when ETA changes. |
| Sales Delivery Deadline (purchase.order) | sales_delivery_deadline | Datetime (Computed, Readonly) | Minimum deadline/scheduled date from linked SO pickings | Shows when the customer expects delivery on the Sales side. |
| ETA Changes / Last ETA Change Date (purchase.order) | eta_change_count, last_eta_change_date | Integer / Datetime (Readonly, Hidden on Form) | Incremented when date_planned changes | Tracks how many times Procurement changed Expected Arrival. |
| Part Number / Manufacturer / Business Unit (purchase.order.line & stock.move) | part_number, manufacturer_id, business_unit_id | Computed from product_id | manufacturer_id is required | Automatically displays product metadata on PO lines and Stock Move lines. |
| Account Manager / Source / SAP PO / Sales Order (stock.picking) | account_manager_id, source_id, sap_po_number, sales_order | Char (Computed, Readonly) | Computed from origin SO or PO | Displays Sales/PO reference details directly on Inventory Receipts and Deliveries. |

### Model: nest.mail.inbox (Unmatched NeST Email)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Email Subject | name | Char (Required, Indexed) | Populated from incoming email subject | Subject line of the unmatched NeST email. |
| From | email_from | Char (Readonly, Indexed) | Populated from sender | Sender email address. |
| Email Message ID | message_identifier | Char (Readonly) | Visible only to base.group_system | Technical RFC Message-ID header. |
| Status | state | Selection (Required) | unmatched (Unmatched), resolved (Resolved) | Set to Resolved once manually reviewed/linked. |
| Matched Opportunity | matched_lead_id | Many2one (crm.lead) | — | Manually select the CRM Opportunity this email belongs to. |
| Routing Note | routing_note | Char (Readonly) | Default: 'No existing CRM opportunity matched the Tender Number.' | Explains why the email landed in the fallback inbox. |

### Models: license.delivery & license.delivery.line (Software License Delivery)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Reference (license.delivery) | name | Char (Readonly) | Sequence LIC/%(year)s/#### | Auto-generated delivery reference number. |
| Sales Order (license.delivery) | sale_order_id | Many2one (sale.order, Required) | Domain: state in ('sale', 'done') | Select the confirmed Sales Order being delivered. |
| Customer / Salesperson (license.delivery) | partner_id, salesperson_id | Many2one (Related, Readonly) | From sale_order_id | Auto-filled from the Sales Order. |
| Registration Date (license.delivery) | delivery_date | Date (Required) | Default: Today | Date the license delivery registration is recorded. |
| Delivered By (license.delivery) | user_id | Many2one (res.users) | Default: Current user | User registering the license handover. |
| Load Products (license.delivery) | product_filter | Selection (Required) | consu (Consumables only), consu_service (Consumables & Services), all (All order lines) | Controls which Sales Order lines are pulled into the delivery lines. |
| Proof of Delivery (license.delivery) | attachment_ids | Many2many (ir.attachment) | In Proof of Delivery tab | Attach global delivery notes, emails, or signed handovers. |
| Status (license.delivery) | state | Selection | draft (Draft), confirmed (Confirmed), cancel (Cancelled) | Workflow state of the license delivery. |
| Track as License (license.delivery.line) | is_license | Boolean | Toggle widget | Tick to track this product line as a software license. |
| Renewal (license.delivery.line) | is_renewal | Boolean | — | Tick if renewing an order line already tracked on an earlier confirmed delivery. |
| Actual Delivery Date (license.delivery.line) | actual_delivery_date | Date | Required when is_license == True | Date the license was handed over to the customer. |
| License Start (license.delivery.line) | start_date | Date (Computed/Editable) | Defaults to actual_delivery_date | Start date of the license period. |
| Perpetual (license.delivery.line) | is_perpetual | Boolean | — | Tick if the license never expires. |
| Validity / Unit (license.delivery.line) | validity_value, validity_uom | Integer / Selection | days (Days), months (Months), years (Years). Default: 1 years | Duration of the license used to calculate expiry_date. |
| Expiry Date (license.delivery.line) | expiry_date | Date (Computed/Editable) | start_date + validity | Calculated expiration date (can be manually overridden). |
| License Key / Serial & Vendor Ref (license.delivery.line) | license_key, vendor_reference | Char | — | Enter the license key/serial number and vendor reference. |
| Screenshots / Certificates (license.delivery.line) | attachment_ids | Many2many (ir.attachment) | — | Upload per-license certificates or portal screenshots. |
| Alert Before (days) (license.delivery.line) | reminder_days | Integer | Default: 30 | Number of days before expiry_date when status changes to Expiring Soon. |
| Days To Expiry (license.delivery.line) | days_to_expiry | Integer (Computed) | (expiry_date - today).days | Remaining days until expiration. |
| License Status (license.delivery.line) | license_state | Selection (Computed, Stored) | na (Not Tracked), not_started (Not Started), active (Active), expiring (Expiring Soon), expired (Expired), perpetual (Perpetual) | Automatically computed lifecycle state of the license. |

## 6. Troubleshooting / Notes

• All @api.constrains & ValidationError / UserError Rules:

1. Duplicate Tender (crm.lead._check_duplicate_tender): Raises ValidationError if source_tender_id or tender_number_normalized matches any existing (even archived) CRM record.

2. Stage != 'None' Mandatory Fields (crm.lead): Raises ValidationError if stage_id.name != 'None' and any of account_manager, renewable_subscription, or business_unit is empty.

3. Marking Opportunity Won (crm.lead._check_invoice_number): Raises ValidationError "Invoice number is required before you mark opportunity as won." if stage_id.name == 'Won' and invoice_number is empty.

4. Tender Validity Required (crm.lead._check_tender_validity_required): Raises ValidationError if tender_status == 'Yes' and tender_validity is empty.

5. Future Closing Date on Closed Stages (crm.lead._check_date_deadline): Raises ValidationError if stage_id.name is in ['Won', 'Lost', 'Dropped', 'Cancelled'] and date_deadline > today.

6. Missing CC Care Before Quotation (crm.lead.action_sale_quotations_new / action_new_quotation): Raises UserError "Please select CC Care on the opportunity before proceeding to create a quotation."

7. Marking Opportunity Lost (crm.lead.action_set_lost):

▪ Raises UserError if the opportunity has any confirmed Sales Orders (state == 'sale').

▪ Raises UserError if stage_id.name.lower() != 'lead' and no quotations exist for the opportunity.

8. Sale Project Confirmation Wizard (sale.project.confirmation.wizard.action_confirm_sale_order): Raises UserError if has_project == 'yes' and the quotation has no order line with product_id.type == 'service'.

9. Purchase Order Confirmation Without Receipts (purchase.order.button_confirm): Raises UserError "No receipts have been generated for this purchase order." if picking_ids is empty.

10. License Delivery Validations (license.delivery & license.delivery.line):

▪ Confirming without any line ticked is_license: UserError ("Tick at least one line as a license before confirming.").

▪ Confirming with missing actual_delivery_date or missing expiry_date (when not perpetual): UserError.

▪ Deleting a confirmed delivery: UserError ("A confirmed license delivery cannot be deleted. Cancel it instead.").

▪ Negative validity (validity_value < 0): ValidationError.

▪ Duplicate confirmed license tracking on the same sale_order_line_id without ticking is_renewal: ValidationError.

• Sequences (data/license_delivery_data.xml):

◦ seq_license_delivery (Code: license.delivery): Prefix LIC/%(year)s/, Padding 4 (e.g., LIC/2026/0001).

• Automated Cron Jobs:

1. Delayed PO Confirmation Escalation (cron_send_delayed_confirmation_escalation in data/scheduled_actions.xml): Runs every 1 day, calls purchase.order.check_delayed_confirmations(). Finds POs in draft state where date_order <= today - 1 day and emails procurement@cctz.co.tz (CC josephine@cctz.co.tz).

2. Send Contract Expiry Reminders (ir_cron_send_contract_expiry_reminders in data/contract_expiry_cron_job.xml): Runs every 1 day, calls crm.lead.send_contract_expiry_reminders(). Finds opportunities in stage Confirmed with contract_expiry_date within the next 14 days and sends email_template_contract_expiry_reminder. (Note: The template calls `object.generate_custom_link()`, whereas the method on `crm.lead` is named `generate_link()`—if triggered, that template expression may need `generate_link()`).

3. Tender Validity Reminder (ir_cron_tender_validity_reminder in data/contract_expiry_cron_job.xml): Runs every 1 day, calls crm.lead.cron_send_tender_validity_reminders(). Finds opportunities where tender_status = 'Yes', tender_validity == today + 30 days, and tender_validity_reminder_sent = False, emailing the salesperson and CCing catherine.allen@cctz.co.tz, michael@cctz.co.tz, josephine@cctz.co.tz, Account Manager, Pre-Sales, and BU Manager.

4. License: Check Expiry & Notify (ir_cron_license_expiry_check in data/license_delivery_data.xml): Runs every 1 day, calls license.delivery.line._cron_check_license_expiry(). Updates license_state on all confirmed non-perpetual licenses and, when (expiry_date - today).days is in [60, 30, 15, 7, 1, 0], emails the salesperson (mail_template_license_expiry_reminder) and schedules a To-Do activity on the delivery record.

# Module 08: Project Management Customizations (project_management_custom)

| Display Name | Project management Custom |
| --- | --- |
| Technical Name | project_management_custom |
| Version | 1.0 |
| Author | Ebenezeri |
| Category | Project |
| Dependencies (`depends`) | project |
| Installable / Application | installable: True, application: False |
| Primary Purpose | Simplifies Project and Project Update statuses to a binary tracking model (Completed vs. In-Progress), customizes the Project Kanban progress bar and Project Update Kanban status badges, and automatically provisions 12 standardized delivery stages whenever a new project is created. |
| Target Audience | Project Managers, Project Coordinators, Delivery Engineers, and PMO Leads. |
| Key Features / Custom Models |  |
| Inherited Models (`_inherit`) | • project.project (in models/project_management.py): Overrides last_update_status selection, STATUS_COLOR mapping, last_update_color compute method, and create / name_create methods to auto-generate default task stages. • project.update (in models/project_update_custom.py): Overrides status selection, STATUS_COLOR mapping, and color compute method. |
| New Custom Models (`_name`) | None. |

## 1. Overview

project_management_custom standardizes project lifecycle governance and executive status reporting in Odoo 16's Project app:

1. Standardized Project Methodology: Instead of starting with an empty project or manually adding task columns, creating a project via the form view automatically creates and links 12 standard project implementation stages (Initiation, Planning, Procurement, Inspection & Delivery, Design, Kick-off meeting, Deployment, Risk, Sign-off, Training, Payment, Postmortem). Quick-creating a project by name (name_create) automatically adds a New stage.

2. Streamlined Binary Status Tracking: Replaces Odoo's standard multi-state project health indicators (On Track, At Risk, Off Track, On Hold) with two simplified labels mapped to the existing technical keys:

◦ on_track → Completed (Color index 20 / Green success)

◦ at_risk → In-Progress (Color index 2 / Yellow/Orange warning)

## 2. Prerequisites & Access Rights

• Required Module Dependencies: project

• Security Groups (res.groups): No new custom groups defined; inherits standard Project groups (project.group_project_user, project.group_project_manager).

• Model Access (ir.model.access.csv): None defined (uses standard project access rights).

◦ Note: In project.project.create() and name_create(), stage creation (self.env['project.task.type'].sudo().create(...)) uses .sudo(), allowing any user who can create a project to automatically create its task stages without needing direct create permissions on project.task.type.

• Record Rules (ir.rule): None defined.

## 3. Navigation & UI Breakdown

• Menu Hierarchy: No new menus added. Uses standard Project application menus (Project → Projects and Project → Project Updates).

• Views Inherited / Added:

1. Inherited View — Project Kanban (view_project_kanban_custom):

▪ Model: project.project

▪ Inherits: project.view_project_kanban

▪ Modifications: Modifies <progressbar field="last_update_status"> attribute colors to {"on_track": "success", "at_risk": "warning"}.

2. Added View — Project Update Kanban (view_project_update_kanban):

▪ Model: project.update

▪ View Type: Kanban (standalone view record without inherit_id)

▪ Modifications: Renders <div t-attf-class="oe_kanban_global_click o_kanban_record_status_{{record.status.raw_value}}"> containing status badges:

▪ Shows <div class="badge badge-success">Completed</div> when record.last_update_status.raw_value == 'on_track'.

▪ Shows <div class="badge badge-warning">In-Progress</div> when record.status.raw_value == 'at_risk'.

## 4. Step-by-Step Workflows

### Workflow 1: Creating a Standard Project with Auto-Provisioned Stages

1. Navigate to Project → Configuration → Projects (or Project dashboard) and click New (or open the full Project Form view).

2. Fill in the Project Name, Customer, and Project Manager, then click Save.

3. System Action: ProjectProject.create() automatically generates and links 12 project.task.type stages in exact order:

1. Initiation

2. Planning

3. Procurement

4. Inspection & Delivery

5. Design

6. Kick-off meeting

7. Deployment

8. Risk

9. Sign-off

10. Training

11. Payment

12. Postmortem

4. Alternative (On-the-fly Creation): If a project is created via a quick-create dropdown or Kanban quick-create (name_create), the system automatically attaches a single default stage named New.

### Workflow 2: Updating Project Status (In-Progress vs Completed)

1. Open the Project dashboard (Kanban view) and click on the status indicator or open Project Updates for a project.

2. Create or edit a Project Update (project.update).

3. Set the Status (status) field to either:

◦ In-Progress (at_risk) — displays with a warning (yellow/orange) badge.

◦ Completed (on_track) — displays with a success (green) badge.

4. Save the Project Update; the project's Last Update Status (last_update_status) updates accordingly on the Project Kanban progress bar.

## 5. Custom Field Definitions

### Model: project.project

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Last Update Status | last_update_status | Selection | ('on_track', 'Completed'), ('at_risk', 'In-Progress') Default: 'on_track' | Indicates overall project completion health. Select In-Progress while active and Completed when finished. |
| Last Update Color | last_update_color | Integer (Computed) | Computed via _compute_last_update_color on_track → 20, at_risk → 2, fallback 0 | Internal color index used by Odoo Kanban/status widgets to color-code the project card and status badge. |

### Model: project.update

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Status | status | Selection | ('on_track', 'Completed'), ('at_risk', 'In-Progress') | Select the current status of the project update (Completed or In-Progress). |
| Color | color | Integer (Computed) | Computed via _compute_color on_track → 20, at_risk → 2, fallback 10 | Automatically computed color index based on status. |

## 6. Troubleshooting / Notes

• Constraints / Validation Errors: None (@api.constrains or UserError are not used in this module).

• Duplicate Task Stages Note: Because ProjectProject.create() calls self.env['project.task.type'].sudo().create(stage) for each of the 12 stage names every time a new project is created, new project.task.type records are created per project rather than reusing existing stage records.

• Kanban Template Field Note: In views/project_update_custom.xml, line 16 checks record.last_update_status.raw_value == 'on_track' on project.update (whereas project.update defines status, not last_update_status), while line 19 checks record.status.raw_value == 'at_risk'. Additionally, view_project_update_kanban does not specify <field name="inherit_id"/>, making it a standalone kanban view definition for project.update.

• Automated Cron Jobs / Email Templates: None.

# Module 09: Project & Business Unit Reporting Suite (project_report)

| Display Name | Project Report |
| --- | --- |
| Technical Name | project_report |
| Version | 16.0.1.1.0 |
| Author | Mtwa Mgimwa |
| Category | Services/Project |
| License | LGPL-3 |
| Dependencies (`depends`) | project, mail |
| Installable / Application | installable: True, application: False, auto_install: False |
| Primary Purpose | Generates customer-ready and internal PDF reports (Daily Report, Project Report, Weekly Task Report, Monthly Task Report, Project Implementation Plan, and Business Unit Project Report) and provides one-click email dispatch for task and project status updates. |
| Target Audience | Project Managers, Implementation Engineers, PMO Analysts, and Business Unit Heads. |
| Key Features / Custom Models |  |
| Inherited Models (`_inherit`) | • project.task (in models/project_task.py): Adds reporting dates, milestone, customer action items, task status, automatic status onchange/create logic, QWeb helper methods, and report/email trigger methods. • project.project (in models/project_task.py): Adds reference and milestone fields plus project report PDF and email actions. |
| New Custom Models (`_name`) | • project.business.unit.report.wizard (TransientModel in wizard/business_unit_report_wizard.py): Wizard to filter and print the A3 Landscape Business Unit Project Report by project tag (business_unit_tag_id). |

## 1. Overview

project_report equips project delivery teams with structured client communication and portfolio reporting tools:

1. Six Dedicated QWeb PDF Reports:

◦ Daily Report (project_report.task_report_pdf): Groups selected tasks by project, showing Customer Contact, Project Title/ID/Manager, Assigned Engineers, Start/Expected Close Dates, "Task Done for the Day" (tasks/subtasks where kanban_state == 'done'), "Next Action Items" (pending tasks/subtasks), and "Action Required from Customer".

◦ Project Report (project_report.project_report_pdf): Similar project-grouped overview with enhanced status logic (Blocked, Completed, Yet to commence, In Progress) on pending subtasks.

◦ Weekly Task Report (project_report.task_weekly_report_pdf): Automatically calculates the current Monday–Sunday week range and filters "Tasks Completed This Week" (kanban_state == 'done' and write_date within current week), alongside Next Action Items and Customer Actions.

◦ Monthly Task Report (project_report.task_monthly_report_pdf): Automatically calculates the first-to-last day of the current month and filters "Tasks Completed This Month" (kanban_state == 'done' and write_date within current month).

◦ Project Implementation Plan (project_report.task_impl_plan_sheet_pdf): Filters only tasks and subtasks in the Deployment stage (stage_id.name == 'Deployment') and renders a green-themed schedule table showing Task Name, Duration (days), Start Date, End Date, and Status.

◦ Business Unit Project Report (project_report.action_business_unit_project_report): Triggered via wizard on an A3 Landscape page format. Lists all open projects carrying a selected Business Unit tag (project.tags) that still have open/pending tasks, displaying S/N, Project Type, Project ID, Customer Name, Project Name, BU, Start Date, Close Date, Days Taken, Days Left, and highlighted Pending Action Points.

2. Automated Email Reporting: Provides email templates and composer actions for both individual/bulk Task Daily Reports and Project Daily Reports, automatically addressing the customer (partner_id.email) and CC'ing the Project Manager (user_id.email).

## 2. Prerequisites & Access Rights

• Required Module Dependencies: project, mail

• Security Groups (res.groups): Uses standard project.group_project_user.

• Model Access (ir.model.access.csv):

| XML ID | Name | Model (model_id:id) | Group (group_id:id) | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- | --- |
| access_project_task_report | access_project_task_report | project.model_project_task (project.task) | project.group_project_user | 1 | 1 | 1 | 0 |
| access_project_project_report | access_project_project_report | project.model_project_project (project.project) | project.group_project_user | 1 | 1 | 1 | 0 |
| access_project_business_unit_report_wizard | access_project_business_unit_report_wizard | model_project_business_unit_report_wizard (project.business.unit.report.wizard) | project.group_project_user | 1 | 1 | 1 | 1 |

• Record Rules (ir.rule): None defined.

• Data / Configuration Prerequisites:

◦ Customer Email: The Project (project.project) must have a Customer (partner_id) with a valid Email (partner_id.email) to use the email report features.

◦ Deployment Stage: To generate the Project Implementation Plan PDF, tasks and subtasks must be in a stage named Deployment (exact case match t.stage_id.name == 'Deployment'). Note that project_management_custom automatically creates a Deployment stage on new projects.

◦ Project Tags: For the Business Unit Project Report, projects must be tagged (tag_ids) with the Business Unit's tag (and optionally a PRJ-... or PROJECT-... tag if reference/code is not set).

## 3. Navigation & UI Breakdown

### Menu Hierarchy

1. Project → Reporting → Task Reports

◦ XML ID: project_report.menu_project_task_reports

◦ Parent: project.menu_project_report (Sequence: 10)

◦ Note: This menu item is defined without an action attribute in views/task_report_views.xml (lines 67–71), though window action action_task_report_wizard ("Generate Task Reports") exists in the same file.

2. Project → Reporting → Business Unit Project Report

◦ XML ID: project_report.menu_project_business_unit_report

◦ Parent: project.menu_project_report (Sequence: 30)

◦ Action: action_project_business_unit_report_wizard (opens project.business.unit.report.wizard modal).

### Window Actions & Server Actions

• action_task_report_wizard (ir.actions.act_window):

◦ Name: Generate Task Reports

◦ Model: project.task

◦ View Mode: tree,form

◦ Domain: [('project_id', '!=', False)]

◦ Context: {'search_default_my_tasks': 1}

• action_project_business_unit_report_wizard (ir.actions.act_window):

◦ Name: Business Unit Project Report

◦ Model: project.business.unit.report.wizard

◦ View Mode: form (target: new)

• action_send_task_report_server (ir.actions.server):

◦ Name: Email Task Report (bound to project.task Form view Action menu)

◦ Code: action = records.action_send_task_report_email()

• server_action_send_task_reports (ir.actions.server):

◦ Name: Send Task Reports (bound to project.task List/Tree view Action menu)

◦ Code: Iterates through selected tasks; verifies record.project_id.partner_id.email and calls record.action_send_task_report_email().

• server_action_print_task_reports (ir.actions.server):

◦ Name: Print Task Reports (bound to project.task List/Tree view Action menu)

◦ Code: Updates date_last_report to today and triggers project_report.task_report_pdf.

### Views Added or Inherited

1. Project Form View (view_project_form_inherit_report & view_project_form_smart_button_reports):

◦ Inherits: project.edit_project (project.project)

◦ Header Button: Adds primary button Email Project Report (name="action_send_project_report_email", icon fa-envelope), hidden when partner_id == False.

◦ Smart Button: Inside button_box, adds stat button Task Reports (icon fa-file-text-o, displays task_count), which triggers %(action_task_report_wizard)d filtered by {'search_default_project_id': active_id}.

2. Task Form View (view_task_form_inherit_report_start_date):

◦ Inherits: project.view_task_form2 (project.task)

◦ Main Form: Inserts report_start_date ("Start Date") and status ("Task Status") immediately before date_deadline.

◦ Sub-tasks Tab (child_ids tree): Inserts report_start_date (optional="show") before date_deadline, and status (optional="show") after date_deadline.

3. Task Tree/List View (view_task_tree_inherit_report):

◦ Inherits: project.view_task_tree2 (project.task)

◦ Columns Added (after date_deadline): report_start_date (optional="show"), status (optional="show"), and date_last_report (optional="hide").

4. Business Unit Project Report Wizard Form (view_project_business_unit_report_wizard_form):

◦ Model: project.business.unit.report.wizard

◦ Fields: business_unit_tag_id ("Business Unit", with options="{'no_create': True, 'no_open': True}").

◦ Footer Buttons: Print PDF (action_print_report, primary) and Cancel (special="cancel").

### QWeb PDF Reports (ir.actions.report)

All task reports are bound to project.task (available under the Print menu in Task Form/List views):

1. Daily Report (project_report.task_report_pdf → project_report.task_report_template, Paperformat: Euro A4)

2. Project Report (project_report.project_report_pdf → project_report.project_report_template, Paperformat: Euro A4)

3. Weekly Task Report (project_report.task_weekly_report_pdf → project_report.task_weekly_report_template, Paperformat: Euro A4)

4. Monthly Task Report (project_report.task_monthly_report_pdf → project_report.task_monthly_report_template, Paperformat: Euro A4)

5. Project Implementation Plan (project_report.task_impl_plan_sheet_pdf → project_report.task_impl_plan_sheet_template, Paperformat: Euro A4)

6. Business Unit Project Report (project_report.action_business_unit_project_report → project_report.report_business_unit_projects, Model: project.business.unit.report.wizard, Paperformat: Custom paperformat_business_unit_project_report — A3 Landscape, margins: top 40mm, bottom 20mm, left 7mm, right 7mm, header spacing 35mm, DPI 90).

## 4. Step-by-Step Workflows

### Workflow 1: Updating Task Reporting Dates, Status, and Subtasks

1. Navigate to Project → My Tasks (or open a project and click its tasks).

2. Open a Task in Form view.

3. Set the Start Date (report_start_date):

◦ When creating a new task, if Start Date is left blank, it automatically defaults to today's date.

◦ Auto-Status Transition:

▪ If you pick a future report_start_date (> today) and status is empty or in ('not_started', 'in_progress', 'yet_to_commence'), Task Status (status) automatically changes to Yet to commence.

▪ If you change report_start_date to today or earlier (<= today) while status is 'yet_to_commence', Task Status automatically transitions to In Progress.

4. Update the Task Status (status) manually as work progresses (Not Started, In Progress, Testing, Completed, On Hold, Cancelled).

5. Under the Sub-tasks tab (child_ids), add subtasks with their own Start Date (report_start_date), Deadline (date_deadline), Task Status (status), and Kanban State (grey = normal/in progress, green = done, red = blocked).

6. Click Save.

### Workflow 2: Printing Daily, Project, Weekly, or Monthly Task PDF Reports

1. Navigate to Project → All Tasks (or click the Task Reports smart button on a Project form view).

2. In the List view, select all tasks belonging to the project(s) you want to report on (you can select tasks across one or multiple projects; the report templates automatically group pages by project).

3. Click the Print menu at the top and choose one of:

◦ Daily Report: Shows all completed tasks/subtasks (kanban_state == 'done') under "Task Done for the Day" and incomplete ones under "Next Action Items".

◦ Project Report: Shows overall completed vs. pending tasks/subtasks with detailed status evaluation (Completed, Blocked, Yet to commence, In Progress).

◦ Weekly Task Report: Shows tasks/subtasks marked done (kanban_state == 'done') whose write_date falls within the current week (Monday to Sunday), plus all pending Next Action Items.

◦ Monthly Task Report: Shows tasks/subtasks marked done (kanban_state == 'done') whose write_date falls within the current calendar month, plus all pending Next Action Items.

◦ Alternative: Click Action → Print Task Reports in the Task List view to stamp date_last_report = today on all selected tasks and download the Daily Report PDF.

### Workflow 3: Generating the Project Implementation Plan PDF

1. Ensure the relevant project tasks and their subtasks are placed in the stage named Deployment.

2. Set each task's and subtask's Start Date (report_start_date), Deadline (date_deadline), and Task Status (status).

◦ Duration Calculation: Duration (days) is calculated as (End Date - Start Date).days + 1.

3. Select the tasks in the Task List view (or open a single Deployment task), click Print → Project Implementation Plan.

4. A formatted PDF schedule table is downloaded showing each Deployment parent task (blue section header row) and its Deployment subtasks underneath.

### Workflow 4: Generating the Business Unit Project Report PDF

1. Ensure projects are assigned a Business Unit tag in Tags (tag_ids on project.project).

2. Navigate to Project → Reporting → Business Unit Project Report.

3. In the modal wizard, select the Business Unit (business_unit_tag_id) from the dropdown.

4. Click Print PDF.

5. System Filtering Logic:

◦ Finds all projects with the selected tag, ordered by date_start asc, id asc.

◦ Excludes completed projects (where project.status is completed/cancelled, or project.stage_id is folded, or stage name contains complete, closed, or cancel).

◦ For each open project, finds all Pending Tasks where kanban_state != 'done', stage_id.fold == False, and status not in ('completed', 'cancelled').

◦ Excludes projects that have zero pending tasks remaining.

◦ Calculates Days Taken (today - date_start) and Days Left (date - today) and downloads the A3 Landscape PDF.

### Workflow 5: Emailing a Task Report or Project Daily Report to the Customer

• From a Task Form View:

1. Open the task, click Action → Email Task Report.

2. The system validates that the task has a Project, Customer, and Customer Email, sets date_last_report to today, and opens the Send Task Report email composer pre-populated with template Task Daily Report (email_template_task_report), addressed to the Customer and CC'd to the Project Manager.

3. Review the email and click Send.

• From a Project Form View:

1. Open a Project that has a Customer (partner_id) set.

2. Click the Email Project Report button in the top header bar.

3. The system opens the Send Project Report email composer pre-populated with template Project Daily Report (email_template_project_daily_report), summarizing total tasks, completed tasks, and up to 5 tasks updated today (write_date.date() == today).

4. Review and click Send.

## 5. Custom Field Definitions

### Model: project.task

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Start Date | report_start_date | Date | Default on create: fields.Date.today() | Explicit start date used in PDF reports instead of record creation date. Setting a future date auto-sets status to Yet to commence. |
| Last Report Date | date_last_report | Date | Updated automatically when printing/emailing task reports | Tracks the date when a report was last generated or emailed for this task. Visible as an optional column in Task List view. |
| Project Milestone | project_milestone | Char | None | Optional text describing the current milestone of the project for this task (fallback if milestone_id is not set). |
| Additional Comments | additional_comment | Text | None | Additional remarks for the daily report (defined on model for report customization). |
| Action Required from Customer | action_required_from_customer | Text | None | Explicit actions needed from the customer. If empty, get_customer_actions_required() derives default text from the task stage name (wait, test/review, new, or folded). |
| Task Status | status | Selection | ('yet_to_commence', 'Yet to commence') ('not_started', 'Not Started') (Default) ('in_progress', 'In Progress') ('testing', 'Testing') ('completed', 'Completed') ('on_hold', 'On Hold') ('cancelled', 'Cancelled') | Tracks granular task execution state used across PDF reports and the Business Unit report filter. |

### Model: project.project

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Project Reference | reference | Char | None | External project reference code. Used in PDF reports for the Project ID (if not set, reports check code or PRJ-/PROJECT- tags or generate P00001-YYYY). |
| Current Milestone | milestone | Char | None | Text field storing the current project-level milestone. |

### Model: project.business.unit.report.wizard (TransientModel)

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Business Unit | business_unit_tag_id | Many2one (project.tags) | Required (required=True) | Select the project tag representing the Business Unit whose open projects and pending action points you want to export to PDF. |

## 6. Troubleshooting / Notes

• UserError Conditions:

1. No project found for this task: Raised in ProjectTask.action_send_task_report_email() if task.project_id is empty.

2. No customer found for project <Project Name>: Raised in action_send_task_report_email() and action_send_project_report_email() if project.partner_id is empty.

3. No customer email found for project <Project Name>: Raised in action_send_task_report_email() and action_send_project_report_email() if project.partner_id.email is empty.

4. Task <Task Name>: No customer email found for project <Project Name>: Raised in bulk server action server_action_send_task_reports if any selected task's project lacks a partner or partner email.

5. Please select a business unit.: Raised in ProjectBusinessUnitReportWizard.action_print_report() if business_unit_tag_id is not selected.

• Bulk Email Server Action Note: In server_action_send_task_reports, calling record.action_send_task_report_email() inside a loop without assigning action = ... means it validates customer emails and sets date_last_report = today, but because action_send_task_report_email() returns a window action dict (mail.compose.message) rather than calling send_mail() directly, the composer popup is not returned by the bulk server action. Use the form view Action → Email Task Report to open the email composer for a single task.

• Email Templates (mail.template):

1. Task Daily Report (project_report.email_template_task_report, Model: project.task):

▪ Subject: Task Report - {{ object.name }} ({{ ctx['date'].strftime('%Y-%m-%d') }})

▪ To: {{ object.project_id.partner_id.email or '' }} | CC: {{ object.project_id.user_id.email or '' }}

▪ Auto Delete: True

▪ Note: The subject references ctx['date'].strftime('%Y-%m-%d'), while action_send_task_report_email passes 'default_report_date': fields.Date.today() in context. If date is not in ctx, rendering the subject may require ctx.get('date') or editing the template subject in Odoo UI.

2. Project Daily Report (project_report.email_template_project_daily_report, Model: project.project):

▪ Subject: Project Report - {{ object.name }} ({{ ctx['date'].strftime('%Y-%m-%d') }})

▪ To: {{ object.partner_id.email or '' }} | CC: {{ object.user_id.email or '' }}

▪ Auto Delete: True

• Automated Cron Jobs: None.

# Module 10: Project Task Deadline Reminders & Escalations (project_task_reminder)

| Display Name | project task reminder |
| --- | --- |
| Technical Name | project_task_reminder |
| Author | Mtwa Mgimwa |
| Category | Services |
| Dependencies (`depends`) | project, mail, hr |
| Installable / Application | installable: True, application: False, auto_install: False |
| Primary Purpose | Automates daily task deadline reminder emails to assignees on the day tasks are due, and enforces a 3-tier cumulative daily escalation workflow (Level 1: Line Manager, Level 2: CTO, Level 3: CEO, with Project Manager on CC) for overdue tasks. |
| Target Audience | Project Assignees/Engineers, Project Managers, Line Managers (HR Managers), CTO, CEO, and System Administrators. |
| Key Features / Custom Models |  |
| Inherited Models (`_inherit`) | • project.task (in models/task_reminder.py and models/task_escalation.py): Adds escalation tracking fields (is_escalated, escalation_date, escalation_level), auto-reset logic on write(), manual reset button (action_reset_escalation), daily due-date reminder cron method (send_task_deadline_reminders), and multi-tier overdue escalation cron method (send_overdue_task_escalations). |
| New Custom Models (`_name`) | None. |

## 1. Overview

project_task_reminder ensures strict deadline compliance across all projects at Computer Centre Tanzania Limited through two automated mechanisms:

1. Same-Day Deadline Summarized Reminders: Every morning at 06:00, the system finds all active, non-folded tasks in normal kanban state due today (date_deadline == today). Instead of spamming users with individual emails per task, it groups tasks by assigned user and sends one summarized HTML digest email per user with direct "View" links to each task.

2. Cumulative 3-Tier Overdue Escalation: Every morning at 08:00, the system checks all active, incomplete tasks whose deadline has passed (date_deadline < today) and sends cumulative escalation digests (grouping tasks per recipient and CC'ing the respective Project Manager):

◦ 1 Day Overdue: Escalated to Level 1 — Line Manager (resolved via the assignee's hr.employee → parent_id.user_id).

◦ 2 Days Overdue: Escalated to Line Manager AND Level 2 — CTO (resolved via system parameter project_task_reminder.cto_user_id or HR employee Job Position/Title matching CTO).

◦ 3+ Days Overdue: Escalated to Line Manager, CTO, AND Level 3 — CEO (resolved via system parameter project_task_reminder.ceo_user_id or HR employee Job Position/Title matching CEO).

3. Automatic & Manual Escalation Reset: Moving a task's deadline to today or a future date, or moving the task into a completed stage (folded or named ready/done), automatically clears escalation_level and escalation_date. Project Managers can also manually click Reset Escalation on the task form.

## 2. Prerequisites & Access Rights

• Required Module Dependencies: project, mail, hr

• Security Groups (res.groups):

◦ Uses standard project.group_project_manager to restrict access to the Task Reminder Settings menu item and the Reset Escalation button on tasks.

• Model Access (ir.model.access.csv): None defined (inherits standard project.task access).

• Record Rules (ir.rule): None defined.

• Essential System & HR Configuration Prerequisites:

1. User Email Addresses: Every task assignee, Line Manager, Project Manager, CTO, and CEO must have a valid email set on their res.users / res.partner record.

2. HR Employee & Line Manager Setup (for Level 1 Escalation):

▪ Every user assigned to tasks must be linked to an Employee record in Employees → Employees (hr.employee.user_id).

▪ Each Employee record must have a Manager (parent_id) assigned, and that Manager's employee record must also be linked to an Odoo User (parent_id.user_id) with an email address.

3. CTO and CEO Resolution Setup (for Level 2 & Level 3 Escalations):

▪ Option A (Recommended — System Parameters): In Settings → Technical → Parameters → System Parameters, create:

▪ project_task_reminder.cto_user_id = <res.users ID of CTO>

▪ project_task_reminder.ceo_user_id = <res.users ID of CEO>

▪ Option B (Fallback — HR Job Title/Position): Ensure an hr.employee record (linked to a res.users account) has a Job Position (job_id.name) or Job Title (job_title) containing CTO and CEO respectively.

4. Base URL: Ensure web.base.url is configured in System Parameters so email buttons (View / Review) link to the live Odoo instance.

## 3. Navigation & UI Breakdown

### Menu Hierarchy

• Project → Configuration → Task Reminder Settings

◦ XML ID: project_task_reminder.menu_task_reminder_settings

◦ Parent: project.menu_project_config (Sequence: 50)

◦ Groups: project.group_project_manager

◦ Action: action_task_reminder_settings — opens the ir.cron Form view directly on record ir_cron_task_deadline_reminder ("Task Deadline Reminder").

### Window Actions & Server Actions

• action_task_reminder_settings (ir.actions.act_window):

◦ Opens ir.cron form for ir_cron_task_deadline_reminder.

• action_send_task_reminders_now (ir.actions.server):

◦ Name: Send Task Reminders Now

◦ Bound Model: project.task (appears under the Action menu in Task List and Form views).

◦ Code: Calls records.send_task_deadline_reminders() (or env['project.task'].send_task_deadline_reminders()).

### Views Inherited

1. Task Form View (view_task_form_escalation):

◦ Inherits: project.view_task_form2 (project.task)

◦ Modifications (inserted after date_deadline):

▪ is_escalated ("Is Escalated", readonly="1")

▪ escalation_date ("Last Escalation Date", readonly="1", invisible when is_escalated == False)

▪ escalation_level ("Escalation Level", readonly="1", invisible when is_escalated == False)

▪ Button Reset Escalation (name="action_reset_escalation", type="object", class btn-secondary btn-sm, visible only when escalation_level != False, restricted to project.group_project_manager, with confirmation prompt: "This clears the escalation status and lets the task re-enter the escalation cycle. Continue?").

2. Task Tree/List View (view_task_tree_escalation):

◦ Inherits: project.view_task_tree2 (project.task)

◦ Modifications (inserted after date_deadline):

▪ is_escalated (optional="hide")

▪ escalation_level (optional="hide")

3. Task Search View (view_task_search_escalation):

◦ Inherits: project.view_task_search_form (project.task)

◦ Filters Added (after my_tasks):

▪ Escalated Tasks (name="escalated_tasks"): [('is_escalated', '=', True)]

▪ Overdue Tasks (name="overdue_tasks"): [('date_deadline', '<', context_today().strftime('%Y-%m-%d')), ('stage_id.fold', '=', False)]

◦ Group By Options Added:

▪ Escalation Status (name="group_escalation_status"): groups by is_escalated

▪ Escalation Level (name="group_escalation_level"): groups by escalation_level

## 4. Step-by-Step Workflows

### Workflow 1: Automated or Manual Same-Day Task Deadline Reminders

1. Automated Trigger: Every day at 06:00, cron job Task Deadline Reminder runs model.send_task_deadline_reminders().

2. Manual Trigger (Testing/On-Demand): Go to Project → All Tasks, select any task(s), and click Action → Send Task Reminders Now.

3. System Execution:

◦ Searches for all tasks matching:

▪ date_deadline == today

▪ user_ids != False

▪ active == True

▪ stage_id.fold == False

▪ kanban_state == 'normal'

◦ Groups matching tasks by each assigned user (user_ids) who has an email address.

◦ Sends one summarized email per user using template Task Deadline Reminder Summarized (task_deadline_reminder_template), listing each task name, project name, project manager, and a green View button linking directly to the task form.

### Workflow 2: Automated Overdue Task Escalation Cycle (Levels 1, 2, and 3)

1. Automated Trigger: Every day at 08:00, cron job Send Overdue Task Escalations runs model.send_overdue_task_escalations().

2. Stage Exclusion: Identifies "done" stages via _get_done_stages() — any project.task.type where fold == True OR name ilike 'ready' OR name ilike 'done'.

3. Overdue Task Discovery: Searches for tasks where user_ids != False, active == True, stage_id not in done_stages, and date_deadline < today.

4. Cumulative Escalation Bucketing:

◦ Calculates days_overdue = (today - task.date_deadline).days.

◦ If days_overdue >= 1: Adds task to line_manager bucket.

◦ If days_overdue >= 2: Adds task to cto bucket (in addition to line_manager).

◦ If days_overdue >= 3: Adds task to ceo bucket (in addition to line_manager and cto).

5. Email Dispatch & Status Update:

◦ For each bucket (line_manager, cto, ceo), resolves the recipient for each task, groups tasks per recipient, collects Project Manager emails (task.project_id.user_id.email) into email_cc, and sends the corresponding Level 1, Level 2, or Level 3 escalation email (force_send=True).

◦ Updates the task fields (escalation_date = today and escalation_level) to the highest level reached (line_manager for 1 day overdue, cto for 2 days overdue, ceo for 3+ days overdue).

### Workflow 3: Resolving or Resetting an Escalated Task

1. Automatic Reset via Deadline Extension:

◦ Open an escalated task (is_escalated == True) and update its Deadline (date_deadline) to today or a future date (>= today), then click Save.

◦ ProjectTask.write() automatically resets escalation_level = False and escalation_date = False (which recomputes is_escalated = False).

2. Automatic Reset via Task Completion:

◦ Move an escalated task to a stage that is folded (fold == True) or whose name contains ready or done.

◦ ProjectTask.write() automatically resets escalation_level = False and escalation_date = False.

3. Manual Reset by Project Manager:

◦ Open an escalated task in Form view as a user with Project / Administrator (project.group_project_manager) rights.

◦ Next to Escalation Level, click Reset Escalation and confirm the dialog prompt.

◦ The system clears escalation_level and escalation_date.

## 5. Custom Field Definitions

### Model: project.task

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Is Escalated | is_escalated | Boolean (Computed, Stored) | Computed via _compute_is_escalated (bool(task.escalation_level)) | Read-only checkbox indicating whether the task is currently under an active overdue escalation. |
| Last Escalation Date | escalation_date | Date | Set by escalation cron; cleared on reset | Read-only date showing when the most recent escalation email was triggered for this task. Hidden when is_escalated is False. |
| Escalation Level | escalation_level | Selection | ('line_manager', 'Line Manager') ('cto', 'CTO') ('ceo', 'CEO') | Read-only indicator of the highest escalation tier reached (Line Manager at 1 day overdue, CTO at 2 days, CEO at 3+ days). Hidden when is_escalated is False. |

## 6. Troubleshooting / Notes

• Real-Time Log Monitoring: As noted in models/task_escalation.py, administrators can monitor escalation execution in real time using:

tail -f /var/log/odoo/odoo.log | grep "ESCALATION"

• Common Warning / Error Conditions in Logs:

◦ ESCALATION | [LINE_MANAGER] User '<name>' (id=<id>) has no hr.employee record. → Create an HR Employee and link it to the user.

◦ ESCALATION | [LINE_MANAGER] No manager found for task '<name>'... → Set the Manager (parent_id) on the assignee's HR Employee record and ensure the manager has a linked user_id.

◦ ESCALATION | [CTO/CEO] ✘ RECIPIENT NOT FOUND. → Set system parameters project_task_reminder.cto_user_id and project_task_reminder.ceo_user_id to valid res.users IDs, or assign an HR employee a Job Title/Position containing CTO / CEO.

◦ Multi-Assignee Line Manager Resolution Note: _get_escalation_recipient() loops through task.user_ids and returns the first assignee's Line Manager that has a valid parent_id.user_id.

• Automated Cron Jobs (ir.cron):

| XML ID | Cron Name | Model | Method Executed | Interval | Next Call / Schedule | Active |
| --- | --- | --- | --- | --- | --- | --- |
| ir_cron_task_deadline_reminder | Task Deadline Reminder | project.task | model.send_task_deadline_reminders() | Every 1 Day (numbercall: -1, doall: False) | 06:00:00 daily | True |
| cron_overdue_task_escalations | Send Overdue Task Escalations | project.task | model.send_overdue_task_escalations() | Every 1 Day (numbercall: -1, doall: False) | 08:00:00 daily | True |

• Automated Email Templates (mail.template):

1. Task Deadline Reminder Summarized (project_task_reminder.task_deadline_reminder_template):

▪ Subject: Reminder: You have {{ ctx.get('task_count', 0) }} Task{{ ctx.get('task_count', 0) > 1 and 's' or '' }} Due Today

▪ Recipient: Assigned user (user.email). Green banner ("Upcoming Task Deadlines").

2. Overdue Task Notification for Users (project_task_reminder.overdue_user_notification_template):

▪ Subject: Reminder: You have {{ ctx.get('task_count', 0) }} Overdue Task{{ ctx.get('task_count', 0) > 1 and 's' or '' }}

▪ Note: Defined in data/task_escalation_templates.xml (red banner), but not currently called by send_overdue_task_escalations().

3. Task Escalation — Line Manager (Level 1) (project_task_reminder.escalation_line_manager_template):

▪ Subject: ESCALATION L1: {{ ctx.get('task_count', 0) }} Overdue Task{{ ctx.get('task_count', 0) > 1 and 's' or '' }} — Line Manager Action Required

▪ Recipient: Assignee's HR Line Manager (CC: Project Manager). Orange banner (#e67e22).

▪ Minor Template HTML Note: In data/task_escalation_templates.xml lines 115–118, the days_overdue value is output twice creating an extra <td> column in the L1 table row.

4. Task Escalation — CTO (Level 2) (project_task_reminder.escalation_cto_template):

▪ Subject: ESCALATION L2: {{ ctx.get('task_count', 0) }} Overdue Task{{ ctx.get('task_count', 0) > 1 and 's' or '' }} — CTO Attention Required

▪ Recipient: CTO (CC: Project Manager). Dark red banner (#c0392b).

5. Task Escalation — CEO (Level 3) (project_task_reminder.escalation_ceo_template):

▪ Subject: ESCALATION L3 — CEO: {{ ctx.get('task_count', 0) }} Critically Overdue Task{{ ctx.get('task_count', 0) > 1 and 's' or '' }} Unresolved

▪ Recipient: CEO (CC: Project Manager). Dark navy banner (#1a1a2e).

# Module 11: Sales Margin List View Extension (sales_custom_disabled)

| Display Name | Sales Margin Extension |
| --- | --- |
| Technical Name | sales_custom_disabled |
| Version | 16.0 |
| Author | Mtwa Mgimwa (www.cctz.co.tz) |
| Category | Sales |
| Dependencies (`depends`) | sale (Note: requires `sale_margin` to be installed in the database since it references the `margin` and `margin_percent` fields on `sale.order`) |
| Installable / Application | installable: True, application: False, auto_install: False |
| Primary Purpose | Adds Margin (monetary with total sum) and Margin % (percentage) as optional columns to both the Quotations list view and Sales Orders list view. |
| Target Audience | Sales Representatives, Sales Managers, and Finance/Commercial Approvers. |
| Key Features / Custom Models |  |
| Inherited Models (`_inherit`) | None in Python (__init__.py is empty); view-only inheritance on sale.order. |
| New Custom Models (`_name`) | None. |

## 1. Overview

sales_custom_disabled (titled Sales Margin Extension) is a lightweight UI extension for the Odoo 16 Sales application. In standard Odoo sale_margin, margin figures are visible inside individual quotation/order forms, or require custom list view tweaks. This module injects Margin (margin, with a bottom Total Margin aggregation) and Margin % (margin_percent) directly into both the Quotations tree view (sale.view_quotation_tree) and the Sales Orders tree view (sale.view_order_tree) right after the Total (amount_total) column.

## 2. Prerequisites & Access Rights

• Required Module Dependencies:

◦ Declared in __manifest__.py: sale

◦ Implicit Dependency: sale_margin (Odoo's standard Margins on Sales Orders feature under Sales → Configuration → Settings → Pricing → Margins must be enabled/installed so that margin and margin_percent exist on sale.order).

• Security Groups & Access Rights: None defined (uses standard Sales access rights).

## 3. Navigation & UI Breakdown

• Menus Used:

◦ Sales → Orders → Quotations

◦ Sales → Orders → Orders

• Views Inherited (views/sale_order_views.xml):

1. Quotations Tree View (view_quotation_tree_margin):

▪ Model: sale.order | Inherits: sale.view_quotation_tree

▪ Modifications: After <field name="amount_total"/>, adds:

▪ <field name="margin" string="Margin" sum="Total Margin" widget="monetary" optional="hide"/>

▪ <field name="margin_percent" string="Margin %" widget="percentage" optional="hide"/>

2. Sales Orders Tree View (view_order_tree_margin):

▪ Model: sale.order | Inherits: sale.view_order_tree

▪ Modifications: After <field name="amount_total"/>, adds:

▪ <field name="margin" string="Margin" sum="Total Margin" widget="monetary" optional="hide" modifiers="{&quot;readonly&quot;: true}"/>

▪ <field name="margin_percent" string="Margin %" widget="percentage" optional="hide" modifiers="{&quot;readonly&quot;: true}"/>

## 4. Step-by-Step Workflows

### Workflow: Viewing Margins in Quotations and Sales Orders List Views

1. Navigate to Sales → Orders → Quotations or Sales → Orders → Orders.

2. Click the optional columns toggle icon (three vertical dots / sliders icon at the far right of the list header row).

3. Check the boxes for Margin and Margin %.

4. The list view now displays the monetary margin per order (with the summed Total Margin at the bottom of the column) and the percentage margin formatted as a percentage.

## 5. Custom Field Definitions

No new database fields are created in Python; the module exposes existing `sale_margin` fields on `sale.order` in the list views:

| UI Label | Technical Name | Field Type / Widget | Attributes | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Margin | margin | Monetary (widget="monetary") | sum="Total Margin", optional="hide" | Displays the gross profit margin (Untaxed Total - Cost) of the quotation/order and sums the total at the bottom of the list. |
| Margin % | margin_percent | Float (widget="percentage") | optional="hide" | Displays the profit margin ratio as a percentage (Margin / Untaxed Total). |

## 6. Troubleshooting / Notes

• Why the folder is named sales_custom_disabled: The module directory is suffixed _disabled, indicating it was either renamed or disabled in favor of sale_extension or standard sale_margin, or kept as a standalone view extension. If installing this module, ensure sale_margin is installed first; otherwise Odoo will raise a ParseError stating that margin and margin_percent do not exist on sale.order.

• Constraints / Cron Jobs / Email Templates: None.

# Module 12: Tender Management & Lead Conversion (tender)

| Display Name | Tender Management |
| --- | --- |
| Technical Name | tender |
| Version | 1.0.1 |
| Author | Mtwa Mgimwa (www.cctz.co.tz) |
| Category | Operations/Project |
| License | LGPL-3 |
| Dependencies (`depends`) | base, mail, crm |
| External Python Dependencies | pandas, openpyxl (with optional xlrd fallback for .xls files) |
| Installable / Application | installable: True, application: True, auto_install: False |
| Primary Purpose | End-to-end tender management application that batch-imports General Procurement Notices (GPN) / tender lists from Excel files, auto-detects institutions from filenames, auto-categorizes and filters IT-related tenders via keyword matching, tracks tender stages/statuses, and converts individual or bulk tenders into CRM Opportunities (crm.lead). |
| Target Audience | Tender/Bid Officers, Pre-Sales Engineers, Sales Representatives, Business Unit Managers, and Account Managers. |
| Key Features / Custom Models (`_name`) | 1. tender.tender (models/tender.py, inherits mail.thread, mail.activity.mixin): Core Tender record. 2. tender.category (models/tender_category.py): Tender Categories with comma-separated auto-categorization keywords and is_it_related flag. 3. tender.stage (models/tender.py): Kanban stages for tender workflow. 4. tender.import (models/tender_import.py, inherits mail.thread, mail.activity.mixin): Multi-file Excel import batch processor. 5. tender.import.file (models/tender_import.py): Per-file Institution (res.partner) and contact mapping lines for an import batch. 6. tender.import.line (models/tender_import.py): Parsed preview lines from uploaded Excel spreadsheets before final tender creation. 7. tender.to.lead.wizard (TransientModel in models/tender_to_lead_wizard.py): Interactive wizard to convert a Tender into a CRM Opportunity (crm.lead). |

## 1. Overview

tender is a full-fledged Odoo application designed to streamline public/private procurement tracking (such as NEST GPN — National e-Procurement System of Tanzania General Procurement Notices):

1. Multi-File Excel Upload & Institution Auto-Detection: Users can upload multiple Excel files simultaneously (excel_files). If a file is named using the convention GPN - <INSTITUTION NAME>.xlsx (e.g., GPN - MINISTRY OF HEALTH.xlsx), the system automatically extracts MINISTRY OF HEALTH, searches for a matching company in res.partner (or creates a new company partner on the fly), and maps each file to its institution.

2. Smart Column Mapping & IT Keyword Filtering: When parsing Excel sheets, the system dynamically maps columns (title/name/description, reference, deadline, publication date, email, phone) and scans every row against tender.category keywords and a built-in IT keyword list (software, hardware, network, computer, system, application, database, server, cloud, cybersecurity, programming, development, it services, technology) to automatically flag IT Related tenders.

3. Interactive Preview & Selective Import: Users review parsed rows in a Preview & Selection table, toggle the IT Related checkbox, assign categories/users, and import only the selected IT tenders into the active pipeline.

4. Full Tender Pipeline & One-Click / Bulk CRM Conversion: Tenders are managed across Kanban stages (New, Analysis, Preparation, Review, Submitted, Won, Lost) and statusbar states (Draft → Under Review → Preparation → Submitted → Awarded / Lost / Cancelled). Any tender (or batch of tenders) can be converted into a CRM Opportunity (crm.lead) pre-configured with source NEST GPN, stage Lead, expected closing date June 30 of next year, Business Unit synchronization, and CRM tags.

## 2. Prerequisites & Access Rights

### Required Dependencies & Environment Setup

• Odoo Modules: base, mail, crm

◦ Cross-Module Integration: Dynamically checks crm.lead for custom fields added by other custom CRM modules (such as business_unit, account_manager, pre_sale_id, tender_status, renewable_subscription, cc_care, source, cc_margin). If crm.lead has a business_unit Many2one field, tender.tender and tender.to.lead.wizard dynamically bind their business_unit Many2one comodel_name to match crm.lead.business_unit via _setup_complete().

• Python Packages: pandas and openpyxl must be installed in the Odoo Python environment (PANDAS_AVAILABLE = True), otherwise uploading Excel files raises a UserError.

### Security Groups & Model Access (security/ir.model.access.csv)

No custom res.groups are created; permissions are granted to Internal Users (base.group_user) and System Administrators (base.group_system):

| XML ID | Model (model_id:id) | Group (group_id:id) | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- |
| access_tender_tender_user | model_tender_tender (tender.tender) | base.group_user | 1 | 1 | 1 | 1 |
| access_tender_category_user | model_tender_category (tender.category) | base.group_user | 1 | 1 | 1 | 1 |
| access_tender_stage_user | model_tender_stage (tender.stage) | base.group_user | 1 | 1 | 1 | 1 |
| access_tender_import_user | model_tender_import (tender.import) | base.group_user | 1 | 1 | 1 | 1 |
| access_tender_import_line_user | model_tender_import_line (tender.import.line) | base.group_user | 1 | 1 | 1 | 1 |
| access_tender_tender_manager | model_tender_tender (tender.tender) | base.group_system | 1 | 1 | 1 | 1 |
| access_tender_category_manager | model_tender_category (tender.category) | base.group_system | 1 | 1 | 1 | 1 |
| access_tender_stage_manager | model_tender_stage (tender.stage) | base.group_system | 1 | 1 | 1 | 1 |
| access_tender_import_manager | model_tender_import (tender.import) | base.group_system | 1 | 1 | 1 | 1 |
| access_tender_import_line_manager | model_tender_import_line (tender.import.line) | base.group_system | 1 | 1 | 1 | 1 |
| access_tender_to_lead_wizard | model_tender_to_lead_wizard (tender.to.lead.wizard) | base.group_user | 1 | 1 | 1 | 1 |
| access_tender_import_file_user | model_tender_import_file (tender.import.file) | base.group_user | 1 | 1 | 1 | 1 |
| access_tender_import_file_manager | model_tender_import_file (tender.import.file) | base.group_system | 1 | 1 | 1 | 1 |
| access_ir_attachment_tender_user | base.model_ir_attachment (ir.attachment) | base.group_user | 1 | 1 | 1 | 0 |

### Record Rules (security/tender_record_rules.xml)

| XML ID | Name | Model | Group | Domain | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| tender_import_user_rule | Tender Import User: See All Imports | tender.import | base.group_user | [(1, '=', 1)] | 1 | 0 | 1 | 0 |
| tender_import_line_user_rule | Tender Import Line User: See All Import Lines | tender.import.line | base.group_user | [(1, '=', 1)] | 1 | 0 | 1 | 0 |

### Pre-Loaded Master Data (data/data.xml)

• 6 Default Tender Categories (tender.category):

1. Software Development (SW_DEV, IT Related: True, Color: 1): software,development,programming,coding,application,system,web,mobile

2. Network Infrastructure (NETWORK, IT Related: True, Color: 2): network,router,switch,firewall,wifi,lan,wan,infrastructure

3. Hardware Equipment (HARDWARE, IT Related: True, Color: 3): computer,laptop,server,hardware,equipment,desktop,printer

4. Cloud Services (CLOUD, IT Related: True, Color: 4): cloud,hosting,saas,paas,iaas,aws,azure,google cloud

5. Cybersecurity (SECURITY, IT Related: True, Color: 5): security,cybersecurity,antivirus,encryption,firewall,protection

6. General Services (GENERAL, IT Related: False, Color: 6): consulting,training,maintenance,support,general

• 7 Default Tender Stages (tender.stage):

1. New (Seq 1)

2. Analysis (Seq 2)

3. Preparation (Seq 3)

4. Review (Seq 4)

5. Submitted (Seq 5)

6. Won (Seq 6, Folded: True)

7. Lost (Seq 7, Folded: True)

## 3. Navigation & UI Breakdown

### Complete Menu Hierarchy (views/menu_views.xml)

• Tender Management (menu_tender_main, Sequence: 10, App Icon: tender_management,static/description/icon.png)

◦ Tenders (menu_tender_tender, Sequence: 5)

▪ All Tenders (menu_tender_tender_all, Sequence: 10) → Action: action_tender_tender (kanban,tree,form,calendar)

▪ My Tenders (menu_tender_tender_my, Sequence: 20) → Action: action_tender_tender_my (kanban,tree,form,calendar, Default Filter: search_default_my_tenders: 1)

▪ Tenders to Convert (menu_tender_tender_unconverted, Sequence: 40) → Action: action_tender_tender_unconverted (kanban,tree,form, Default Filter: search_default_no_lead: 1)

▪ (Additional Window Actions defined in `views/tender_views.xml` without active menu items: `action_tender_tender_it` ["IT Tenders"] and `action_tender_tender_by_business_unit` ["Tenders by Business Unit"])

◦ Import Tenders (menu_tender_import_main, Sequence: 10)

▪ Import History (menu_tender_import_history, Sequence: 10) → Action: action_tender_import (tree,form)

▪ New Import (menu_tender_import_new, Sequence: 20) → Action: action_tender_import_new (form, Context: {'default_name': 'New Import'})

◦ Configuration (menu_tender_config, Sequence: 100)

▪ Categories (menu_tender_category, Sequence: 10) → Action: action_tender_category (tree,form)

▪ Stages (menu_tender_stage, Sequence: 20) → Action: action_tender_stage (tree,form)

### Views & UI Elements Breakdown

1. Tender Tree/List View (view_tender_tender_tree — tender.tender):

◦ Editable: editable="top" (allows inline editing directly in the list view).

◦ Row Decorations: Blue info text (decoration-info) when is_it_related == True; Green success text (decoration-success) when lead_id != False.

◦ Visible Columns: name ("Tender No"), institution ("Institution"), business_unit ("Business Unit"), category_id ("Category", optional="hide"), description ("Description"), assigned_to ("Assigned To", optional="show"), deadline_date ("Deadline", optional="show"), estimated_value ("Est. Value", optional="hide"), lead_status ("CRM Status" badge).

◦ Inline Action Buttons:

▪ Convert to Lead (action_convert_to_lead, primary button, visible when lead_id == False).

▪ View Lead (action_convert_to_lead, green success button, visible when lead_id != False).

◦ Action Menu Server Action: Bulk Convert to Leads (action_bulk_convert_tenders_to_leads) bound to tender.tender Action menu.

2. Tender Form View (view_tender_tender_form — tender.tender):

◦ Header Buttons & Statusbar:

▪ Set to Review (action_set_review, visible in draft)

▪ Start Preparation (action_set_preparation, visible in review)

▪ Mark as Submitted (action_set_submitted, visible in preparation)

▪ Mark as Awarded (action_set_awarded, green button, visible in submitted)

▪ Mark as Lost (action_set_lost, red button, visible in submitted)

▪ Cancel (action_set_cancelled, secondary button, always visible)

▪ Statusbar: state showing draft → review → preparation → submitted → awarded.

◦ Smart Buttons (button_box):

▪ Documents (action_view_documents, icon fa-file, shows document_count).

▪ Convert to Lead (action_convert_to_lead, visible when lead_id == False).

▪ View Lead (action_convert_to_lead, visible when lead_id != False).

◦ Alert Banner: Green alert banner "Converted to CRM Lead" displaying lead_status when lead_id != False.

◦ Main Sheet Groups:

▪ Title (name as "Tender Number", reference as "Reference Number").

▪ Left Group: institution, business_unit, category_id, is_it_related (readonly), priority (star widget), stage_id.

▪ Right Group: assigned_to, publication_date, deadline_date, days_remaining (readonly).

▪ Financial Group: estimated_value, currency_id.

▪ Contact Information Group: contact_person, contact_email, contact_phone, tender_url.

◦ Notebook Tabs:

▪ Tab 1 — Description: HTML description field.

▪ Tab 2 — Team: team_members (many2many_tags).

▪ Tab 3 — Internal Notes: internal_notes and keywords.

▪ Tab 4 — CRM Integration (visible only when lead_id != False): Shows lead_id, Open Lead button, and lead_status.

◦ Chatter: message_follower_ids, activity_ids, message_ids.

3. Tender Kanban View (view_tender_tender_kanban — tender.tender):

◦ Grouped by stage_id by default (default_group_by="stage_id").

◦ Cards converted to a CRM lead display a green border (border-success) and a top-right green CRM ribbon.

◦ Displays description as card title, name (Tender No), priority stars, reference, business_unit, estimated_value, lead_status, institution, and assignee avatar.

4. Tender Calendar View (view_tender_tender_calendar — tender.tender):

◦ Month calendar plotted by date_start="deadline_date", colored by priority.

5. Tender Search View (view_tender_tender_search — tender.tender):

◦ Searchable Fields: name, reference, institution, assigned_to, category_id, business_unit.

◦ Filters: My Tenders, IT Related, High Priority, Converted to Leads, Not Converted, Draft, Under Review, In Preparation, Submitted, Deadline This Week, Overdue.

◦ Group By: Business Unit, Assigned To, Category, Status, Institution, CRM Status, Deadline Month.

6. Tender Import Views (views/tender_import_views.xml — tender.import):

◦ Form View (view_tender_import_form):

▪ Header Buttons:

▪ Process Files & Generate Preview (action_upload_file, visible when excel_files is not empty and state == 'preview').

▪ Import Selected Tenders (action_import_selected, visible when state == 'preview' and preview_line_ids is not empty).

▪ View Imported Tenders (action_view_tenders, visible when state == 'imported').

▪ Statusbar: preview → imported (hidden if state == 'error').

▪ Sections:

▪ name ("Import Name") and excel_files (many2many_binary "Upload Excel Files").

▪ Files & Institution Details (file_institution_ids editable bottom tree): Displays file_name (readonly), institution_id (company partner), contact_person, contact_email, contact_phone.

▪ Import Errors red alert banner (error_message) & Import Log (import_log).

▪ Preview & Selection Tab (preview_line_ids editable bottom tree): Displays is_it_related checkbox, file_name (readonly), name ("Tender Number"), institution (readonly), description ("Tender Name"), category_id, and assigned_to.

◦ Tree View (view_tender_import_tree): Shows name, create_date, file_count, imported_count, institution_id, state (green for imported, red for error).

◦ Search View (view_tender_import_search): Filters for Preview, Imported, Error, Today, This Month; Group By Status, Institution, Import Date.

7. Convert Tender to Lead Wizard (view_tender_to_lead_wizard_form — tender.to.lead.wizard):

◦ Modal form (target="new") with pre-filled Lead Information (name, expected_revenue, currency_id, date_deadline [readonly], probability), Customer Information (partner_id, partner_name), Contact Information (email_from, phone), Opportunity Settings (renewable_subscription, cc_care), Sales Assignment (user_id, source_id [readonly], business_unit, account_manager, pre_sale_id), and Tender Description tab.

◦ Footer buttons: Create Opportunity (action_convert_to_lead) and Cancel (action_cancel).

## 4. Step-by-Step Workflows

### Workflow 1: Importing Tenders from Excel Files (Multi-File Upload & IT Filtering)

1. Navigate to Tender Management → Import Tenders → New Import.

2. (Optional) File Naming Best Practice: Name your Excel files using the format GPN - <INSTITUTION NAME>.xlsx (e.g., GPN - TANZANIA REVENUE AUTHORITY.xlsx) so Odoo automatically detects and links/creates the Institution partner.

3. Click Upload your file on the Upload Excel Files (excel_files) widget and select one or more .xlsx or .xls files.

4. Click Process Files & Generate Preview (action_upload_file) in the top header.

5. What Happens Behind the Scenes:

◦ _ensure_file_mappings() creates a tender.import.file row for each uploaded file, extracts the institution name from GPN - ... filenames, and matches or creates a res.partner company (supplier_rank: 1).

◦ Reads each Excel file using pandas / openpyxl / xlrd and auto-maps columns (title/name/description, reference, deadline, publication date, email, phone).

◦ Validates that each row has a name of at least 3 characters.

◦ Auto-categorizes each row against tender.category keywords and sets is_it_related = True if either the matched category is IT-related or the text contains any built-in IT keyword.

◦ Populates Files & Institution Details (file_institution_ids), Import Log (import_log), and Preview & Selection (preview_line_ids).

6. (Optional) Refine Institution & Contact Details: If you edit the Institution, Contact Person, Contact Email, or Contact Phone in the Files & Institution Details table, click Process Files & Generate Preview again to apply those updated file details to the preview lines.

7. Review & Select Tenders to Import:

◦ Scroll down to the Preview & Selection tab.

◦ Rows detected as IT-related are highlighted in blue and have IT Related (is_it_related) checked.

◦ Check or uncheck IT Related for any rows you want to include or exclude, and optionally adjust the Category (category_id) or Assign To (assigned_to) user per row.

8. Click Import Selected Tenders (action_import_selected) in the header.

9. System Action:

◦ Creates a tender.tender record in draft state for every line where is_it_related == True.

◦ If a row has no deadline date in Excel, defaults deadline_date to 30 days from today.

◦ Transitions the import batch state from preview to imported and displays a notification.

10. Click View Imported Tenders (action_view_tenders) in the header to open the newly created tenders.

### Workflow 2: Managing a Tender Through Its Lifecycle

1. Navigate to Tender Management → Tenders → All Tenders (or My Tenders).

2. In the Tree View, you can edit fields directly inline (editable="top") or click a tender to open its Form View.

3. On the Form View:

◦ Assign Business Unit (business_unit), Category (category_id), Priority (priority), Stage (stage_id), Assigned To (assigned_to), and Team Members (team_members).

◦ Attach bid documents using the chatter paperclip or click the Documents smart button (action_view_documents) to upload/manage attachments.

4. Progress the Statusbar (state) using the header buttons:

◦ draft → Click Set to Review → transitions to review (Under Review).

◦ review → Click Start Preparation → transitions to preparation (Preparation).

◦ preparation → Click Mark as Submitted → transitions to submitted (Submitted).

◦ submitted → Click Mark as Awarded (transitions to awarded) OR Mark as Lost (transitions to lost).

◦ At any state, clicking Cancel transitions state to cancelled.

5. In the Kanban View, drag and drop tender cards across Stages (New → Analysis → Preparation → Review → Submitted → Won / Lost).

### Workflow 3: Converting a Single Tender to a CRM Opportunity (Wizard)

1. From the Tender List view or Form view (on a tender not yet converted, where lead_id == False), click Convert to Lead (action_convert_to_lead).

2. The Convert Tender to Lead modal wizard opens with fields automatically pre-filled:

◦ Lead Name (name): Cleaned plain-text version of the tender's HTML description (or Lead: <Tender Name>).

◦ Expected Revenue (expected_revenue): Defaults to 100,000.00.

◦ Expected Closing Date (date_deadline): Automatically set to June 30 of next year (readonly).

◦ Probability (%) (probability): Defaults to 50.0%.

◦ Customer (partner_id) & Customer Name (partner_name): Auto-matched from res.partner based on the tender's institution.

◦ Contact Email / Phone: Pulled from the matched customer partner or the tender's contact details.

◦ Salesperson (user_id): Defaults to the tender's assigned_to user.

◦ Lead Source (source_id): Auto-set to NEST GPN (readonly).

◦ Business Unit (business_unit): Auto-fetched from the tender's business_unit or the salesperson's business_unit_id.

◦ Account Manager (account_manager) & Pre-sales Person (pre_sale_id): Default to the NA user.

3. Select the required Opportunity Settings:

◦ Renewable Subscription (renewable_subscription): Defaults to None (or choose First time opportunity with subscription / Re-Occuring opportunity with subscription).

◦ CC Care (cc_care): Required — select Break and Fix, Install, Remote, or Managed.

4. Click Create Opportunity.

5. System Action:

◦ Creates a CRM Opportunity (crm.lead with type='opportunity') in the Lead stage (explicitly avoiding any stage named Retendered), sets tender_status = 'No', cc_margin = 15, attaches the NEST GPN tag and category tag, links tender.lead_id to the new opportunity, and redirects you directly to the new CRM Opportunity form view.

◦ Once converted, the tender displays a green CRM ribbon in Kanban, green row text in List view, and the Convert to Lead button changes to View Lead.

### Workflow 4: Bulk Converting Multiple Tenders to CRM Opportunities

1. Navigate to Tender Management → Tenders → Tenders to Convert (or All Tenders), switch to the List (Tree) View, and select multiple unconverted tenders using the checkboxes on the left.

2. Click Action → Bulk Convert to Leads (action_bulk_convert_tenders_to_leads).

3. System Action:

◦ Automatically filters out any tenders that already have a lead_id.

◦ Creates a CRM Opportunity (crm.lead) for each selected tender with default settings:

▪ Stage: Lead

▪ Source: NEST GPN

▪ Expected Revenue: 100,000.0 (Note: notification message text says `50,000`, while code sets `100000.0`)

▪ Expected Closing Date: June 30 of next year

▪ Probability: 50.0%

▪ Account Manager & Pre-sales: NA user

▪ Tender Status: No, Renewable Subscription: None, CC Margin: 15

▪ Tags: NEST GPN + Tender Category tag.

◦ Links each tender to its new CRM Opportunity and displays a sticky green Bulk Conversion Successful summary notification.

## 5. Custom Field Definitions

### Model 1: tender.tender (Tender Management)

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Tender Title (List label: Tender No) | name | Char | required=True, tracking=True | Primary identifier or tender number/title. |
| Reference Number | reference | Char | tracking=True | Official procurement/tender reference number. |
| Description | description | Html | None | Detailed tender title/scope description. Used as the Opportunity Name when converting to a CRM Lead. |
| Institution/Organization | institution | Char | tracking=True | Name of the procuring entity or institution issuing the tender. |
| Category | category_id | Many2one (tender.category) | tracking=True | Classification category of the tender (e.g., Software Development, Network Infrastructure). |
| Business Unit | business_unit | Many2one (Dynamic comodel from crm.lead.business_unit) | tracking=True, auto-updated onchange of assigned_to | Internal business unit responsible for pursuing this tender. |
| Related Lead/Opportunity | lead_id | Many2one (crm.lead) | tracking=True | Links to the CRM Opportunity created from this tender. |
| Lead Status (List label: CRM Status) | lead_status | Char (Computed) | Computed from lead_id.stage_id.name or 'No Lead' | Shows the current CRM stage of the linked opportunity, or No Lead if unconverted. |
| IT Related | is_it_related | Boolean (Computed, Stored) | Computed via _compute_is_it_related | Automatically checked if the selected Category has is_it_related=True or if name/description/keywords contain IT keywords. |
| Keywords | keywords | Char | None | Optional keywords noted on the tender (under Internal Notes tab) that also trigger is_it_related. |
| Publication Date | publication_date | Date | tracking=True | Date the tender or GPN was published. |
| Deadline Date | deadline_date | Date | required=True, tracking=True | Submission deadline for the tender. |
| Days remaining | days_remaining | Integer (Computed, Stored) | Computed as (deadline_date - today).days | Number of days left until the submission deadline (negative if overdue). |
| Estimated Value | estimated_value | Monetary | currency_field='currency_id', tracking=True | Estimated contract value of the tender. |
| Currency | currency_id | Many2one (res.currency) | Default: self.env.company.currency_id | Currency for the Estimated Value. |
| Assigned To | assigned_to | Many2one (res.users) | Default: self.env.user, tracking=True | Primary user/salesperson responsible for evaluating or bidding on the tender. |
| Team Members | team_members | Many2many (res.users) | tracking=True | Additional team members collaborating on the tender proposal. |
| Status | state | Selection | ('draft', 'Draft') (Default) ('review', 'Under Review') ('preparation', 'Preparation') ('submitted', 'Submitted') ('awarded', 'Awarded') ('lost', 'Lost') ('cancelled', 'Cancelled') | Formal workflow state controlled by the header buttons on the Tender form. |
| Stage | stage_id | Many2one (tender.stage) | Group-expanded in Kanban, tracking=True | Kanban board column stage (New, Analysis, Preparation, Review, Submitted, Won, Lost). |
| Priority | priority | Selection | ('0', 'Low') ('1', 'Normal') (Default) ('2', 'High') ('3', 'Very High') | Star priority rating (widget="priority"). |
| Document Count | document_count | Integer (Computed) | Count of ir.attachment records linked to this tender | Displayed on the Documents smart button. |
| Contact Person | contact_person | Char | None | Procurement contact person at the institution. |
| Contact Email | contact_email | Char | Validated to contain @ | Procurement contact email address. |
| Contact Phone | contact_phone | Char | None | Procurement contact phone number. |
| Tender URL | tender_url | Char | widget="url" | Web link to the external tender portal notice. |
| Effective Contact Email / Phone / Person | effective_contact_email, effective_contact_phone, effective_contact_person | Char (Computed) | Computed from tender contact fields with fallback to import_id contact fields | Helper computed fields resolving contact info from either the tender or its parent import batch. |
| Internal Notes | internal_notes | Text | None | Free-text internal notes under the Internal Notes tab. |
| Import Batch | import_id | Many2one (tender.import) | None | Reference to the Excel import batch that created this tender. |

### Model 2: tender.category (Tender Category)

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Category Name | name | Char | required=True, SQL Unique | Display name of the category. |
| Category Code | code | Char | required=True, SQL Unique | Short unique code (e.g., SW_DEV, NETWORK). |
| Description | description | Text | None | Summary of what tenders belong to this category. |
| Keywords | keywords | Text | Comma-separated text | Keywords used during Excel import to auto-assign tenders to this category. |
| Color Index | color | Integer | Default: 0 | Color index used on tags when converting to CRM leads. |
| Active | active | Boolean | Default: True | Uncheck to archive/hide the category. |
| IT Related | is_it_related | Boolean | Default: False | Check if tenders in this category should automatically be flagged as IT-related. |

### Model 3: tender.stage (Tender Stage)

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Stage Name | name | Char | required=True | Name of the Kanban column (e.g., New, Analysis, Won). |
| Description | description | Text | None | Description of the stage. |
| Sequence | sequence | Integer | Default: 10 | Drag-and-drop handle ordering of columns in Kanban view. |
| Folded in Kanban | fold | Boolean | Default: False | If checked, the column is folded by default in the Kanban view (e.g., Won, Lost). |
| Active | active | Boolean | Default: True | Whether the stage is active. |

### Model 4: tender.import (Tender Import Batch)

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Import Name | name | Char | required=True, Default: 'New Import' (auto-renamed to Import YYYY-MM-DD HH:MM:SS on create) | Identifier for the import batch. |
| Status | state | Selection | ('preview', 'Preview Available') (Default) ('imported', 'Imported') ('error', 'Error') | Current stage of the import batch. |
| Default Institution | institution_id | Many2one (res.partner) | Optional fallback | Default institution if not overridden per file. |
| Upload Excel Files | excel_files | Many2many (ir.attachment) | widget="many2many_binary" | Upload one or multiple .xlsx / .xls files here. Clearing or changing files resets the preview. |
| File Institution Mapping | file_institution_ids | One2many (tender.import.file) | Auto-populated on processing | Per-file table mapping each uploaded Excel file to an Institution (res.partner) and contact details. |
| Institution Name / Contact Person / Email / Phone | institution_name, contact_person, contact_email, contact_phone | Char | Global fallbacks | Fallback contact fields copied from institution_id if set. |
| Files Processed / Total Rows / Parsed Count / Import Count / Error Count | file_count, total_rows, parsed_count, imported_count, error_count | Integer | readonly=True | Statistics counters tracking how many files and rows were parsed, imported, or failed. |
| Preview Lines | preview_line_ids | One2many (tender.import.line) | Editable in Preview tab | Staging lines parsed from Excel where users review and check IT Related before importing. |
| Imported Tenders | tender_ids | One2many (tender.tender) | Linked via import_id | Tenders created from this import batch. |
| Error Message / Import Log | error_message, import_log | Text | readonly=True | Detailed processing logs and error messages per file/row. |

### Model 5: tender.import.file (File-Institution Mapping)

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| File | attachment_id | Many2one (ir.attachment) | required=True | Reference to the uploaded Excel attachment. |
| File Name | file_name | Char (Related) | related='attachment_id.name', readonly=True | Name of the uploaded Excel file. |
| Institution | institution_id | Many2one (res.partner) | domain=[('is_company', '=', True)] | Auto-detected company from GPN - <INSTITUTION>.xlsx filename, or manually selected by the user. |
| Contact Person / Email / Phone | contact_person, contact_email, contact_phone | Char | contact_email validated for @ | Per-file contact details applied to all tenders parsed from this file. |

### Model 6: tender.import.line (Tender Import Preview Line)

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| IT Related | is_it_related | Boolean | Auto-checked if IT keywords/category match | Crucial: Only preview lines with this box checked will be imported when clicking Import Selected Tenders. |
| Source File | file_name | Char | readonly=True | Filename of the Excel spreadsheet this row came from. |
| Tender Number (Model label: Tender Title) | name | Char | required=True | Extracted tender number/title from Excel. |
| Reference | reference | Char | None | Extracted reference number from Excel. |
| Tender Name (Model label: Description) | description | Text | None | Extracted tender description/title from Excel. |
| Institution | institution | Char | readonly=True in UI | Institution name mapped from tender.import.file. |
| Deadline Date / Publication Date | deadline_date, publication_date | Date | Parsed from Excel | Extracted dates (%Y-%m-%d, %d/%m/%Y, %m/%d/%Y, %d-%m-%Y, %Y/%m/%d, %d.%m.%Y). |
| Category | category_id | Many2one (tender.category) | Auto-matched via keywords | Editable category assignment prior to final import. |
| Assign To | assigned_to | Many2one (res.users) | Optional | User to assign the imported tender to (defaults to current user if left blank). |

### Model 7: tender.to.lead.wizard (TransientModel — Convert Tender to Lead Wizard)

| UI Label | Technical Name | Field Type | Selection Options / Defaults | Instructions & Meaning |
| --- | --- | --- | --- | --- |
| Tender | tender_id | Many2one (tender.tender) | required=True (hidden) | Source tender being converted. |
| Lead Name | name | Char | required=True, pre-filled from cleaned tender.description | Title of the new CRM Opportunity. |
| Expected Revenue | expected_revenue | Monetary | Default: 100000.0 | Expected opportunity revenue. |
| Currency | currency_id | Many2one (res.currency) | Default: tender or company currency | Currency for Expected Revenue. |
| Expected Closing Date | date_deadline | Date | Default: June 30 of next year (readonly="1" in UI) | Target closing date for the opportunity. |
| Probability (%) | probability | Float | Default: 50.0 | Win probability percentage. |
| Customer | partner_id | Many2one (res.partner) | Auto-searched from tender.institution | Linked CRM customer record. |
| Customer Name | partner_name | Char | Pre-filled from tender.institution | Company/institution name on the CRM opportunity; typing here auto-searches existing partners. |
| Contact Email / Contact Phone | email_from, phone | Char | Auto-filled from Customer or Tender | Contact details carried over to the CRM opportunity. |
| Renewable Subscription | renewable_subscription | Selection | ('None', 'None') (Default) ('First time opportunity with subscription', 'First time opportunity with subscription') ('Re-Occuring opportunity with subscription', 'Re-Occuring opportunity with subscription') required=True | Indicates whether the opportunity involves a recurring/renewable subscription. |
| CC Care | cc_care | Selection | ('Breake and Fix', 'Break and Fix') ('Install', 'Install') ('Remote', 'Remote') ('Managed', 'Managed') required=True | Support/service delivery model required for this opportunity (note technical key `'Breake and Fix'` vs label `'Break and Fix'`). |
| Salesperson | user_id | Many2one (res.users) | required=True, Default: tender.assigned_to or current user | Salesperson owner of the CRM opportunity. |
| Lead Source | source_id | Many2one (utm.source) | Auto-set to 'NEST GPN' (readonly="1" in UI) | Marketing/procurement source of the opportunity. |
| Business Unit | business_unit | Many2one (Dynamic comodel) | Auto-filled from tender or salesperson | Business unit responsible for the opportunity. |
| Account Manager | account_manager | Many2one (res.users) | Default: 'NA' user | Account manager assigned to the opportunity. |
| Pre-sales Person | pre_sale_id | Many2one (res.users) | Default: 'NA' user | Pre-sales engineer assigned to the opportunity. |
| Description | description | Html | readonly="1" | Read-only preview of the tender description. |

## 6. Troubleshooting / Notes

• SQL Constraints (_sql_constraints):

◦ On tender.category:

▪ code_unique: unique(code) → "Category code must be unique!"

▪ name_unique: unique(name) → "Category name must be unique!"

• Python Validation Constraints (@api.constrains):

◦ _check_email on tender.tender (contact_email), _check_contact_email on tender.import (contact_email), and _check_contact_email on tender.import.file (contact_email):

▪ Raises ValidationError("Please enter a valid email address") if a non-empty email does not contain '@'.

▪ Important Code Bug Note: In models/tender.py (line 204), _check_email raises ValidationError("Please enter a valid email address"), but ValidationError and UserError are not imported at the top of models/tender.py (only from odoo import models, fields, api is imported). Triggering _check_email on tender.tender or action_bulk_convert_to_leads when all tenders are already converted will raise a Python NameError unless from odoo.exceptions import UserError, ValidationError is present.

• UserError Conditions:

1. Please upload one or more Excel files.: Raised in TenderImport.action_upload_file() if excel_files is empty.

2. The 'pandas' and 'openpyxl' libraries are required.: Raised in TenderImport.action_upload_file() if pandas or openpyxl is not installed.

3. No valid file-institution mappings found.: Raised in TenderImport.action_upload_file() if no valid attachments exist in file_institution_ids.

4. Could not read Excel file. Please ensure it's a valid Excel file (.xlsx, .xls): Raised in _read_excel_file() if all 4 reading strategies (pd.read_excel, openpyxl engine, xlrd engine, direct load_workbook) fail.

5. No tenders marked as IT-related. Please mark tenders as IT-related to import them.: Raised in TenderImport.action_import_selected() if no preview lines have is_it_related == True.

6. Please select a salesperson for this lead.: Raised in TenderToLeadWizard.action_convert_to_lead() if user_id is empty.

7. This tender has already been converted to a lead.: Raised in TenderToLeadWizard.action_convert_to_lead() if tender_id.lead_id is already set.

8. All selected tenders have already been converted to leads.: Raised in Tender.action_bulk_convert_to_leads() if all selected records already have a lead_id.

• Record Rule Permission Note:

◦ In security/tender_record_rules.xml, tender_import_user_rule and tender_import_line_user_rule apply to base.group_user with perm_write=0 and perm_unlink=0. Because global/group record rules in Odoo restrict the permissions where perm_<mode> is True (or when perm_write=0, the rule is not evaluated during write, allowing access), users can see all imports; however, _ensure_file_mappings() calls orphaned_mappings.unlink() on tender.import.file and ir.model.access.csv sets perm_unlink=0 on base.model_ir_attachment for base.group_user, meaning regular users cannot delete uploaded attachment records once saved unless they are system administrators.

• Expected Revenue Default Discrepancy:

◦ In both tender_to_lead_wizard.py (lines 172, 328) and tender.py (line 423), the code sets expected_revenue to 100000.0 (with an inline comment # Default to 50k), while the confirmation notification text still states expected revenue: 50,000.

• Automated Cron Jobs / Email Templates: None.

# Module 13: Employee Loan Request & Repayment Management (loan_form)

| Display Name | Loan request |
| --- | --- |
| Technical Name | loan_form |
| Sequence | -15 |
| Author | Ebenezer $ Rahim |
| License | AGPL-3 |
| Dependencies (`depends`) | base, mail (Note: also inherits `hr.employee` and `hr.view_employee_form`, so `hr` must be installed in the database) |
| Primary Purpose | Employee loan application, interest & service charge calculation, 3-level approval workflow (Accountant -> Loan Officer -> Manager/CEO), active loan enforcement, repayment schedule tracking, and PDF Loan Application Form generation. |
| Target Audience | All Employees (Loan Requesters), Accountants (Head of Procurement & Accountant), Department Heads / Loan Officers, and the General Manager / CEO (Chief Executive Officer). |
| Key Features / Custom Models | • loan.form (_inherit = 'mail.thread') — Employee loan request and repayment tracking model. • loan.approval — Configuration table storing head_of_accountant and general_manager users. • hr.employee (_inherit = 'hr.employee') — Adds loan_officer_id (Loan Officer) field to Employee profiles. |

## 1. Overview

loan_form digitizes employee salary advance / loan requests at CCTZ:

1. Automated Loan Math: Calculates a 1% Service Charge (constant = 0.01) on the requested loan amount, adds it to form a Subtotal, applies a 0.5% per month Interest Rate (constant1 = 0.005 * repayment_months) on the Subtotal, and computes Total Loan and Average Monthly Return (repayment_schedule) over 1 to 12 months.

2. Strict Eligibility Enforcement: Blocks employees from creating a new loan if loan_amount == 0, if they have no Loan Officer configured on their HR Employee profile, or if they already have an approved loan whose Loan Completed Date (completed_date) has not been filled in.

3. Three-Tier Approval Workflow:

◦ Stage 1 (to_approve): Reviewed by the Accountant (group_loan_manager), who must also verify/enter the employee's Gross Salary Amount (salary_amount) before the second stage.

◦ Stage 2 (second_approval): Reviewed by the employee's assigned Loan Officer (group_loan_officer).

◦ Stage 3 (third_approval): Final approval by the Manager / CEO (group_loan_admin).

4. Repayment Tracking & Reminders: Computes the Final Repayment Date (final_repayment_date) as the last day of the month N months after approved_date. Runs daily cron jobs to remind pending approvers after 24 hours and to alert Procurement/Accounting 14 days before the loan's final repayment date so they can close the loan once repaid.

## 2. Prerequisites & Access Rights

### Module Category (ir.module.category)

• Loan Management (loan_form.module_category_loan, sequence 45, visible = True)

### Security Groups (res.groups in security/security.xml)

1. User (loan_form.group_loan_user) — Standard employee; can create and view their own loans.

2. Accountant (loan_form.group_loan_manager) — Implies group_loan_user. Performs 1st-level approval (to_approve -> second_approval) and marks approved loans Completed (when not in group_loan_admin).

3. Loan Officer (loan_form.group_loan_officer) — Implies group_loan_user. Performs 2nd-level approval (second_approval -> third_approval).

4. Manager (loan_form.group_loan_admin) — Implies group_loan_manager (Accountant). Performs 3rd-level/final approval (third_approval -> approved) and accesses the Configuration menu.

### Model Access Permissions (security/ir.model.access.csv)

| Access ID | Name | Model (model_id) | Group (group_id) | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- | --- |
| access_loan_form | loan.form | model_loan_form (loan.form) | base.group_user (Internal User) | 1 | 1 | 1 | 1 |
| access_loan_approval | loan.approval | model_loan_approval (loan.approval) | base.group_user (Internal User) | 1 | 1 | 1 | 1 |

### Record Rules (ir.rule in security/security.xml)

1. See Own Loan (loan_form.user_record_rule):

◦ Model: loan.form

◦ Group: loan_form.group_loan_user

◦ Domain: [('user_id', '=', user.id)]

2. Loan Officer (loan_form.loan_officer_record_rule):

◦ Model: loan.form

◦ Group: loan_form.group_loan_officer

◦ Domain: [(1, '=', 1)] (Sees all loans)

3. See All Loans (loan_form.manager_record_rule):

◦ Model: loan.form

◦ Group: loan_form.group_loan_manager (and group_loan_admin by inheritance)

◦ Domain: [(1, '=', 1)] (Sees all loans)

### Mandatory HR Setup Before Use

1. Employee Profile Link: Every user requesting a loan must be linked to an hr.employee record (user_id), and that hr.employee record must have the Loan Officer (loan_officer_id) field set (visible on the Employee form under the Loan group for hr.group_hr_user).

2. Approver Job Titles: Email notifications look up hr.employee records with exact job_title strings:

◦ 'Head of Procurement & Accountant' (1st approval & 14-day repayment ending reminder)

◦ 'Chief Executive Officer' (3rd approval & reminder)

## 3. Navigation & UI Breakdown

### Menu Hierarchy (views/loan_form.xml)

• Loan Request (Root Menu: loan_form.menu_root, sequence 11 -> action_loan_list)

◦ Loans (loan_form.menu_loans, sequence 1 -> action_loan_list)

▪ My Loans (loan_form.menu_loan_requests, sequence 1 -> action_loan_list)

◦ Configuration (loan_form.loan_form_config, sequence 10, group loan_form.group_loan_admin -> config_admin_action)

### Window Actions (ir.actions.act_window)

1. Loan Requests (loan_form.action_loan_list): Model loan.form, View Mode tree,form, default filter {'search_default_my_loan': 1}.

2. Loan View (loan_form.action_loan_view): Model loan.form, View Mode form.

3. loan.approval (loan_form.config_admin_action): Model loan.approval, View Mode tree,form.

### Views Breakdown (views/loan_form.xml)

• Tree View (view_loan_form_list):

◦ Columns: loan_form_number, loan_amount, monthly_interest, total_loan, user_id (many2one_avatar_user), payment_status (green badge if completed), state (green badge if approved, red badge if rejected).

• Form View (view_loan_form):

◦ Header Buttons:

▪ Confirm (action_submit): Visible when b_state == 'on' (i.e. saved record) and state == 'draft'.

▪ Approve (action_approve) & Reject (action_reject): Visible in to_approve state for loan_form.group_loan_manager (Accountant).

▪ Approve (action_approve1) & Reject (action_reject1): Visible in second_approval state for loan_form.group_loan_officer (Loan Officer).

▪ Approve (action_approve2) & Reject (action_reject2): Visible in third_approval state for loan_form.group_loan_admin (Manager/CEO).

▪ Completed (action_completed): Visible in approved state when payment_status != 'completed' for users in loan_form.group_loan_manager who are not in loan_form.group_loan_admin (groups="loan_form.group_loan_manager, !loan_form.group_loan_admin").

◦ Statusbar: to_approve -> second_approval -> third_approval -> approved.

◦ Main Sheet Groups:

▪ Left Group: loan_amount (editable only in draft), repayment_months (editable only in draft), user_id (readonly), completed_date (visible only in approved, readonly once payment_status == 'completed').

▪ Right Group: reason (editable only in draft), salary_amount (hidden in draft), final_repayment_date (hidden in draft, readonly), supported_attachment_ids (many2many_binary, editable only in draft).

◦ Notebook Tabs:

1. Total Loan Information: monthly_interest, total_loan, service_charge.

2. Monthly Returns: repayment_schedule ("Avarage Monthly Return").

3. Loan History: taken_loan_ids (embedded tree showing all previous loans of user_id with loan_form_number, create_date, loan_amount, state, repayment_months, payment_status, total_loan, completed_date).

◦ Chatter: message_follower_ids, message_ids.

• Search View (loan_request_search):

◦ Search by loan_form_number, user_id; Filter My Loan (user_id = uid).

• Configuration Tree View (loan_approval_view_form):

◦ Inline editable="bottom" tree on loan.approval with head_of_accountant and general_manager.

• Inherited HR Employee Form (loan_form_inherit_hr_employee inheriting hr.view_employee_form):

◦ Adds a Loan group after //group[@name='managers'] containing loan_officer_id.

## 4. Step-by-Step Workflows

### Workflow 1: Applying for an Employee Loan

1. Navigate to Loan Request -> Loans -> My Loans and click New.

2. Enter:

◦ Loan amount (loan_amount, must be > 0).

◦ Repayment months (repayment_months, choose 1 to 12 months).

◦ Reason (reason, mandatory text explanation).

◦ Upload documentary proof under Supporting Document (supported_attachment_ids).

3. Click Save:

◦ Sequence RL###### is assigned to Loan Form Number (loan_form_number), b_state switches from 'off' to 'on', and the Confirm button appears.

◦ Validation: If you have any existing approved loan where completed_date is empty, saving is blocked with a UserError.

◦ Review the automatically calculated service charge (1%), Interest (0.5%/month on subtotal), Total Loan, and Avarage Monthly Return in the tabs.

4. Click Confirm (action_submit):

◦ Verifies that your HR Employee record has a Loan Officer (loan_officer_id) assigned.

◦ Moves state from draft -> to_approve, records approval_time, and emails the Head of Procurement & Accountant (email_template_accountant_approver).

### Workflow 2: Three-Level Approval Process

1. Level 1 — Accountant Approval (to_approve -> second_approval):

◦ The Accountant (group_loan_manager) opens the loan request.

◦ Important: The Accountant must enter a non-zero Gross Salary Amount (salary_amount) before clicking Approve (action_approve), because a constraint enforces salary_amount != 0 when state == 'second_approval'.

◦ Clicking Approve moves the state to second_approval, records second_approval_time, and emails the requester's Loan Officer (email_template_loan_officer_approver).

2. Level 2 — Loan Officer Approval (second_approval -> third_approval):

◦ The Loan Officer (group_loan_officer) reviews the request and clicks Approve (action_approve1) or Reject (action_reject1).

◦ Clicking Approve moves the state to third_approval, records third_approval_time, and emails the Chief Executive Officer (email_template_general_manager_approver).

3. Level 3 — Manager / CEO Final Approval (third_approval -> approved):

◦ The Manager/CEO (group_loan_admin) clicks Approve (action_approve2) or Reject (action_reject2).

◦ Clicking Approve sets state = 'approved', stamps approved_date = now, computes Final Repayment Date (final_repayment_date), and sends two emails to the requester:

▪ Status update (email_loan_approval_status)

▪ Disbursement collection instructions (email_loan_approval_status_notify — advising that disbursement takes 2 business days).

### Workflow 3: Closing a Repaid Loan

1. Fourteen days before final_repayment_date, the daily cron sends an email reminder (email_template_repayment_reminder) to the Head of Procurement & Accountant.

2. Once the employee has finished repaying the loan:

◦ An Accountant (group_loan_manager, who is not in group_loan_admin) opens the approved loan record.

◦ Fills in the Loan Completed Date (completed_date) and clicks Save.

◦ Clicks the Completed button (action_completed), which transitions payment_status from outstanding -> completed (making completed_date read-only and allowing the employee to apply for future loans).

### Workflow 4: Printing the Loan Application Form PDF

1. Open the Loan Request record and click Print -> Loan Form Report.

2. Odoo generates a formal PDF (Loan Form - RL######.pdf) titled LOAN APPLICATION FORM (TWO FORMS REQUIRED) containing 6 numbered sections:

1. Employer's and Lender's Details (Company Name, Incorporation No 27706, Postal Address 1961, Work Location)

2. Borrower's Details (Full Name, NIDA Number, Position, Home Address, Mobile Number, Signature/Date lines)

3. The Purposes of the Loan (Loan Amount in TZS, Loan Purposes, Documentary Proof filenames)

4. Loan Repayment Schedule (Repayment Months, Equal Monthly Installment repayment_schedule, Processing Fee service_charge)

5. Confirmation by the Employee's Head of Department (HoD Name, Department, Address, Mobile, Signature/Date lines)

6. FOR OFFICE USE ONLY (Account and Finance Department) (Loan Officer Name, Signature/Date, Department, Address, Company Stamp line).

## 5. Custom Field Definitions

### Model: loan.form (A loan Form)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Loan Form Number | loan_form_number | Char (Required, Readonly) | Default: 'New' (Sequence RL######) | Auto-generated reference number assigned when saving the loan request. |
| Status | state | Selection | draft (Draft), to_approve (To Approve), second_approval (Second Approval), third_approval (Third Approval), approved (Approved), rejected (Rejected) | Tracks the 3-stage approval lifecycle. |
| b_state | b_state | Selection (Invisible) | on, off (Default: 'off', set to 'on' in create()) | Technical flag that hides the Confirm button until the record is saved at least once. |
| Loan amount | loan_amount | Integer (Required) | Editable only in draft | Enter the principal loan amount requested (in TZS). Must not be zero. |
| Repayment months | repayment_months | Selection | '1' through '12' (Default: '1') | Select the number of monthly installments (1 to 12 months). |
| Reason | reason | Text (Required) | Editable only in draft | Explain the purpose of the loan. |
| Supporting Document | supported_attachment_ids | Many2many (ir.attachment, Computed/Inverse) | Editable only in draft | Upload supporting documents (invoices, medical bills, fee structures, etc.) to justify the loan. |
| Loan Requester | user_id | Many2one (res.users, Computed, Stored, Readonly) | Computed from create_uid | Automatically set to the user creating the request. |
| Employee | employee_id | Many2one (hr.employee, Computed) | Matched via user_id | Links the requester to their HR Employee profile for report generation. |
| Loan officer | loan_officer_id | Many2one (res.users, Computed, Stored) | From env.user.employee_id.loan_officer_id | Stores the employee's assigned Loan Officer. |
| Gross Salary Amount | salary_amount | Integer | Hidden in draft | Entered by the Accountant before approving to second_approval (cannot be 0 in second_approval). |
| service charge | service_charge | Float (Computed) | loan_amount * 0.01 (constant) | 1% loan processing fee charged by the company. |
| subtotal | subtotal | Float (Computed) | loan_amount + service_charge | Principal plus 1% service charge. |
| Monthly Rate | monthly_rate | Float (Computed) | 0.005 * int(repayment_months) (constant1) | Total interest rate multiplier (0.5% per month). |
| Interest | monthly_interest | Float (Computed) | monthly_rate * subtotal | Total interest amount charged over the loan period. |
| Total Loan | total_loan | Float (Computed) | subtotal + monthly_interest | Total amount to be repaid (Principal + 1% Service Charge + Interest). |
| Avarage Monthly Return | repayment_schedule | Float (Computed) | total_loan / int(repayment_months) | Equal monthly installment to be deducted from salary. |
| Approved Date | approved_date | Datetime (Readonly) | Set on action_approve2 | Timestamp of final CEO approval. |
| Final Repayment Date | final_repayment_date | Date (Computed, Stored, Readonly) | Last day of month approved_date + repayment_months | Scheduled end date of the loan repayment period. |
| Loan Completed Date | completed_date | Date | Visible in approved; readonly when payment_status == 'completed' | Filled by Finance once the loan is fully repaid. Required before the employee can request another loan. |
| Payment Status | payment_status | Selection | outstanding, completed (Default: outstanding) | Shown as a badge in Tree view; updated to completed via the Completed button. |
| Taken Loans | taken_loan_ids | Many2many (loan.form, Computed) | In Loan History tab | Displays all other loan requests submitted by the same employee. |
| Related HR Report Fields | employee_nida_number, parent_identification_number, loan_officer_name, loan_officer_department, loan_officer_address | Char (Related, Stored) | Pulled from employee_id and employee_id.parent_id | Used to populate Borrower, HoD, and Office Use sections on the PDF report. |

### Model: hr.employee (Inherited)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Loan Officer | loan_officer_id | Many2one (res.users) | Restricted to hr.group_hr_user | Select the user who acts as the 2nd-level Loan Officer approver for this employee. |

### Model: loan.approval (Approvals of Loan Request)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Head of Accountant | head_of_accountant | Many2one (res.users) | — | Reference record for Head of Accountant under Configuration. |
| General Manager | general_manager | Many2one (res.users) | — | Reference record for General Manager under Configuration. |

## 6. Troubleshooting / Notes

• All @api.constrains & UserError Conditions:

1. Unclosed Previous Loan (_check_outstanding_loan on create): Raises UserError: "You have an approved loan that has not been closed yet You cannot request a new loan until the previous loan's completed date is filled. Kindly check with Finance to confirm" if the user has any other loan.form record with state == 'approved' and completed_date == False.

2. Zero Loan Amount (@api.constrains('loan_amount')): Raises UserError("Loan amount must not be zero") if loan_amount == 0. (Note: In `loanForm.py`, there are two methods named `_check_loan_amount`—the second one on line 151 decorated with `@api.constrains('payment_status')` overrides the first method name in Python class definition! Because `create()` calls `res._check_loan_amount()`, it executes the second method, which checks `if record.state == 'approved' and not record.completed_date`. Thus, if `loan_amount == 0` in draft, it won't raise until the method is fixed, OR if someone changes `payment_status` on an `approved` loan without filling `completed_date`, it raises `UserError("Please fill Loan completed Date")`).

3. Completed Date Required Before Marking Completed (@api.constrains('payment_status')): Raises UserError("Please fill Loan completed Date") if payment_status is modified while state == 'approved' and completed_date is empty.

4. Zero Salary Amount in Second Approval (@api.constrains('salary_amount', 'state')): Raises UserError("salary amount must not be zero") if state == 'second_approval' and salary_amount == 0. Crucial Tip for Accountants: Always fill in salary_amount and save before clicking Approve (action_approve) in the to_approve stage!

5. Missing Loan Officer on Employee (action_submit): Raises UserError("Please contact your Administrator to set your Loan Officer.") if self.env.user.employee_id.loan_officer_id is not set.

• Sequences (data/loan_sequence.xml):

◦ seq_loan_request (Code: loan.number): Prefix RL, Padding 6 (e.g., RL000001).

◦ seq_loan_installement (Code: loan.installment): Prefix IN, Padding 6 (defined in XML for future installment use).

• Automated Cron Jobs (data/mail_approval_remainder_cron.xml):

1. Loan:Send Approval Reminders (ir_cron_send_approval_reminders): Runs every 1 day, calls model.send_approval_reminders(). Checks records stuck in to_approve, second_approval, or third_approval for more than 1 day (timedelta(days=1)) and sends reminder emails to the Accountant, Loan Officer, or CEO respectively.

2. Loan:Send Repayment Ending Reminders (ir_cron_send_repayment_reminders): Runs every 1 day, calls model.send_repayment_reminders(). Finds approved, unclosed loans where today >= final_repayment_date - 14 days and repayment_reminder_sent == False, emails the Head of Procurement & Accountant, and marks repayment_reminder_sent = True.

• Email Templates (data/mail_tempelate.xml & data/mail_remainder_template.xml):

◦ email_loan_approval_status: Status update email sent to requester on rejection or final approval.

◦ email_loan_approval_status_notify: "Congratulations! Your Loan Has Been Approved" email with 2-business-day cash collection instructions.

◦ email_template_accountant_approver & email_template_accountant_reminder: Initial request & 24h reminder to Head of Procurement & Accountant.

◦ email_template_loan_officer_approver & email_template_loan_officer_reminder: 2nd-stage request & 24h reminder to the employee's loan_officer_id.

◦ email_template_general_manager_approver & email_template_manager_reminder: 3rd-stage request & 24h reminder to Chief Executive Officer.

◦ email_template_repayment_reminder: 14-day advance repayment ending alert sent to Head of Procurement & Accountant.

# Module 14: Payment Voucher & Petty Cash Workflow (payment_voucher)

| Display Name | Payment Voucher |
| --- | --- |
| Technical Name | payment_voucher |
| Version | 1.0 |
| Category | Human Resources |
| License | LGPL-3 |
| Dependencies (`depends`) | base, hr, mail, project, sale_project |
| Primary Purpose | Manage employee petty cash and travel expense payment vouchers, automated travel allowance & accommodation calculations, project profitability analysis (Quoted Price vs. Actual Expense), multi-stage executive approvals (CTO -> CEO), and printable Payment Voucher PDFs. |
| Target Audience | All Employees (Requesters), Finance Approvers (Chief Financial Officer), CTO (Chief Technology Officer), and CEO (Chief Executive Officer). |
| Key Features / Custom Models | • payment.voucher (_inherit = ['mail.thread', 'mail.activity.mixin']) — Employee expense & travel payment voucher model. • payment.type (_inherit = ['mail.thread', 'mail.activity.mixin']) — Expense Category configuration model (flagging whether a category is a Travel Cost type). |

## 1. Overview

payment_voucher streamlines internal expense requests and project travel disbursements:

1. Standard vs. Travel Expense Modes:

◦ For standard expenses (is_travel_cost = False), the requester enters a direct amount.

◦ When the selected Expense Category (payment.type) has is_travel_type = True, the form dynamically reveals the Related Project, Travel Cost Breakdown, and Cost Analysis sections, locks the manual amount field, and auto-computes:

▪ Accommodation: 50,000 * (days - 1) when days > 1 (else 0).

▪ Total Travel Expense (and amount): (allowance * days) + accommodation + transport + miscellaneous + tax_fare.

2. Project Profitability / Cost Analysis: When linked to a project.project that originated from a Sales Order line (project_id.sale_line_id), the voucher automatically pulls the Quoted Price (price_total of the sale order line) and computes Gross Profit (quoted_price - amount).

3. Executive Approval Workflow: Transitions from Draft -> Submitted (notifies CFO) -> CTO Approved (approved by CTO, notifies CEO & CCs zully@cctz.co.tz) -> CEO Approved (approved by CEO, notifies Requestor, Requested For, and CCs zully@cctz.co.tz).

4. Controlled Voucher Printing: The Print Voucher button (print_payment_voucher) is strictly restricted to vouchers in the ceo_approved state.

## 2. Prerequisites & Access Rights

### Module Category (ir.module.category)

• Payment Voucher (payment_voucher.module_category_payment_voucher, sequence 10)

### Security Groups (res.groups in security/petty_cash_security.xml)

Hierarchical chain of implied groups:

1. Requester (payment_voucher.group_requester) — Base group for employees submitting vouchers.

2. Finance Approval (payment_voucher.group_finance) — Implies group_requester. Grants visibility to all vouchers, the Approvals menu, and the Configuration menu.

3. CTO Approval (payment_voucher.group_cto) — Implies group_finance. Can click CTO Approve (action_cto_approval).

4. CEO Approval (payment_voucher.group_ceo) — Implies group_cto. Can click CEO Approve (action_ceo_approval).

### Model Access Permissions (security/ir.model.access.csv)

| Access ID | Name | Model (model_id) | Group (group_id) | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- | --- |
| access_payment_voucher_requester | payment.voucher.requester | model_payment_voucher (payment.voucher) | payment_voucher.group_requester | 1 | 1 | 1 | 0 |
| access_payment_voucher_finance | payment.voucher.finance | model_payment_voucher (payment.voucher) | payment_voucher.group_finance | 1 | 1 | 1 | 0 |
| access_payment_voucher_cto | payment.voucher.cto | model_payment_voucher (payment.voucher) | payment_voucher.group_cto | 1 | 1 | 1 | 0 |
| access_payment_voucher_ceo | payment.voucher.ceo | model_payment_voucher (payment.voucher) | payment_voucher.group_ceo | 1 | 1 | 1 | 0 |
| access_payment_type_user | payment.type.user | model_payment_type (payment.type) | base.group_user | 1 | 1 | 1 | 0 |

(Note: `perm_unlink` is `0` across all groups, meaning neither Payment Vouchers nor Payment Types can be deleted by normal users).

### Record Rules (ir.rule in security/petty_cash_security.xml)

1. Voucher: Requester Own Records (payment_voucher.rule_payment_voucher_requester):

◦ Model: payment.voucher

◦ Group: payment_voucher.group_requester

◦ Domain: [('employee_id.user_id', '=', user.id)] (Requesters only see vouchers where they are the employee_id).

2. Voucher: Approvers Full Access (payment_voucher.rule_payment_voucher_approvers):

◦ Model: payment.voucher

◦ Groups: group_finance, group_cto, group_ceo

◦ Domain: [(1, '=', 1)] (Approvers see all vouchers).

3. Attachments: PV Approvers Full Access (payment_voucher.rule_attachment_payment_voucher):

◦ Model: ir.attachment

◦ Groups: group_finance, group_cto, group_ceo

◦ Domain: [(1, '=', 1)] (Allows approvers to open supporting attachments uploaded by any requester).

### Mandatory HR Setup Before Use

1. Employee Link: Every user creating a Payment Voucher must be linked to an hr.employee record (user_id = user.id), because employee_id is required=True, readonly=True and defaults to _get_employee_id().

2. Executive Job Titles on hr.employee: Email routing searches hr.employee by exact job_title:

◦ 'Chief Financial Officer' (Notified when a voucher is Submitted)

◦ 'Chief Technology Officer' (Receives 24-hour reminders for submitted vouchers)

◦ 'Chief Executive Officer' (Notified when CTO approves, receives 24-hour reminders for cto_approved vouchers, and notified on refusal)

## 3. Navigation & UI Breakdown

### Menu Hierarchy (views/payment_menus.xml)

• Payment Voucher (Root Menu: payment_voucher.payment_voucher_menu_root, sequence 10)

◦ Payment (payment_voucher.payment_voucher_menu, sequence 20)

▪ Payment Vouchers (payment_voucher.payment_voucher_menu_action, sequence 1 -> action_payment_voucher)

◦ Approvals (payment_voucher.payment_voucher_menu_approvals_action, sequence 25, groups: group_finance, group_cto, group_ceo -> action_payment_voucher_all)

◦ Configuration (payment_voucher.payment_voucher_configuration_menu, sequence 30, groups: group_finance, group_cto, group_ceo)

▪ Payment Types (payment_voucher.payment_voucher_type_menu, sequence 1 -> payment_type_action)

### Window Actions (ir.actions.act_window)

1. Payment Vouchers (payment_voucher.action_payment_voucher): Model payment.voucher, View Mode tree,form, default search filter {'search_default_my_requests': 1}.

2. Payment Voucher Approvals (payment_voucher.action_payment_voucher_all): Model payment.voucher, View Mode tree,form, empty context {} (displays all vouchers without the "My Requests" filter).

3. Payment Type (payment_voucher.payment_type_action): Model payment.type, View Mode tree,form.

### Views Breakdown

#### A. payment.voucher Views (views/payment_voucher_views.xml)

• Tree View (view_payment_voucher_tree):

◦ Columns: name, employee_id, requested_for_id, project_id, category_id, amount, date, state (badge: green=ceo_approved, yellow=refused, blue=cto_approved or finance_approved).

• Form View (view_payment_voucher_form):

◦ Header Buttons:

▪ Submit (action_submit): Visible in draft state.

▪ CTO Approve (action_cto_approval): Visible in submitted state for payment_voucher.group_cto.

▪ CEO Approve (action_ceo_approval): Visible in cto_approved state for payment_voucher.group_ceo.

▪ Reject (action_refuse): Visible in submitted, finance_approved, or cto_approved states.

▪ Print Voucher (print_payment_voucher): Visible only in ceo_approved state.

◦ Statusbar (state): draft -> submitted -> cto_approved -> ceo_approved -> refused (Note: `finance_approved` exists in the field selection and code comments, but is currently bypassed in the active UI workflow).

◦ Main Sheet Groups:

▪ Details Group (Left): employee_id (readonly), requested_for_id, date, category_id, and project_id (visible only when is_travel_cost == True).

▪ Request Group (Right): amount (readonly when is_travel_cost == True), reason, attachment_ids (many2many_binary).

▪ Travel Cost Breakdown Group (Bottom Left, visible only when is_travel_cost == True): allowance (30,000 or 50,000), days, accommodation (readonly), transport, miscellaneous, tax_fare, total_travel_expense (readonly).

▪ Cost Analysis Group (Bottom Right, visible only when is_travel_cost == True): quoted_price (readonly), total_travel_expense (labeled "Actual Expenses", readonly), gross_profit (readonly).

◦ Chatter: message_follower_ids, activity_ids, message_ids.

• Search View (view_payment_voucher_search):

◦ Searchable Fields: name, employee_id, requested_for_id, project_id, category_id, state.

◦ Filters: My Requests (employee_id.user_id = uid), Submitted, CTO Approved, CEO Approved, Refused.

#### B. payment.type Views (views/payment_type_views.xml)

• Tree View (view_payment_type_tree): Columns name, description.

• Form View (view_payment_type_form): Fields name, description, is_travel_type, plus Chatter.

## 4. Step-by-Step Workflows

### Workflow 1: Configuring Expense Categories (payment.type)

1. Users with Finance, CTO, or CEO access navigate to Payment Voucher -> Configuration -> Payment Types and click New.

2. Enter the category Name (e.g., Office Supplies, Project Site Travel), Description, and tick Is Travel Cost Type (is_travel_type) if vouchers under this category require travel per-diem/accommodation breakdowns and project cost analysis.

3. Click Save.

### Workflow 2: Submitting a Standard or Travel Payment Voucher

1. Navigate to Payment Voucher -> Payment -> Payment Vouchers and click New.

2. Requestor (employee_id) is auto-populated with your employee record, and Date defaults to today.

3. (Optional) If requesting on behalf of another colleague, select them in Requested For (requested_for_id).

4. Select the Expense Category (category_id):

◦ Case A — Standard Expense (is_travel_type = False):

▪ Enter the Amount (amount, must be > 0).

◦ Case B — Travel Expense (is_travel_type = True):

▪ Select the Related Project (project_id). If the project is linked to a Sale Order line, Quoted Price (quoted_price) auto-populates.

▪ Under Travel Cost Breakdown, select daily Allowance (30,000 or 50,000), enter Days (days), Transport (transport), Miscellaneous (miscellaneous), and Tax Fare (tax_fare).

▪ Odoo automatically calculates Accommodation (50,000 * (days - 1) if days > 1, else 0), sums Total Travel Expense, copies it into Amount, and calculates Gross Profit (quoted_price - amount).

5. Enter the Reason (reason) and upload receipts/invoices in Supporting Documents (attachment_ids).

6. Click Save (assigns sequence PV####), then click Submit (action_submit):

◦ State changes from draft -> submitted, submitted_time is recorded, the submission template is posted to the chatter, and an email (email_payment_voucher_submitted) is sent to the Chief Financial Officer.

### Workflow 3: CTO & CEO Approval and Printing the Voucher

1. CTO Approval (submitted -> cto_approved):

◦ A user in CTO Approval (payment_voucher.group_cto) opens the voucher from Payment Voucher -> Approvals.

◦ Clicks CTO Approve (action_cto_approval) (or Reject action_refuse).

◦ State moves to cto_approved, cto_approval_time is recorded, and an email (email_payment_voucher_cto) is posted/sent to the Chief Executive Officer (CCing the requester and zully@cctz.co.tz).

2. CEO Final Approval (cto_approved -> ceo_approved):

◦ A user in CEO Approval (payment_voucher.group_ceo) opens the voucher and clicks CEO Approve (action_ceo_approval) (or Reject action_refuse).

◦ State moves to ceo_approved, and an approval notification (email_payment_voucher_ceo) is posted/sent to the Requestor, the requested_for_id employee (if any), and CC'd to zully@cctz.co.tz.

3. Printing the Payment Voucher PDF:

◦ Once in ceo_approved state, click Print Voucher (print_payment_voucher) in the header (or Print -> Payment Voucher).

◦ Generates Payment_Voucher_PV####.pdf containing:

▪ Header details (Ref No, Date, Pay To, Sum of Shillings in TZS, Being payment of)

▪ Project & Cost Analysis table (Project, Quoted Price, Total Travel Expense, Gross Profit)

▪ Travel Cost Breakdown table (if is_travel_cost is True: Days, Allowance, Accommodation, Transport, Miscellaneous, Tax Fare, Total Travel Expense)

▪ Authorization & Acknowledgement signature grid (Authorized by CEO/CTO, Received by, Amount, Accountant signature, Cashier signature, Category).

## 5. Custom Field Definitions

### Model: payment.voucher (Payment Voucher)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Payment Reference | name | Char (Required, Readonly) | Default: 'New' (Sequence PV####) | Auto-generated voucher reference number upon creation. |
| Currency | currency_id | Many2one (res.currency, Required) | Default: Company currency | Currency used for monetary fields (quoted_price, gross_profit). |
| Requestor | employee_id | Many2one (hr.employee, Required, Readonly) | Default: Current user's employee record | Employee submitting the payment voucher. |
| Requested For | requested_for_id | Many2one (hr.employee) | — | Optional employee on whose behalf the funds are requested (also receives CEO approval email and appears on PDF). |
| Date | date | Date | Default: Today | Date of the voucher request. |
| Expense Category | category_id | Many2one (payment.type, Required) | — | Select the type of expense. Selecting a travel category enables travel breakdown fields. |
| Is Travel Cost? | is_travel_cost | Boolean (Related, Stored, Readonly) | Related to category_id.is_travel_type | Technical flag controlling visibility of Travel Breakdown and Project Cost Analysis sections. |
| Related Project | project_id | Many2one (project.project) | Visible when is_travel_cost == True | Select the project associated with this travel expense. |
| Amount | amount | Float (Required) | Readonly when is_travel_cost == True | Total voucher amount in TZS. Enter manually for standard expenses; auto-computed for travel expenses. |
| Reason | reason | Text (Required) | — | Describe the purpose of the payment/expense. |
| Supporting Documents | attachment_ids | Many2many (ir.attachment) | many2many_binary widget | Attach invoices, receipts, or supporting files. |
| State | state | Selection | draft (Draft), submitted (Submitted), finance_approved (Finance Approved), cto_approved (CTO Approved), ceo_approved (CEO Approved), refused (Refused) | Approval workflow status. |
| Submitted Time / CTO Approval Time | submitted_time, cto_approval_time | Datetime (Readonly) | Stamped on action_submit and action_cto_approval | Used by the daily cron job to send 24-hour overdue approval reminders. |
| Allowance | allowance | Selection | '30000' (30,000), '50000' (50,000) | Select the daily per-diem allowance rate in TZS. |
| Days | days | Integer | — | Enter the number of travel days. |
| Accommodation | accommodation | Float (Computed, Stored, Readonly) | 50000 * (days - 1) if days > 1 else 0.0 | Automatically calculated overnight accommodation allowance (50,000 TZS per night). |
| Transport | transport | Float | — | Enter main transport cost (bus/flight/fuel). |
| Miscellaneous | miscellaneous | Float | — | Enter miscellaneous travel expenses. |
| Tax Fare | tax_fare | Float | — | Enter local taxi/cab fare expenses. |
| Total Travel Expense | total_travel_expense | Float (Computed, Stored, Readonly) | (float(allowance) * days) + accommodation + transport + miscellaneous + tax_fare | Total computed travel cost (also writes to amount). |
| Quoted Price | quoted_price | Monetary (Computed, Stored, Readonly) | project_id.sale_line_id.price_total | Automatically fetched from the Sales Order line linked to the selected project. |
| Gross Profit | gross_profit | Monetary (Computed, Stored, Readonly) | quoted_price - amount | Remaining project margin after deducting this voucher's expense. |

### Model: payment.type (Payment Type)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Name | name | Char (Required) | — | Name of the expense category. |
| Description | description | Text | — | Optional description of what expenses belong in this category. |
| Is Travel Cost Type | is_travel_type | Boolean | Default: False | Tick if this category should activate the Travel Cost Breakdown calculator on Payment Vouchers. |

## 6. Troubleshooting / Notes

• All UserError Validations & Restrictions:

1. Missing Category on Submit (action_submit): Raises UserError("Please provide a category before submitting.") if category_id is empty.

2. Zero Travel Expense on Submit (action_submit): If is_travel_cost == True and total_travel_expense <= 0, raises UserError("Please fill in the travel cost breakdown before submitting.").

3. Zero Amount on Submit (action_submit): If is_travel_cost == False and amount <= 0, raises UserError("Please provide amount before submitting.").

4. Group Permission Check (_check_user_group): action_cto_approval checks payment_voucher.group_cto and action_ceo_approval checks payment_voucher.group_ceo; if the user lacks the group, raises UserError("You do not have access to perform this action.").

5. CEO Approval State Check (action_ceo_approval): Raises UserError("Voucher must be CTO approved before CEO approval.") if state != 'cto_approved'.

6. Printing Before CEO Approval (print_payment_voucher): Raises UserError("You can only print the voucher after CEO approval.") if state != 'ceo_approved'. (Note: The standard Print menu binding `action_report_payment_voucher` is also registered on `payment.voucher`, whereas the header button `Print Voucher` enforces this check).

• Sequences (data/payment_sequence.xml):

◦ seq_payment_voucher (Code: payment.voucher): Prefix PV, Padding 4 (e.g., PV0001).

• Automated Cron Jobs (data/payment_voucher_cron.xml):

◦ Payment Voucher: Send Approval Reminders (ir_cron_send_payment_voucher_reminders): Runs every 1 day, calls model.send_approval_reminders().

▪ Finds vouchers in state = 'submitted' with submitted_time < now - 1 day and sends email_template_payment_voucher_cto_reminder to the Chief Technology Officer.

▪ Finds vouchers in state = 'cto_approved' with cto_approval_time < now - 1 day and sends email_template_payment_voucher_ceo_reminder to the Chief Executive Officer.

• Email Templates (data/mail_template.xml & data/payment_voucher_reminder_templates.xml):

◦ email_payment_voucher_submitted: Sent on Submit to Chief Financial Officer.

◦ email_payment_voucher_finance: Defined for Finance Approval -> CTO (currently commented out in workflow).

◦ email_payment_voucher_cto: Sent on CTO Approval (Template email_to is CEO, email_cc is {{ object.employee_id.work_email or object.create_uid.email }}zully@cctz.co.tz — note the missing comma before zully@cctz.co.tz in data/mail_template.xml line 78; notify_cto() also sends a copy overriding email_to to CTO).

◦ email_payment_voucher_ceo: Sent on CEO Approval to Requestor + Requested For (CC: zully@cctz.co.tz), plus notify_ceo() sends a copy to CEO.

◦ email_payment_voucher_refused: Sent on Reject to Requestor, plus notify_refused() sends a copy to CEO.

◦ email_template_payment_voucher_cto_reminder & email_template_payment_voucher_ceo_reminder: 24-hour pending approval reminder templates for CTO and CEO.

# Module 15: Customer Feedback Management (feedback_custom)

| Display Name | Customer Feedback |
| --- | --- |
| Technical Name | feedback_custom |
| Version | 0.1 |
| Author | Computer Center |
| Category | Uncategorized |
| License | AGPL-3 |
| Dependencies (`depends`) | base, mail, sale |
| Primary Purpose | Simple standalone application to log and track customer feedback, meeting minutes, ratings (1 to 5), and follow-up to-do notes from customer meetings. |
| Target Audience | Sales Representatives, Account Managers, and Customer Success / Support staff. |
| Key Features / Custom Models | • feedback.custom (_inherit = 'mail.thread') — Customer feedback and meeting notes model. |

## 1. Overview

feedback_custom provides a dedicated menu and registry for recording customer interactions—categorized as Notes, Meeting Minutes, or To do items—alongside a 1-to-5 star rating, meeting date, status text, and plain-text-sanitized description. Selecting a customer automatically populates their email address and phone number from their Contact record (res.partner) and provides a chatter thread for internal team discussion.

## 2. Prerequisites & Access Rights

### Security Groups & Record Rules

• No custom res.groups or ir.rule records are defined. Any internal user (base.group_user) has full CRUD access to all feedback records.

### Model Access Permissions (security/ir.model.access.csv)

| Access ID | Name | Model (model_id) | Group (group_id) | Read | Write | Create | Unlink |
| --- | --- | --- | --- | --- | --- | --- | --- |
| access_custom_feedback | feedback.custom | model_feedback_custom (feedback.custom) | base.group_user (Internal User) | 1 | 1 | 1 | 1 |

### Required Module Dependencies / Settings

• Depends on base, mail, and sale.

• Customers must have customer_rank > 0 on res.partner to appear in the Customer Name dropdown (domain="[('customer_rank', '>', 0)]").

## 3. Navigation & UI Breakdown

### Menu Hierarchy (views/feedback.xml)

• Customer Feedback (Root Menu: feedback_custom.customer_feedback_menu_root, sequence 10)

◦ Customer Feedback (feedback_custom.customer_feedback_menu, sequence 11 -> triggers custom_feedback_action)

### Window Actions (ir.actions.act_window)

• Customer Feedback (feedback_custom.custom_feedback_action): Model feedback.custom, View Mode tree,form, default view custom_feedback_tree_view.

### Views Breakdown (views/feedback.xml)

• Tree View (custom_feedback_tree_view):

◦ Columns: feedback_number, customer_id, feedback_type, rating (displayed with widget="rating"), status, date_of_meeting, customer_email, phone_number.

• Form View (custom_feedback_form):

◦ Title Header: feedback_number (<h1>).

◦ Main Group: customer_id, customer_email (computed readonly), phone_number (computed readonly), feedback_type, rating, comments, status, date_of_meeting.

◦ Notebook Tab:

▪ Description: description (widget="html", converted to plain text on save).

◦ Chatter: message_follower_ids, message_ids.

## 4. Step-by-Step Workflows

### Workflow: Logging Customer Feedback / Meeting Minutes

1. Navigate to Customer Feedback -> Customer Feedback and click New.

2. Select the Customer Name (customer_id). Only partners with customer_rank > 0 are listed.

◦ Customer Email (customer_email) and Phone Number (phone_number) populate automatically from the selected partner.

3. Choose the Feedback Type (Notes, Meeting Minutes, or To do).

4. Select a Ratings score (1 through 5).

5. Enter Comments (comments), Status (status), and verify Date of Meeting (date_of_meeting, defaults to today).

6. In the Description tab, enter detailed meeting notes or action items.

7. Click Save. Upon saving, Odoo strips HTML tags from description via html2plaintext() so clean plain text is stored and tracked in the chatter.

## 5. Custom Field Definitions

### Model: feedback.custom (Customer Feedback)

| UI Label | Technical Name | Field Type | Selection Options / Details | User Instructions |
| --- | --- | --- | --- | --- |
| Feedback Number | feedback_number | Char (Required, Readonly) | Default: 'New' | Displays the feedback identifier (New by default; see sequence note below). |
| Customer Name | customer_id | Many2one (res.partner) | Domain: [('customer_rank', '>', 0)] | Select the customer who provided feedback. |
| Customer Email | customer_email | Char (Computed, Stored) | Computed from customer_id.email | Automatically filled with the customer's email. |
| Phone Number | phone_number | Char (Computed, Stored) | Computed from customer_id.phone | Automatically filled with the customer's phone number. |
| Feedback Type | feedback_type | Selection | notes (Notes), meeting_minutes (Meeting Minutes), to_do (To do) | Select the category of interaction being logged. |
| Ratings | rating | Selection | '1', '2', '3', '4', '5' | Select a satisfaction rating from 1 (lowest) to 5 (highest). |
| Comments | comments | Text | — | Enter summary comments from the customer. |
| Status | status | Char | — | Enter the current follow-up status (free text, e.g., "Open", "Resolved"). |
| Date of Meeting | date_of_meeting | Date | Default: Today (context_today) | Select the date the meeting or feedback took place. |
| Description | description | Text (Tracked) | Displayed with widget="html", saved via html2plaintext | Enter detailed meeting notes. HTML tags are automatically converted to plain text on create/write. |

## 6. Troubleshooting / Notes

• Sequence Note (data/feedback_sequence.xml):

◦ The module defines an ir.sequence record seq_forecast_number (Name: Feedback Number, Code: cctz.forecast, Prefix: FD, Padding: 4). However, FeedbackCustom.create() in models/feedback.py only converts description via html2plaintext and does not call self.env['ir.sequence'].next_by_code('cctz.forecast'). Consequently, feedback_number remains 'New' unless updated via database/studio automation.

• Customer Dropdown Empty: If a partner does not appear in customer_id, ensure the partner has at least one Sale Order/Invoice or their customer_rank is greater than 0.

• No Cron Jobs or Email Templates: This module does not define any ir.cron jobs, PDF reports, or mail.template records.